Guideline to the planning and design of rural access infrastructure

Draft report

Simon Done, TRL

18th November 2008

Guideline to the planning and design of rural access infrastructure

Summary

This draft report provides a brief summary on the work carried out during this assignment, describes some issues relating to the production of a generic road design guideline and includes the proposed text of the guideline.

The objective of this assignment is to produce a technical guideline for various parties involved in community driven development (CDD) projects providing rural access infrastructure.

It has been a short assignment, covering just under three months work over a ten month period from February to November 2008. The collaboration of a counterpart rural development specialist was expected but failed to materialise beyond initial orientation by a World Bank consultant.

The work began with a brief literature review but it was felt, given the limited tendency of rural access practitioners to publish widely, that more current and more useful information would be obtained by contacting these practitioners directly. Various formal and informal networks were used, including the International Forum for Rural Transport and Development (IFRTD), a questionnaire was distributed and responses and supporting documents were received.

A Rural Roads, Transportation and Travel workshop run by the International Fund for Agricultural Development (IFAD) was attended in June and a presentation was made on the assignment and the feedback from the questionnaires. Additional material was also collected at this event. IFAD expressed interest in becoming involved in future development of the output of this assignment, although this has not yet been taken further.

Questionnaire responses were received from Nicaragua, Chile, Kenya, Nepal, Vietnam, Lao, Cambodia, Indonesia, Tanzania, Ethiopia, Honduras, Philippines, Bolivia and Sri Lanka. Other material was received from the same countries as well as Bhutan, Brazil, Uganda, Liberia, Peru, Ghana, USA, Morocco, Zambia, Malawi, Thailand, Azerbaijan, Sweden, Bangladesh and numerous international bodies. A detailed list of documents can be provided if required. This response supports the decision to firstly focus on practitioners rather than on literature. The volume of material received is such that it has not been possible to fully assess it all in the time available.

The responses show huge variety in many aspects including:

- the CDD process of access provision (the detail of the steps from idea to implementation)

- planning methods (for funding allocation, prioritisation, costing, etc)

- the specific nature of the access problem (from poor footpaths to wide river crossings)

- the physical environment worked in (from flat deltas to high mountains)

- institutional arrangements (between the community, local government and central government and the ability to close roads to large vehicles)

- funding sources (local, central or donor)

- vehicle types and numbers that are expected to use the roads (ten per week to hundreds and more per day)

- the role of the community in the process (from leading to supporting)

- the type of improvement that is constructed (from improved footpaths to bridges and cable river crossings)

- the detailed nature of a common improvement (the wide variety of ways in which a culvert may be designed, each way appropriate for local conditions)

- the power source (human, machine or animal)

- the size of the project (covering a single community to covering a large area) and

- the technical level of the improvements (simple or detailed).

Chapter 4 of the Guideline describes the many factors which cause much of this variety.

However, the responses also showed several common themes such as:

- the main objective of poverty reduction

- the decentralised government environment

- the projects being fully or partly community triggered

- the small scale of the work

- the priority of access over any higher standard and

- the need for the work to be technically correct from an engineering perspective.

Feedback received during the assignment has made it clear that bringing together the wide range of sector knowledge is seen as an objective by many bodies and networks, each group having unique knowledge and capacity in one or more aspects of the sector. There already exists some collated knowledge in pockets across the sector. These pockets should be used rather than duplicated wherever possible.

From the questionnaire responses, it is clear that many CDD rural access projects need conventional engineering guidance such as traffic counting, road design, structural design, water catchment assessment and cost estimation. Therefore it is important that such guidance is included in a document such as this.

A significant question remains over the practicality of producing a guideline which can both provide technical improvements for specific access problems and cover the huge variety of accessibility problems and physical and institutional environments indicated above, while remaining usable, sufficiently detailed, practical and up to date. Certainly some subjects, such as slope stability and protection, can justify entire guidelines on their own. The issue of variable local conditions particularly applies to rural access infrastructure, where the funds are not available to ‘design out’ much of the natural variation – subgrade soils, gradients, etc – In the same way that happens on major highways.

The time available for this assignment and, probably, the absence of the intended counterpart have prevented the completion of this Guideline, although it is maintained that the scope of the assignment, as explained in the Preface, is perhaps rather greater than anticipated by any party. As a result the text has not yet been fully referenced or bibliography yet produced.

It is recommended that this assignment, its output and the contacts that have been made are used to start an initiative to produce a flexible, live, detailed, easily updatable and widely available resource with input and ownership from across the sector. The nature and dissemination of this resource would need to be decided but could take the form of a guided list from which appropriate planning methods, survey methods, improvement designs and so on could be taken and compiled into a bespoke guideline. The concept of discrete Technical Information Notes (TINs) has been used elsewhere and might be an appropriate way of making this flexible and updatable resource available.

Nevertheless, for this assignment, the structure and the detail of a generic guideline has been completed and follows here. The emphasis is on the structure of the document and certain important principles of the provision of access but detailed technical content is also provided, although it has not been possible to provide complete and fully assessed detail for the great variety of improvements that are available for rural access provision.

The documents that have been received and collected are a very thorough resource from which technical details of many improvements can be obtained, although it should be noted that it is not appropriate to simply copy a design from a country specific document into a generic document or one that will be used elsewhere without carefully assessing the design and specification for suitability in the new location. This assessment process, of all the collected designs, has not been possible within this assignment.

It is felt that an appropriate balance has been achieved here between a flexible structure and key principles on one hand and technical detail on the other. It is also felt that sufficient material has been provided here to enable a bespoke guideline to be compiled with minimal extra work beyond consultation with local parties and study of local access problems.

As explained in the Preface, notes for more public dissemination have been inserted in the text relating to completion of the guideline.

Of particular note for future inclusion are the following:

- The SEACAP programme is intending to produce an international guideline on low cost water crossing structures during 2008/09

- The SEACAP programme is also intending to produce a similar guideline on low cost surfacings and pavements during 2008/09

- Comprehensive sets of designs for water crossing structures and other items of rural access infrastructure have been produced by consultants working for the Ministry of Works, Housing and Communications in Uganda and the Ministry of Public Works in Liberia

- Material from a wide range of projects in South America

Guideline to the planning and design of rural access infrastructure

draft

Simon Done

November 2008

Contents

List of Figures	3

List of Tables	5

Glossary	6

Abbreviations	9

Preface	10

Chapter 1. Introduction	11

Chapter 2. Background to rural access	13

Chapter 3. Preconditions for CDD projects	15

Chapter 4. Design factors for rural access infrastructure	19

Chapter 5. Features of rural access infrastructure	30

Chapter 6. Case studies	39

Chapter 7. Process of access provision	40

Chapter 8. Catalogue of improvements	77

Chapter 9. Additional issues	163

# List of Figures

Figure 1 – Small truck providing public transport on a rural road	13

Figure 2 – Typical vehicles on rural access roads: Farm tractor, pick-up, small truck	21

Figure 3 – A road flooded in the wet season	21

Figure 4 – A steep drop alongside a narrow road	22

Figure 5 – Routine maintenance by members of a community	23

Figure 6 – Rice drying and threshing on a rural road	24

Figure 7 – Flat terrain and steep terrain	25

Figure 8 – Labour based road construction and a towed grader	26

Figure 9 – Weak in situ soil	28

Figure 10 – Road surface constructed from bricks	29

Figure 11 – Motorbike	30

Figure 12 – Typical cross section of a rural road	31

Figure 13 – Typical cross section across sidelong ground with no downhill side drain	32

Figure 14 – Horizontal curve and vertical crest	33

Figure 15 – Gravel surface and a concrete block surface	33

Figure 16 – Scour checks and mitre drain; embanked road across flooding land	34

Figure 17 – Water crossing structures (1)	35

Figure 18 – Water crossing structures (2)	36

Figure 19 – Road safety measures	37

Figure 20 – Landslides a) causing access to be lost and b) putting road users in danger	38

Figure 21 – Flowchart showing the steps in the process of access provision	41

Figure 22 – Typical vehicle on many rural roads	46

Figure 23 – Typical traffic counting form for low volume rural roads (draft)	48

Figure 24 – Typical traffic analysis form for low volume rural roads (draft)	49

Figure 25 – Typical survey form for low volume rural roads (draft)	61

Figure 26 – Typical strip map for low volume rural roads (draft)	63

Figure 27 – Water crossing structure selection flowchart	85

Figure 28 – Splash	88

Figure 29 – Drift	89

Figure 30 – Plan and longitudinal section of a typical masonry and concrete drift	91

Figure 31 – Cross sections of a typical masonry and concrete drift	92

Figure 32 – Culvert	93

Figure 33 – Plan and longitudinal section of a culvert with concrete slabs	95

Figure 34 – Cross sections of a culvert with concrete slabs	96

Figure 35 – Plan and longitudinal section of a concrete pipe culvert	97

Figure 36 – Cross sections of a concrete pipe culvert	98

Figure 37 – Plan, cross sections and details of a box culvert	99

Figure 38 – Vented drift	100

Figure 39 – Plan and longitudinal section of a vented drift	102

Figure 40 – Cross sections of a vented drift	103

Figure 41 – Small masonry and concrete bridges	105

Figure 42 – Submersible bridge	106

Figure 43 – Longitudinal section of a submersible bridge	108

Figure 44 – Details of a submersible bridge (1)	109

Figure 45 – Details of a submersible bridge (2)	110

Figure 46 – Embanked crossing	111

Figure 47 – Cross section of an embankment	113

Figure 48 – High level bridge	114

Figure 49 – Track	117

Figure 50 – Track with heavy vegetation	122

Figure 51 – Roots in the surface of a track	123

Figure 52 – Track obstructed by an anthill	124

Figure 53 – Road constructed across a rock surface	126

Figure 54 – Gravelled track	133

Figure 55 – Chart for detailed gravel test	136

Figure 56 – A Geo-cell surface	143

Figure 57 – Drainage hump	148

Figure 58 – Drainage hump	149

Figure 59 – Scour checks	150

Figure 60 – Elevation of a scour check	152

Figure 61 – Mitre drain	152

Figure 62 – Drain lining	153

Figure 63 – Side access from a road to a village or property	154

# List of Tables

Table 1 – Structure of the Guideline	12

Table 2 – Suggested table for displaying approximate costs	44

Table 3 – Typical Equivalence Factors	46

Table 4 – Suggested locations for carrying out traffic counts	47

Table 5 – Typical determination of terrain type	51

Table 6 – Suggested characteristics to define a uniform section	55

Table 7 – Table of defects and improvements	57

Table 8 – Table of possible safety concerns	58

Table 9 – Priority criteria	59

Table 10 – Estimate of the cost of a single culvert	67

Table 11 – Estimate of the total cost of a small rural access project	68

Table 12 – Discount factors	70

Table 13 – Whole life asset costs for a gravel road and a bituminous sealed road	70

Table 14 – Typical tools and equipment	74

Table 15 – List of improvements described in the Catalogue	78

Table 16 – Required open area for a water crossing structure (1)	82

Table 17 – Calculating C for a water catchment	82

Table 18 – Required open area for a water crossing structure (2)	83

Table 19 – Water crossing structure selection table	86

Table 20 – Primary resources for a splash (each)	88

Table 21 – Primary resources for a drift (per metre length)	90

Table 22 – Primary resources for a single opening culvert with slabs	94

Table 23 – Primary resources for a vented drift	101

Table 24 – Primary resources for a submersible ridge	107

Table 25 – Primary resources for an embanked crossing	112

Table 26 – Primary resources for the construction of a separate track (per kilometre)	117

Table 27 – Typical geometric standards for rural access roads	119

Table 28 – Primary resources for grass cutting (per 100 m2)	122

Table 29 – Primary resources for bush clearing (per 100 m2)	122

Table 30 – Primary resources for stumping trees (each)	123

Table 31 – Primary resources for the removal of roots	123

Table 32 – Primary resources for the removal of anthill (per m3)	124

Table 33 – Primary resources for pothole filling (per m3 of pothole)	125

Table 34 – Surfacing and pavement selection table	130

Table 35 – Primary resources for a stabilised track	132

Table 36 – Primary resources for a gravelled track	132

Table 37 – Primary resources for gravelling	134

Table 38 – Specifications for gravel surface material	135

Table 39 – Gravel specifications for the settlement test	137

Table 40 – Primary resources for mechanically stabilising clay (per 100 m3)	139

Table 41 – Primary resources for the construction of Geo Cells	143

Table 42 – Spacing of drainage humps	148

Table 43 – Primary resources for a diversion hump with a mitre drain of 10 metres	149

Table 44 – Spacing of scour checks	150

Table 45 – Primary resources for scour checks (each)	151

Table 46 – Spacing of mitre drains	152

Table 47 – Primary resources for a mitre drain (per 100 metres)	152

Table 48 – Primary resources for lining a drain with masonry (per m2)	153

Table 49 – Primary resources for a timber side access structure for pedestrians (each)	154

Table 50 – Primary resources for an interception drain (per 100 metres)	155

Table 51 – Primary resources for the repair of erosion	161

# Glossary

This glossary contains many terms appropriate to CDD rural access. All glossaries should be compiled specifically for the areas in which they will be used.

| Access | The ability to travel |
| --- | --- |
| Access infrastructure | Roads, tracks, paths, structures, etc constructed to permit travel |
| Access Road | Road that connects tertiary roads with population centres |
| Alignment | The line that a road or track follows on the ground |
| Anthill | Soil whose condition is altered by ants and which becomes very slippery when wet |
| Basic Access | One term for a level of service which is appropriate for some very low volume roads where the priority is to travel in safety and with confidence of arriving at one’s destination |
| Bituminous road | Road with a bituminous surface |
| Clay | Soil with very small particle size (< 0.002 mm) which forms very hard lumps when dry and is slippery when wet |
| Community Committee | A committee which is formed by the community to organise itself and to identify and resolve its own problems |
| Community Driven Development | Development activities which are initiated and led by a community |
| Contingency | An additional percentage to the estimated construction costs to cover costs which are necessary but unexpected |
| Contract package | A list of selected works which a contractor may contract to complete |
| Critical site | A site which should be improved, often in isolation, to provide safe and reliable access |
| Cross drainage structure | Structure such as a culvert or a drift that allows water to cross a road |
| Design speed | A low vehicle speed which is used in the definition of Basic Access |
| Design vehicle | The type of vehicle which is used in the definition of Basic Access |
| District Development Plan | A document that includes all the development plans of the District |
| District Technician | An engineer or technician who works within local government, typically the District |
| Drain | A ditch or channel that removes water from a site |
| Drainage | The process by which water is removed from the road |
| Fill/embankment | A section of road whose level is raised by placing, spreading and compacting layers of soil |
| Formation | The structure of a road, including the cross section, the camber and the side drains |
| Full rehabilitation | Improvement along the full length of the road in order to allow vehicles to travel rapidly and comfortably |
| Grading | Improvement of a soil or gravel surface using a grader, for example a towed grader |
| Gravel | A type of soil which can produce a durable surface when compacted |
| Gravel road | Road with a surface of gravel |
| Improved surface | A surface which is made stronger and more resistant to erosion and damage through the use of imported materials |
| Inclined track | A track with sufficient longitudinal gradient that water is able to flow |
| Inspector | Person who checks if the quality and quantities of an item of work are in accordance with the specifications |
| Lateral | Direction across the alignment of a road |
| Longitudinal | Direction along the alignment of a road |
| Mitre drain | A diagonal drain which carries water from a side drain onto the surrounding land |
| Mud | Soil which is weak and which deforms when wet |
| National specification | The construction standard which conforms with official government documents |
| Natural earth road | Road whose surface is the soil from which it is formed |
| Normal wear and tear | Normal reduction in quality or shape that is caused by the combined action of climate and traffic and that can be rectified with maintenance |
| Pair-wise comparison | The method by which each alternative in a list is compared with all the others in order to identify the highest priority |
| Path | A route, formed or unformed, for the passage of non-motorised traffic and sometimes motorbikes |
| Periodic maintenance | Activities to rectify large defects, including gravelling |
| Potholes | Holes in the surface of a road which can damage vehicles and force them to travel more slowly |
| Primary resources | Resources which can be directly allocated to an item of work, such as cement |
| Primary Road | Typically a road that connects provincial capitals, other cities, principal ports and principal border posts |
| Project Manager | Person who manages the construction of spot improvements on behalf of a community |
| Reference point | A point, such as a building or junction, that can be used to reference the distance along the road |
| Relief structure | Structure that carries water from a side drain across a road in order to reduce the volume of water in the drain |
| Retention | A percentage of the value of the contract which is retained by the client until after the completion of the contractual defects liability and can be used by the Client to repair any defects |
| Road | Specifically a route which has been formed and engineered for the passage of motorised vehicles but often used generically for all forms of access route |
| Road committee | A committee which is formed by a community in order to manage the improvement of its roads |
| Rocky outcrop | Large rocks at the surface which can be removed only with great effort |
| Routine maintenance | Activities to rectify small defects, including grass cutting and pothole filling |
| Sand | Granular soil with a particle size between 0.06 and 2 mm, which is firm when wet and loose when dry |
| Scour check | A small barrier constructed in a side drain or other channel to reduce the speed of flow of water |
| Secondary resources | Resources which cannot be directly allocated to an item of work, such as general site transport |
| Secondary Road | Typically a road that connects primary roads and provincial capitals with river and maritime ports, primary roads with centres of high economic importance, and primary roads with other border posts |
| Side access | Informal access from the road to a private property alongside the road |
| Side drain | A drain alongside the road |
| Slippery | A surface with a lack of traction, especially when wet |
| Spot improvement | Improvement of a road at a critical site in order to provide safe and reliable access |
| Surrounding land | The land on either side of the road |
| Tertiary Road | Typically a road that connects secondary roads to other primary and secondary roads or district centres, or connects district centres with administrative posts, or with centres of high economic importance |
| Track | A road that has deteriorated and lost its formation or an informal route that was never constructed as a road |
| Unclassified Road | Road or track that is not included in the national classification system |
| Unit costs | The cost of a unit of a resource such as an hour of labour or a cubic metre of sand |
| Water course | A channel where water normally passes such as a stream or a river |
| Work task | A system in which a standard quantity of work is allocated to each worker per day and which can typically be completed in about 6 hours |

# Abbreviations

CDD		Community Driven Development

DRSP		District Roads Support Programme

IFAD		International Fund for Agricultural Development

IFRTD		International Forum for Rural Transport and Development

ILO/ASIST	International Labour Organisation / Advisory Support, Information Services and Training

IMT		Intermediate means of transport

NGO		Non-Governmental Organisation

TRL		Transport Research Laboratory, UK

# Preface

This draft guideline has been written with the objective of providing those involved in community driven rural access projects with a complete set of appropriate technical guidance. Although some projects may require only a limited amount of technical information, it is clear that in order to satisfy most potential users of this guideline, a large quantity of technical detail would be required, as well as sufficient supporting guidance and background information.

In some cases, the required technical guidance has been established and time is the only restriction to bringing it together. In other cases, however, the detail has not yet been adequately collated and assessed from the various research and implementation initiatives around the world. For example, many projects are working with improved surfacings – stone, bitumen and so on – but there is still no clear consensus as to the best design, construction and application of these surfacings. In order to present the required technical detail, considerable research is still required.

It has not therefore been possible to complete all aspects of this guideline. Some parts merely require more time; others require more substantial work.

Where appropriate within the text, notes have been inserted in a smaller italic font to explain where completion has not yet been possible.

An additional issue is that of making designs for a specific location available elsewhere. Some designs can be used; others cannot. Research is needed to establish which are which. It is important to ensure that either only generic designs are publicised or adequate restrictions are given for those specific designs.

The nature of the work allowed much information to be gathered but insufficient for it to be fully assessed. All those who contributed information are gratefully thanked. Acknowledgements are provided in the text to specific material where appropriate. A complete bibliography will be provided.

Simon Done, November 2008

# Chapter 1. Introduction

The purpose of this guideline is to provide technical guidance which will allow communities and supporting organisations to plan, design and implement access projects. In doing so, it is hoped that this guideline will also empower and motivate communities in meeting their own development needs.

The intended audience of this guideline includes community members with some technical knowledge, technicians and engineers providing technical support to communities, the planners of rural access development projects and contractors engaged to construct access works.

The provision of access through CDD projects requires a mix of engineering and non-engineering steps in the planning, design, construction and maintenance process.

The focus of this guideline is on the engineering steps in the planning and design part of the process, although important aspects of construction and maintenance and many of the non-engineering steps, such as assessing the access needs of the community, are also described. This guideline complements the more detailed guidance on construction, maintenance and the non-engineering steps that can be found in other documents.

The main emphasis of this guideline is that whatever is designed, it must carry the traffic that wants to use it and last a long time and the long term costs must be affordable. This is good design and is based on some key principles. These principles are described in this guideline.

In order for the infrastructure to last a long time, maintenance must be reliable and assured. If this is not so, it may be better to consider a different use of the available funds. Maintenance is considered in detail later in this guideline.

Access is often a greater problem for rural communities than urban communities and the emphasis of this guideline is on rural access but the material in the guideline should be useful in rural and urban areas.

Although some access works can be provided with little technical knowledge, in most cases communities will need external technical support from NGOs, local government engineers and technicians or project technical staff.

This guideline provides guidance on the planning and design of access works. Many solutions are given to a wide variety of access problems. However, the user of this manual should always use national standards and procedures and designs when they are available as they are more likely to be appropriate for the exact conditions where they are to be used.

Although this guideline is concerned with land transport, the same principles of planning and good design also apply to water transport, with jetty construction and river deepening being carried out instead of culvert construction and pothole filling.

This Guideline is structured as shown in Table 1.

Table 1 – Structure of the Guideline

| Chapter | Description |
| --- | --- |
| 2 | A brief summary of the reasons for providing access and associated issues |
| 3 | Conditions which must apply if a CDD rural access project is to be successful |
| 4 | Design factors for rural access infrastructure – the inputs into the design process |
| 5 | Features of rural access infrastructure – the output of the design process |
| 6 | Case studies of the roles of a community in a CDD rural infrastructure project |
| 7 | The various steps in the planning, design and implementation process |
| 8 | A catalogue giving the details of a wide variety of access improvements |
| 9 | A summary of non-engineering issues which are associated with rural access |

This Guideline has been based upon the experiences of many people working on rural access projects. Acknowledgement is given to all those who contributed materials and ideas during the research and production of this Guideline.

# Chapter 2. Background to rural access

Many minor rural roads and tracks around the world are in poor condition. The low traffic levels often do not justify the use of scarce funds to repair and then maintain them. Vehicles break down and bus operators avoid the bad roads or charge high fares. As a result, travel is impossible, difficult, time consuming or expensive. People living in rural communities are unable to travel to health centres, markets, sites of learning and employment, farms, social support such as family and friends and so on. Social and economic development is slow or non-existent.

Clearly, rural travel is necessary for development. There are five ways in which the problems of rural travel can be addressed.

- Use vehicles which are more suitable for the roads and tracks. Intermediate means of transport (IMTs) such as bicycle trailers and animal carts are often cheaper to operate and more suitable than some conventional vehicles. It may be necessary to support investment in these vehicles in order to have sufficient numbers to justify parts suppliers and repair facilities.

- Encourage more transport services to use the roads (Figure 1), such as helping a community to set up a bus service to the nearest market. In most cases it is necessary to have sufficient numbers of users to justify the investment in the service.

- Reduce the need for travel by: relocating facilities such as health centres, agricultural processing centres and water supplies closer to communities; promoting the use of more efficient stoves which require less firewood to be collected; installing telephone networks to allow farmers to know market crop prices without leaving the village; providing agricultural storage so that crops can be transported in bulk and less frequently and providing rural electricity and other support to generate employment opportunities within the community.

- Improve the infrastructure: the roads, the paths and the water crossings. This is the subject of this guideline.

Figure 1 – Small truck providing public transport on a rural road

With these transport improvements, travel becomes cheaper, more reliable, safer and less of a burden and social and economic development becomes easier to achieve. Suppliers of agricultural inputs and traders in agricultural products are more likely to visit rural areas to sell and buy and to invest in new vehicles. Health workers, teachers and so on are more willing to work in rural areas. In many cases the feeling of connection with outside areas is a stimulus to development. As rural economies grow, more local funds can be used to provide access to neighbouring communities. Urban drift, so often a handicap to rural growth, slows down.

Just as rural access initiatives bring new changes, communities should also be aware of a number of the potential environmental and social impacts that may result from the broad range of activities associated with new infrastructure.

While this report does not attempt to provide an exhaustive description of all potential impacts, communities can arm themselves with knowledge to ensure that each project reaps the greatest social benefits by designing a project which is both important to the community’s growth and vitality and environmentally and socially sustainable.

# Chapter 3. Preconditions for CDD projects

(adapted from Self-Help for Road Construction: When it applies – how it can be encouraged and supported: Experience in Flores, East Indonesia and other countries, Peter Winklemann, 1999)

There are several conditions which are necessary if a CDD rural access project is to be successful. If one or more conditions do not apply, the project should be very carefully reassessed, perhaps for operation under stronger external control. The conditions are as follows.

- The need for access is felt throughout the community, for any of the reasons given in the previous chapter

- There is support from all groups within the community for the details of the agreed project

- Communities have a sense of cohesion, supportive leaders and a tradition of self-help, commitment and contribution of various resources, including labour, to community programmes

- Communities are able to lead the project

- Access projects are technically and socially feasible in terms of long term funding, required technical knowledge and resources for maintenance

- The access projects are compatible with the external road network and the vehicles travelling on it

- The access works are mainly used by the community and for the benefit of the community

- Local and central government and, where relevant, NGOs, have a supportive attitude and policies towards community projects

- Even if external parties become involved in the project, the long term ownership will remain with the communities

- The project is not seen solely as a source of income as this can reduce feelings of ownership and self-help

- External parties support the process but do not lead or dominate

- The project is both environmentally and socially sustainable

- The project considers all potential environmental and social impacts, both positive and negative and includes measures to mitigate the negatives ones.

# Chapter 4.

# Design factors for rural access infrastructure

The design of rural access infrastructure must take into account a number of factors. Some of these factors relate to the TASK that the infrastructure must perform and some relate to the ENVIRONMENT in which the infrastructure will be constructed.

These factors are described in this chapter. The number and variability of these factors explain why rural access infrastructure varies so much from place to place.

In terms of a design process, this chapter describes the various inputs into the process while Chapter 5 describes the features of rural access infrastructure, the output of the process.

Although the TASK and the ENVIRONMENT are relevant for all roads, they are particularly important for low volume access roads where the reduced funding results in a need to compromise between what would be ideal and what can be afforded.

TASK factors

These factors describe what the infrastructure must be capable of, the job it must perform and the qualities it must have.

4.1 Design Life

The infrastructure must be capable of carrying traffic, given good maintenance, for a defined period. This period is normally referred to as the design life and is typically 10-15 years, although in practice and if well maintained, infrastructure can last much longer than its design life.

The design must take into account how the various factors, described in this chapter, may vary over the design life. All factors should be assessed for likely variation but the factor which is likely to vary the most is traffic. If traffic growth is expected to be very high, or if it is impossible to make a realistic estimate of traffic volume and vehicle types, and if funds are limited, it may be more appropriate and cost effective to design and construct a low volume road while accepting that it will probably be necessary to reconstruct the road for the increased traffic within 3-5 years.

Because traffic, and indeed many other factors, cannot be reliably predicted for a longer period, a design period longer than 10-15 years is unrealistic.

4.2 Traffic

The infrastructure must carry the traffic that is likely to use it. Traffic comprises many different vehicle types from pedestrians and bicycle trailers to motorbikes and three-wheelers and to pick-ups, buses and small and large trucks (Figure 1 & Figure 3). Within a village a footpath may be sufficient for the pedestrian traffic but outside a village and especially to farms and markets, access for motorised vehicles is nearly always required. It is sometimes necessary, possible and legal to use posts, gates or overhead barriers to restrict large vehicles. In some cases a ‘design vehicle’ can be identified for design purposes – this is the largest vehicle that will commonly use the road – a small truck is often taken as the design vehicle. Roads carrying larger and heavier vehicles must be stronger than those carrying smaller vehicles.

Roads also carry a traffic volume, which can range from 5 vehicles per week to a hundred per day on typical access roads. Because different vehicle types bring different levels of benefit to a local economy and have different impacts on a road, it can be useful to calculate a weighted total (Equivalent Daily Traffic – EDT) which depends on vehicle size and numbers and which can be used to define a limiting traffic value for an access road, design the road width or prioritise one road against another. This is explained later in this guideline. It is also possible to calculate the number of Equivalent Standard Axles (ESAs) which are imposed by the traffic on the road and use this in design but since heavy trucks impose high ESAs and light vehicles impose none, the ESA value poorly reflects the actual traffic mix and is therefore not commonly used in access road design. Roads carrying wider vehicles, including any overhanging cargo loads, and higher numbers of vehicles must be wider than those carrying smaller and fewer vehicles, where passing places or shoulders may be sufficient.

Vehicle types and traffic volume can vary from season to season, typically at planting and harvest times. When a road is improved, traffic is likely to increase or change from small to larger vehicles, whether newly generated or diverted from a nearby alternative road, possibly in poor condition. It is normally necessary to carry out a traffic survey over a period of 3-7 days, multiply by a seasonal factor to adjust to an average annual traffic, add any expected diverted or generated traffic (which can be very difficult to estimate) and then to estimate growth from that figure over the design life of the road. When a road is newly constructed, it can be difficult to estimate the traffic that is likely to use it. It may be possible to use a road to a similar rural community as a guide to likely traffic levels or to use dry season levels if the road is passable in the dry but impassable in the wet. In many cases designs for access roads have a maximum traffic volume or vehicle type. If the expected traffic is greater or heavier, for example if a mine is to be opened or a large settlement planned, a more detailed assessment and different designs will be required. It is reasonable to design some aspects of a road for increased traffic, for example, constructing wider culverts in case a single lane road is widened to two lanes but it is not normally cost effective to change other more expensive features, such as the overall alignment of the road.

The third important aspect of traffic, after vehicle types and volume, is tyre pressure, since this affects the contact pressure imposed on the road surface. High tyre pressures either cause roads to fail much more quickly than if lower pressures were used or they require high strength soils, which are normally much more expensive than the soils which would adequately carry low pressure tyres. This effect is particularly important when truck tyres are over-inflated or when carts with steel rimmed wheels use the road. In both cases, measures may be required to prevent such vehicles travelling.

Figure 3 – Typical vehicles on rural access roads: Farm tractor, pick-up, small truck

4.3 Access need

The infrastructure must meet the access needs of the road users. Users of long distance highways need to travel at high speed and in comfort but for users of short access roads, the priority is on reliability and safety. The former may be called Full Access; the latter Basic Access. Full Access is provided by improving the entire length of a road to a uniform standard, normally that of a formed road; this is referred to as ‘Whole Length Improvement’. Basic Access is provided by improving only those sites where access is impossible, at risk or unsafe and leaving passable sites unimproved; these improvements are referred to as Spot Improvements. Spot improvements can be any length, from a single culvert to a paved road up a long hill. As access is improved and becomes more reliable, traffic often rises and leads to more impassable or critical sites or sections. These should be improved during the next year’s work, and can often be included in a maintenance contract. Spot improvements should be durable and have enough strength and capacity to suit increased traffic levels. To be able to identify critical sites, a designer should understand why some sites deteriorate and some do not. Many parties, such as politicians and rural communities, often do not understand Basic Access and spot improvements until the benefits are clearly explained. The decision between Full Access and Basic Access can be based on traffic levels or available funds. For many access roads with limited funds, Basic Access is more appropriate.

4.4 Duration of access

The infrastructure must provide access for the required duration. The required access may be all weather, all season or dry season. All weather implies that the road can be used all year and during heavy rain; all season implies that the road can be used all year but may be temporarily impassable during heavy rain when streams are full and soils may be slippery; and dry season implies that the road is impassable for long periods during the wet season (Figure 4). The required duration depends upon, for example, the harvest period, the ability of crops to be stored for long periods, the need for hospital access during the wet season and so on. For access roads, all season is normally appropriate, with accepted closures of 1 to 2 days after heavy rain, although in some areas of extreme climate only dry season access is possible. It is normally the height of embankments and the capacity of water crossing structures that determines whether a road has all weather or all season access. Equally, water transport is often restricted during the dry season.

Figure 4 – A road flooded in the wet season

The duration of access would be improved with an embankment

4.6 Maintainable

The infrastructure must be maintainable. All constructed work requires maintenance. If not maintained, it will fail and the investment will have been wasted. A cycle of repair, abandon and rehabilitate is very expensive and upsetting for all those who rely on the road. A rural access project should not go ahead if the work will not and cannot be maintained (Figure 5). The maintenance should not require machinery, skills or management ability that the community does not have, cost more than the available budget, be beyond the ability of the local road committee to manage or cause undue environmental harm. It is sensible to select improvements which require low levels of maintenance but it is foolish to assume that maintenance will never be required and thereby fail to establish maintenance systems of adequate capacity and competence.

Figure 5 – Routine maintenance by members of a community

4.7 Affordable

The costs of the infrastructure must suit the available budget. It is very important to consider the construction and maintenance costs over the design life of the infrastructure. Some improvements may be cheap to construct but expensive to maintain (gravel roads are often, but not always, a good example of this); others may be expensive to construct but cheap to maintain (bituminous roads are often, but not always, a good example of this). There are procedures which can be used to calculate long term costs, normally referred to as ‘whole life asset costs’. This may also include the estimated residual value – the value of the infrastructure at the end of its design life – which depends on whether it will need to be reconstructed or can be repaired more cheaply. If all other factors are equal, in most cases the improvement with the lowest whole life asset costs is preferred, although budget availability in each year should also be considered. It is sometimes necessary to reduce the scope of a project, for example the length of a road into an agricultural area, in order to match the available budget. Funds for maintenance must be guaranteed for the long term, not just for the next one or two years.

If traffic is expected to rise rapidly and an upgrade is anticipated and planned, it may also be appropriate to include the whole life asset costs of this upgrade in the cost calculations.

4.8 Alignment

The road, track or path must follow the required alignment. It must start and end at the required points and pass through necessary sites or landmarks along the route. In addition, it must avoid sites that may prove difficult to overcome, such as swamps, areas of poor soil or very steep terrain. Many roads develop over the years from footpaths and have an alignment with width, curves and slopes that are unsafe for a road and poor drainage. In these cases, it may be necessary to realign the road to improve safety and drainage.

4.9 Diversity of users

The infrastructure must, within reason, meet the needs of all members of the community. Most access works are initially designed to meet the needs of commercially active members using motorised vehicles, but they should also suit women who collect firewood, children who walk to school, older people with social and health needs, the disabled who cannot access bus services or climb steps up a steep footpath and poorer people whose needs are subsistence rather than commercial. In order to meet this diversity of need, it is necessary to involve all parts of the community in the planning and decision making.

4.10 Additional usage

Although the main objective of rural access infrastructure is to improve rural travel, the works that are constructed often have secondary uses. These include the use of road surfaces for rice drying and threshing (Figure 6), road sides for market trading, culvert inlets for clothes washing, bridges for fishing points and so on. In addition, the presence of road construction equipment can be an opportunity for providing other facilities such as clearing land for sports pitches. Inland waterways also provide opportunities for fishing and irrigation. Such secondary uses and facilities can be of great benefit to a community and should be considered during the planning stage of a project.

Figure 6 – Rice drying and threshing on a rural road

4.11 Minimised negative impacts

The infrastructure should bring more benefit than harm to the community. It should not lead to environmental damage, an increase in disease, rapid and disruptive change or the exclusion of vulnerable groups within the community.

ENVIRONMENT factors

These factors describe the conditions to which the infrastructure must adapt or be designed to suit.

4.12 Road network

The infrastructure must be compatible with the road network to which it will connect. Most national road networks have a hierarchy of primary, secondary, tertiary and access road with a large number of unclassified roads and paths, although the terminology varies from place to place. Higher order roads are managed centrally; lower order roads are managed locally. The improvement proposed by the community must suit the hierarchy in terms of the standard to which it will be improved, its subsequent management and guarantee of maintenance, the layout of the network in terms of being a series of loops or hubs and spokes (often in order to allow transport services to operate efficiently) and the ability of community members to travel on the external network to their intended destinations. The infrastructure should also be compatible with the network of other roads and paths within the area of the community.

4.13 Vehicles and transport services

Rural access infrastructure requires vehicles and transport services if travel problems are to be addressed. The new access road (gradients, width, surface strength and so on) must be compatible with any vehicles and services established specifically within the community and the existing vehicles and services on the external network.

4.14 Terrain

The terrain within which infrastructure is constructed (Figure 7) has great influence on its design. In steep terrain access roads have tight curves, steep slopes and surfaces which provide traction and they cross many small water catchments. In flat terrain access roads can have long curves and gentle gradients and are often embanked across low lying areas. In addition, the type, strength, slipperiness and erosion resistance of the in situ soils vary from one terrain type to another. Road alignment is sometimes necessary to avoid steep hills or flood sites.

Figure 7 – Flat terrain and steep terrain

4.15 Climate

Since water is often the main cause of damage to access roads, climate has a great influence on a road. This is normally due to rainfall: the duration of the wet season, the annual rainfall quantity and the intensity of the storms, but temperatures, the dry season and ultraviolet radiation also affect the performance of gravel and bituminous surfaces. The duration of the wet season can also restrict the ability of a maintenance team to carry out necessary work and the availability of water can have a significant effect on construction costs when needing to moisten soil before compacting it.

4.16 Hydrology

Although terrain and climate affect access roads individually, it is the combined effect of terrain and rainfall, often referred to as hydrology, that has the greatest effect on road design, construction and maintenance. Heavy rainfall on steep terrain can lead to high flows of short duration in water courses, erosion of road surfaces and drains, lateral damage from surface run off and erosion of slopes alongside the road. It is necessary to design water crossing structures very carefully, protect the banks of water courses and provide non-erodible materials on the road surface, an efficient drainage system with erosion prevention measures and interception drains and slope stability measures alongside the road. Heavy rainfall in flat terrain can lead to extensive long term flooding, overtopping of roads surfaces and weakening of wet road pavements. It is necessary to construct embankments which are sufficiently high and use materials which continue to perform well when wet.

4.17 Construction and maintenance environment

An access road must be suitable for the organisations available for construction and maintenance and the technology choice that will be used. Construction and maintenance can be carried out by commercial contractors, government agencies, community contractors, community groups and maintenance lengthworkers. Each of these has different levels of capacity and competence, which affect the type and scale of the works that can be constructed. Different technologies that are available are equipment based, labour based supported by powered machinery (Figure 8), labour based supported by draught animal power and labour intensive where minimal machinery is used. Each technology choice is suitable for different improvements. For example, equipment is required for large quantities of earth movement and compaction, but equipment may not be available in remote rural areas. Labour based operations normally maximise the benefit to the local economy and the sense of community ownership and are less dependent on fuel, imported spare parts and external suppliers but require good supervision, prompt payment and available local labour when the work is scheduled. Production rates are normally higher with equipment than with labour or animal based construction. As with equipment, supervision and other technical support may not be available in remote rural areas. Long term maintenance systems of adequate capacity and competence must be in place before rural access work begins, especially when earth and gravel roads are being constructed. Commercially available materials, such as bitumen and cement, may also be expensive or hard to obtain in remote rural areas.

Figure 8 – Labour based road construction and a towed grader

4.19 Government and other institutions

There are various aspects to local and central government which affect the rural access infrastructure. If government is supportive of self-help projects, rural development, rural location of services and facilities, labour based methods, the small contracting sector and the development of designs and standards appropriate to access roads including the closure of such roads during rain and the blocking of access to heavy trucks and has a competent and well decentralised structure with responsive local planning systems, community led rural travel initiatives of all kinds are likely to be successful; if not, these projects are unlikely to succeed. Support can include technical advice, funding, equipment, rainfall and soil information, site or laboratory testing facilities and long term maintenance.

Various other institutions can provide support to community access projects. NGOs can help throughout the process and particularly with community consultations. The ILO and other organisations and networks can provide assistance through guidance material and websites, although it is acknowledged that accessing websites may be difficult for many communities.

4.20 Funding

Rural access infrastructure must be designed with available funding in mind. Adequate long term funding must be available if rural access infrastructure is to be well constructed and maintained. There are many possible sources of funding, including community contributions, local income generation such as tolls and market taxes, NGOs, local government, regional and central government allocations (some of which may be based upon poverty or population levels) and external donors. Some of these sources are more reliable for long term maintenance funding than others.

4.21 Ownership

Some access roads are owned by the government, some by the communities. The ownership, together with any government policies towards self-help projects, will affect how a project should be carried out and which party takes responsibility for maintenance. Ownership of a road normally leads to greater community commitment and reliable long term maintenance. Other ownership issues relate to possibly coerced land acquisition from community members for new construction or road realignment and any usage fees that road users from outside the community may have to pay.

4.22 In situ subgrade soils

As with any road, rural access roads must be designed to be strong enough to carry the traffic without it damaging the in situ subgrade soil below. However, unlike high traffic roads, it is often too expensive to remove weak soils and replace them with stronger material. Road structures over weak soils must be thicker and stronger than those over strong soils. Some soils appear strong when dry but can become very weak when wet (Figure 9), whether this is due to rainfall, overland run-off or rising groundwater. It is therefore necessary to make assessments when the soil is wet. Other in situ soils with a good blend of cohesive clay and hard particles can carry low traffic levels well without the protection of gravel or another type of improved surface. However, soils such as black cotton soils weaken and then crack excessively when going through a wetting and drying cycle. For these it is necessary to use wide drains, shallow side slopes, embankments and a sealed surface in order to keep the soil dry at all times and sometimes use geo-textiles to add strength. Because it is sometimes difficult to predict how certain soils will act under traffic, it is often better to observe their actual performance than to base a decision upon measurements made in a laboratory. It may be necessary to realign a road around a site of weak subgrade soil. In situ soils are also present in the slopes alongside a road. Some are erodible and need protecting in some way while others are more stable.

Figure 9 – Weak in situ soil

4.23 Local materials

A wide variety of materials can be used in access infrastructure construction. For most access roads, these materials must be obtained locally to prevent high purchase and transport costs. It is perhaps the local material availability that has the greatest influence on the design of rural access infrastructure, from the stones for a masonry culvert to the soil in an embanked road and the timber deck of a footbridge. If a certain material cannot be found close to the road, an improvement which depends upon that material should not be selected and an alternative must be identified. Some local materials meet conventional specifications for strength and stability but some do not. Local soils such as laterite, coral, calcrete, basalt and cinder gravel often do not meet conventional specifications but have been used successfully in road construction where the traffic loading is low and the material is carefully protected from, for example, water by raising the road level or extending impermeable seals onto the shoulders so that they do not become wet and weak. Gravel is a material which has been used extensively in the past but which is becoming scarce in many places, leaving only poor quality gravels which wear away very quickly and need frequent costly replacement. As a result, gravel is becoming superseded by improved surfaces such as low cost bituminous seals and concrete, stone, brick (Figure 10) or block pavements.

Figure 10 – Road surface constructed from bricks

4.24  Community Dynamics and Social Issues:

New roads are a public good, one which can be utilized by everyone in a community, often providing a reduction in travel time and serving as a critical means to increasing everyone’s standard of living.  However, new roads can also bring change and experience has shown that certain segments within communities are more vulnerable to negative impacts as communities integrate themselves into more mainstream societies. These segments include women, the elderly, the disabled, minority groups, small enterprises, those without formal land rights and those with lower economic standing. When plans are in their earliest stages special considerations should be taken with these groups to ensure the benefits of community improvement can be shared by everyone.

New community roads should be thought of as methods for empowering everyone within the community and increasing everyone’s standard of living by including mitigation measures for those negatively affected to insure equality within the process, throughout the life of the project and beyond.

The most effective way to avoid potential negative social impacts is to begin the project by consulting with all community members and representatives of community members who may be potentially impacted by the project (positively or negatively).  In fact, it is the community itself which may have the greatest influence on the success of a rural access project. By including the community through consultation people can voice their concerns and also their ideas.   Community buy-in and support can lead to valuable inputs and even strategies which can even lead to early anticipation of potential impacts or even their avoidance before the project begins. In many cases the community may serve as a voice for alternative alignment strategies or provide trouble shooting advice before issues become problematic. Consultation within the community should be started as early as the project’s conception to gain community support at the earliest stages of the project.

Communities may also affect the lifecycle of a project by

- developing a sense of ownership of the project

- committing to the construction and long term maintenance

- providing contributions in a variety of ways (labour, land, money, materials, etc)

- forming management groups to construct the works (often by separate groups from within the community)

- facilitating cooperation with neighbouring communities which can work on and benefit from each other’s projects

- providing integral knowledge of local conditions that can improve the planning and design process

- providing technical capacity that can be used

- strategizing the ways in which all sectors with the community can be involved, without being exploited in any way, in the project

When a community contributes to a project, it is important that the actual market cost of those contributions is included, in order to realistically compare a self-help improvement with commercially contracted work.

Land Requirements:

When planning for new roads, it may become imperative for certain households to give up a portion of their land to make way for the road.  In exchanges and negotiations with these households the concepts of fair compensation for land and assets will be important.  Compensation measures or other means of community support should be carefully considered and factored into project costs.  However, as previously mentioned there may also be vulnerable groups within these households who may not be able to carry on with their existing standard of living after giving up segments of their land, especially if they lose assets which were critical to their way of life.  Households could become susceptible to a decreasing standard of living and create inequalities within the community which previously did not exist.  If those individuals losing land also belong to vulnerable groups, who cannot as readily adapt to changing ways of life, additional assistance may be required for them to retain their standard of living. Economic inequalities can lead to community upheaval and discontent, thus communities should be careful to consider these issues or even consider undertaking a vulnerability assessment to inform the project’s cost benefit analysis.

Health Impacts:

A frequently overlooked community impact is the increase in health related concerns which may arise from community projects.  From a health perspective, most communities become positively impacted by decreased travel times to local clinics and increased ease of travel for medical practitioners and other emergency personnel.  However, communities should also consider that development projects often attract new individuals in all sectors of life.  New in-flows into the community, whether it be through permanent in-migration or in the form of temporary construction workers and associated people at work camps, may also bring with it issues such as infectious diseases. Communities should consider social measures to mitigate (i.e. education) the spread of disease.

Construction and construction related activities (i.e. demolition, burrow pits) may cause a variety of negative impacts which are difficult to avoid but can absolutely be mitigated.  Communities should consider the impacts of construction on local schools, clinics or impacts on business centers or small businesses and vendors who may be operating in the vicinity of the project.  Dust generated from earth or gravel surfaces should not put travelling vehicles in danger or affect the health of those living near to the road.Further, construction causes blockages in traffic and creates dust which can cause difficulties for the elderly or young children if not mitigated.  Such issues can ameliorated if considered early and factored into the environmental management of the project.

Safety Impacts:

Safety should always be a primary concern both within the design of the road and during the construction and maintenance periods.  The infrastructure must not put the safety of the road users and the community at risk. The curves and hills must be safe for vehicles travelling at typical speeds to travel along under full control and forward visibility must be adequate to allow those vehicles to stop safely in case of obstacles or oncoming traffic. The road must be wide enough or have passing places or shoulders to allow vehicles to pass each other. Shoulders should also provide refuge for broken down vehicles. Vulnerable road users, such as cyclists and pedestrians should be protected from faster moving traffic at all times but particularly in residential areas with, for example, speed humps, separated footpaths, warning signs, narrowed village entrances and so on. Women should not be expected to use secluded footpaths if there is a risk of assault.. The edges of steep drops (Figure 2) can be marked with edge posts or protected with barriers and the headwalls of culverts and bridges can be painted white for night time visibility.

Figure 2 – A steep drop alongside a narrow road

Safety would be improved with extra width, low cost barriers, signs or an improved surface

2.25 Environmental Issues:

Considering the environmental impacts of a community development initiative is critical to insure the longevity of the both the community and the new infrastructure.  The community should be sure to employ the assistance of a qualified environmental engineer who can assist in the vast array of potential impacts which could potentially occur.  However, the community planning group should once again turn to the consultations with the affected members of the community and also between communities to consider environmental impacts which may not initially be obvious to the planning group.

Beyond consultation however, communities must not only incorporate responsible environmental planning into their designs but they must also be careful to holistically look at the impacts on the surrounding environment to insure that everyone benefits from the new infrastructure. Good design and management practices employed from the project concept stage can be of critical importance in avoiding impacts to the surrounding ecosystem.  Early identification and integration of innovative design can have dramatic results in reducing, avoiding and mitigating unavoidable environmental impacts.

Communities should consider:

- Deforestation:  significant reduction of trees and shrubbery can lead to serious loss of natural resources, critical natural habitats including flora and fauna while also leading to.

- Severe damage to soil quality, run off and soil erosion which can affect local crops and also lead to dangerous land and mud slides,

- Damage to local natural habitats and biodiversity,

- In-migration and increases in local farming can lead to over farming of unsuitable land and further increases in pesticides and fertilizers which can severely impact the health of the local communities

- Water contaminations and stagnant water which can lead to disease both within the community and in livestock populations,

- Harmful chemicals and solutions which may be required as part of the construction process. Proper storage and disposal practices will be critical in maintaining the environment and the health of the community,

- Water flows. The community should always be aware of potential impacts on water resources and downstream impacts on local communities such as loss of water supplies or causing flooding,

- Burrow pits and areas for storage of project waste disposal sites and materials. In many cases these areas can be reclaimed or converted into new spaces for the community.

- Waste transport and management.

- Construction camps and the impacts they may have on the community and natural resources.

Communities should remember that doing an environmental impact assessment can lead to new strategies or alternatives which can increase the value of the project to the community.

4.25.2 Natural Habitats and Biodiversity

A rural access road has the potential to cause irreversible destruction to the surrounding environment in many ways.  Project designs should carefully consider impacts such as:

- erosion of farmland by water from road drains,

- the potential for over-farming of land or removal of valuable  timber resources,

- erosion and slippage due to deforestation,

- the leaching of nutrients from soils, ,

- the disruption of drainage and irrigation channels,

- unsustainable use of scarce natural resources, and

- the abandonment of site work camps and exhausted borrow pits which have the potential to act as a breeding ground for insects who carry diseases such as malaria.

All of these potential impacts can be mitigated or even prevented with careful design and bio-engineering if factored into the project at an early stage.. One solution is to develop a road over a period of a few years, reducing the immediate impact and allowing the  habitat to adapt gradually. Project teams may also consider combining road construction with watershed management (terracing, soil conservation and the planting of vegetation) to simultaneously improve transporation capacity, food security and agricultural marketing. These projects are referred to as ‘green roads’ and are described in more detail later.

# Chapter 5. Features of rural access infrastructure

By understanding the TASK that access infrastructure must perform and the ENVIRONMENT in which it will be constructed, that infrastructure should be well designed. The following paragraphs describe the different features of a typical well designed access road, track or path, referred to here collectively as a route and which together form a typical rural access network. Clearly, water transport infrastructure has different features to those described here.

In terms of a design process, Chapter 4 describes the various inputs into the process while this chapter describes the features of rural access infrastructure, the output of the process.

5.1 Design life

The design life of rural access infrastructure is typically 10-15 years, although, for reasons given above, this may be reduced in some situations. The design life is unlikely to be more than 10-15 years.

5.2 Traffic

The route may be used by pedestrians, cyclists, draught animals and carts, motorbikes (Figure 11), three-wheelers, cars, buses and trucks (referred to here collectively as vehicles), alone or in combination and in numbers ranging from single figures per week up to a hundred motorised vehicles or a thousand bicycles or pedestrians per day. Routes may be designed for specific use, for example a footpath to allow pedestrians to walk in safety away from motorised vehicles or access roads from which heavy trucks are excluded using gates, overhead barriers or close-set posts.

Figure 11 – Motorbike

5.3 Alignment

The route follows an alignment which connects or passes close to all required landmarks and avoids, where possible, all difficult or impassable sites.

5.4 Spot improvements or whole length improvement

If traffic levels are low or funds are very low, the route may consist of a series of isolated improvements of critical sites and provide safe and reliable access. Each improvement will be as described in these paragraphs. If traffic levels or funds are higher, the entire route may be improved to a formed road or path, as described here, and provide Full Access. For most access roads, Basic Access is more appropriate for reasons of traffic and funding.

5.5 Cross section and transverse profile

Formed roads and paths have a cross section in which soil is excavated to form two parallel side drains and compacted between these drains to form a riding surface which is raised above the surrounding land (Figure 12). The riding surface is wide enough for the different vehicles and the numbers of vehicles that use the route. The surface of the route is often divided into a carriageway where vehicles normally travel and two shoulders which are used by vehicles passing each other or parking and by pedestrians and cyclists. The carriageway of most access roads is a single lane, approximately 50% wider than the widest vehicle that may use the route. Normally the highest point of the cross section is the crown which runs along the centre line of the road. The slope from the crown to the shoulder is called the camber. Around a tight curve, however, the outside shoulder is often the highest point to make it easier for vehicles to travel around the curve. The carriageway is often also widened around a tight curve for the same reason.

Figure 12 – Typical cross section of a rural road

Transverse profile refers to the level of the road in relation to the surrounding land. A road may be lower than the land (cutting), level or very slightly above the land (flat), raised above the land (embanked) or across laterally sloping (sidelong) land (Figure 13). The cross section of a road crossing a steep hillside may omit a side drain on the uphill side and have a uniform camber towards the downhill side – this helps to dispose of surface water more quickly with less risk of erosion down the steep slope but may also cause safety concerns. Widths are sometimes reduced in cuttings in order to reduce the excavation costs. Embanked roads do not normally have side drains, although there may be some drainage provision down the slopes of the embankment.

Figure 13 – Typical cross section across sidelong ground with no downhill side drain

Unformed tracks and paths have neither drains nor a raised surface, since rainwater flows or permeates away naturally and does not remain on the surface.

5.6 Passing places

Passing places are short lengths of the route where the cross section is widened to allow vehicles to pass each other without the need to use the shoulders.

5.7 Geometry

Following its alignment, a well designed route curves and goes up and down slopes, giving crests and dips (Figure 14). The tightness of the curves and the gradient of the slopes do not present any danger to those using the route and the reduced visibility over the crests and dips does not present any danger to vehicles approaching one another. It is common to put numerical limits on gradients so that there are no sections of road that are too steep for the design vehicle to ascend or descend. A typical maximum gradient is 10%, although this can often be increased to 12-15% for very short hills. Crests, dips and curves should be combined carefully so that drivers are not surprised by sudden changes or combinations. Ideally the curves and slopes are consistent along the route in order to not surprise drivers of vehicles using the route. Extremely tight curves may be used in a zig-zag ascent up a hillside. Routes used by only pedestrians may have steps up steep hills. Visibility along single lane roads must be greater than that along two lane roads since approaching vehicles on single lane roads must slow down to a very low speed before they can move onto the shoulders to pass.

Figure 14 – Horizontal curve and vertical crest

5.8 Surface

The material which forms the surface of a well designed route provides sufficient traction so that vehicles do not slip off the route and is also strong enough to withstand tyre and wheel contact pressures. Some surface materials also reduce the extent to which rainwater enters the pavement below. The surface material may be in situ soil, an improved granular material such as gravel, a bituminous seal, clay bricks, concrete blocks, large stones, a macadam of coarse stones with fine infill or concrete (Figure 15). The selection of the surface depends upon the vehicles, the available materials, the climate and the gradient of the route. The camber of a bituminous surface is normally less than the camber of a gravel or macadam surface. The surface may be extended from the carriageway onto the shoulders to benefit those travelling on the shoulder and to further reduce the water entering the pavement. Non-gravel surfaces are sometimes used through villages to eliminate the impact of dust on the residents’ health.

Figure 15 – Gravel surface and a concrete block surface

5.9 Pavement

Most formed roads and footpaths, unless they are simply formed from the in situ soil, have one or more layers of imported material which are selected because, after compaction, they will be strong enough to carry the traffic without it damaging the in situ soil below. In some cases, for example with gravel or stones, the surface also provides some strength to the pavement. Some pavements have more than one layer; in this case the higher layers are normally thinner and stronger than those below.

5.10 Shoulders

The shoulders may be constructed either by extending the pavement design laterally into the shoulders to simplify construction or from cheaper materials in order to save costs. If different materials are used, it is important that the shoulders can support occasional use by vehicles and allow water in the pavement to drain laterally into the side drains.

5.11 Drainage system

Water can fall on a road as rain, flow laterally onto a road as run-off or rise up into the road pavement as groundwater. Water can erode surfaces, drains and slopes and weaken surface and pavement materials. The drainage system is designed to remove water from the roads as rapidly as possible. The drainage system of a formed road or path comprises some or all of the following elements:

- the surface material which prevents rainwater entering the pavement

- the camber of the cross section and the shoulder which carry water off the riding surface

- drainage dips, bars or humps which are used to remove water from the flat, uncambered surface of a footpath or track

- the shoulders which allow water in the pavement to drain away laterally

- the side drains which carry water towards a point of disposal

- sub-surface drains which carry groundwater into the side drains

- scour checks in the side drains to prevent erosion (Figure 16a)

- diagonal mitre drains which carry water from the side drains onto the surrounding land (Figure 16a)

- interception drains which prevent surface run-off reaching and damaging the road

- water crossing structures, as detailed below

- the raised surface level (which can be deliberately embanked) to increase the height above water standing alongside the road (often referred to as ‘freeboard’) to prevent materials weakening (Figure 16b)

Figure 16 – Scour checks and mitre drain; embanked road across flooding land

Unformed tracks and paths have a very limited drainage system, comprising drainage humps which remove water from the flat surface, mitre drains to remove water from a slight low point in the ground and small water crossing structures.

5.12 Water crossing structures

Water crossing structures carry water courses over or under the route surface; relief structures carry water from full side drains to the drain on the other side. A variety of structures can be used, including splashes, drifts, narrow cross channels, french drains, pedestrian stepping stones and boardwalks, culverts, vented drifts, vented embankments, submersible embankments, footbridges, suspension footbridges, submersible bridges, small bridges and high level bridges (Figure 17 & Figure 18). In addition, cable river crossings (‘tuins’) and gravity ropeways can be used to transport pedestrians and cargo in trolleys across rivers and down hillsides. It is necessary to ensure that water crossing structures are located at stable sites where the water course is unlikely to move laterally or erode its banks. Outfalls from water crossing structures must be carefully located so that the flowing water does not cause erosion.

| Culvert | Small bridge |
| --- | --- |
| Drift | Stepping stones |

Figure 17 – Water crossing structures (1)

| Vented drift | Submersible bridge |
| --- | --- |
| Splash | Cross channel across a footpath |

Figure 18 – Water crossing structures (2)

5.13 Safety measures

A variety of safety measures (Figure 19) can be implemented on access roads, some of which have been listed in 4.5 above. They include:

- good visibility round curves and over crests and dips

- widened curves

- passing places

- wider carriageway or shoulders

- warning signs of any changes ahead

- speed bumps

- headwalls of structures painted white for night time visibility

- gentle gradients

- edge barriers or edge markers

- gentle side slopes down to side drains

- village entrance gates and signs

- separate footpaths or cyclepaths

- dust free surfaces to prevent overtaking accidents

- market trading areas away from the carriageway

- handrails alongside steep footpaths

- adequate maintenance

| Edge markers | Maintenance to increase visibility |
| --- | --- |
| Footpath away from the carriageway | Gabions acting as an edge barrier |
| (Photograph courtesy of CSIR, South Africa) |  |
| Dust generated from a gravel road | A low cost and dust-free surfaced road |

Figure 19 – Road safety measures

5.14 Slope protection

It is important that any slopes that have been cut, steepened, denuded of vegetation or made unstable during the construction of the road (Figure 20) are protected. Various methods are available to protect slopes including the planting of vegetation, the construction of retaining walls and the provision of slope drainage.

Figure 20 – Landslides a) causing access to be lost and b) putting road users in danger

5.15 Variable design

Since the design of a road depends upon the task and environment factors, if those factors vary along the length of the route, it is probable that the design will vary too. For example, a section of gravelled road along flat ground (where erosion is slight and few people are subjected to dust) may be followed by a length of bituminous seal on a formed road up a steep hill (where running surface water would rapidly erode a gravel or earth road) which then continues with speed bumps and wider shoulders through a village (where the residents should not suffer from dust or be obliged to walk close to fast moving vehicles).

5.16 Length

Rural access roads and footpaths are typically less than 5 kilometres long, although some may be 10 kilometres and more, depending on population densities and locations of communities.

5.17 Quality

All well designed infrastructure is of a capacity that is appropriate for the traffic that will use it. A lower capacity is inadequate and may need upgrading and a higher capacity is wasteful of money and effort. All work is of high quality to prevent excessively high maintenance costs. High quality is achieved by using appropriate and well written specifications and employing good supervisors to ensure that the designs and specifications are met.

5.18 Maintenance

Well designed and well managed infrastructure has a maintenance system in place which has the technical skill and capacity, the financial resources, the institutional authority and the community support to ensure adequate and regular maintenance. There is likely to be great variability in all aspects of the maintenance system from place to place.

# Chapter 6. Case studies

It is intended that this chapter will include several case studies of actual CDD rural infrastructure projects. It has not yet been possible to arrange for these case studies to be written. It is hoped that each case study will include detail on the following aspects of the project. The focus of the case studies should be the role of the communities.

- Project initiation: different ways in which projects can be started

- Roles of different parties: the community, external support, local government

- Community committees

- Physical description of the infrastructure: problems and solutions, traffic

- Funding: capital and recurrent

- External support that was available

- Prospects for the future: sustainability, maintenance

This chapter should also include background on CDD projects in general, some key aspects to success, perhaps to support the preconditions given in an earlier chapter.

# Chapter 7.  Process of access provision

This chapter describes in detail the steps in the planning, design and implementation process of rural access infrastructure. Some of these steps have an engineering function; some have a non-engineering function and some have a combination of functions. It is important that the steps are clearly distinguished and carried out by the appropriate people. For example, social development workers are more able to understand the social and economic needs of a community and engineers are more able to correctly design the road for the traffic that it will have to carry.

The focus of this chapter is on the engineering steps in the planning and design parts of the process, although some aspects of construction and maintenance are covered.

Just as the physical design of rural access infrastructure depends on the task and the environment, so too does the planning and design process. This chapter therefore describes the typical steps that are required, as shown in

Figure 21 but the exact steps, sequence and the nature of each one will vary from project to project.

The process is often iterative. For example, it may be necessary to reassess the alignment of a road if the cost estimate indicates that the road will be too expensive.

Figure 21 – Flowchart showing the steps in the process of access provision

Step 1 – Initial trigger to improve rural travel

The first step in the process is the idea that rural travel for the community should be improved. This idea may be generated in a variety of ways and by a variety of people. This step includes:

- the agreement that the current travel situation is unacceptable

- the realisation that improved travel is needed by the community

- a more detailed definition of the community’s travel needs

- the decision by the community to commit to improvement

- contact with external parties

- possible external encouragement

It is often useful at this early stage to quantify the benefits of the project, for example with a simple statement that, for example, “this project will provide a thousand people, currently isolated for six months of the year, with improved access to market and health services”. The detail of the project may not yet be clear or defined. It may involve improvements to vehicles, transport services or infrastructure or the relocation of important services, as described in Chapter 2.

Step 2 – Project identification

The commitment to improve rural travel becomes a decision to provide rural access infrastructure.

In some cases, this will be a straightforward decision. An obvious route exists, perhaps currently a footpath, and the community realise that providing access to motorised vehicles will be beneficial.

In other cases, there may be several suggested routes but only enough funds for one. The decision may be made by screening out unsuitable routes because they, for example, require a very large water crossing structure, do not connect to the external road network, are likely to carry very low traffic levels, duplicate an existing route or serve communities which are, for example, within 1 hour of a motorable road and are therefore considered to already have reasonable levels of access. If screening is not sufficient, it may be necessary to use a prioritisation procedure to compare the routes. Possible prioritisation procedures include:

- Integrated Rural Accessibility Planning (IRAP) in which a participatory process allows the community to select and use their own assessment criteria. IRAP is also useful when a community is trying to make a difficult decision between a rural travel project and, for example, a water supply, electrical power or a post harvest facility.

- Multi-criteria analysis in which the option with the highest aggregate score against several criteria is selected

- Cost Effectiveness Indicator in which the option with the highest value of population served divided by the estimated cost of improvements is selected

- Pair-wise ranking in which the option which is preferred in the highest number of compared pairs is selected

- Travel time savings in which the option which is likely to save the greatest aggregate travel time, often multiplied by the number of people within the community, is selected

- Cost benefit ratios in which various data such as population, cost, poverty index, agricultural output, traffic volume (eg EDT – see later in this chapter) and so on are multiplied and divided and the option with the highest index is selected.

Travel can also be improved by considering improvements to vehicle types, transport services and the location of facilities. The community should also consider these approaches, possibly in combination with access infrastructure.

Throughout the project identification process, if maintenance of the intended access infrastructure cannot be assured, the work is likely to fail within 2 to 3 years and a different project should be considered.

Step 3 – Environmental and Social Screening

Just as the community chooses their own design and contextualizes it to their needs there must also be a screening to determine the potential environmental and social impacts of the project.

The screening provides the community with information regarding how broad the impacts will be on both the impacts and the community which in turn informs the process of determining possible project alternatives and identifying the nature and scale of mitigation measures necessary to alleviate the potential impacts caused by the project. Screenings should be done by qualified professionals who are prepared to assess impacts from a socio-cultural standpoint and an environmental perspective. These screenings may indicate that further environmental and social impact assessments may be necessary to gain substantial details regarding the specific impacts on the environment and each household in the project area. Note that screening comes at point well before ‘suitability’ due to the potential for substantial environmental and social risks which can, in some cases, affect project feasibility and may be a deciding factor in alternative analysis.

Screenings should be systematic in nature and focus on being transparent by preparing proper documentation of all key stakeholder consultations and environmental testing. This screening will later assist in the preparation of an environmental and social management plan (ESMP) which is a tool for the community to insure that environmental and social considerations are integrated throughout the conception, implementation, supervision and maintenance of the project.

Step 4  Suitability for Community Driven Development

An assessment should be made, using the preconditions described in Chapter 3, as to whether the project should go ahead as a CDD project.

On the basis of this assessment, work may begin to seek support and funding for the project locally, nationally and internationally. This guideline has indicated some of the sources of support and finance that may be used.

Step 5  – Assessments

There are a number of assessments that have to be made early in the process of access provision. They are briefly described here in the form of the typical questions to be answered. Some of the questions may indicate that a project is unlikely to be feasible; the answers to others will allow the various factors that affect the design, as described in Chapter 4, to be clearly understood and will allow subsequent decisions to be made on an informed and justifiable basis. These assessments do not need detailed site surveys but may benefit from a visit to the route. They are a combination of engineering and non-engineering assessments. Reference should also be made to the detailed content of Chapter 4 when making these assessments.

Funding: this assessment affects the scale of the project. It is an appropriate assessment to carry out first since a very rapid check can indicate, using very approximate typical costs (Table 2), whether or not the project is feasible.

- How much funding is available for construction?

- How much funding can be expected for maintenance of the road?

- What funding sources may be used for maintenance?

- How reliable are these funding sources?

- Over what period of time can maintenance funding be guaranteed?

- Are these funding sources local, Provincial or central?

- Are these funding sources legitimate and authorised?

Table 2 – Suggested table for displaying approximate costs

(currency is not given; values should be checked)

| Activity | Terrain * | Construction and maintenance costs (‘000 /km) |  |
| --- | --- | --- | --- |
|  |  | 1 Improving only the impassable sites | 2 Improving the entire road |
| Construction | Flat | 50,000 | 500,000 |
|  | Rolling | 25,000 | 450,000 |
|  | Mountainous | 75,000 | 650,000 |
| Annual maintenance | Flat | 5,000 | 10,000 |
|  | Rolling | 3,000 | 8,000 |
|  | Mountainous | 7,000 | 12,000 |

Material availability: this initial assessment affects the design of the project, although materials should be assessed more specifically during the later inventory. The assessment is important since a particular design is impossible if a necessary material is either unavailable or too expensive.

- What materials are commercially available: bitumen, cement, concrete aggregate, reinforcement, fuel for equipment?

- What materials can be obtained locally: gravel, large and small aggregate, large rocks, sand, water, timber?

- Are these materials of good quality?

- What improvement works – road surfaces and water crossing structures – are these materials most suitable for?

Design life: this assessment affects the design of the road. Rural access roads are normally designed to last for 10-15 years, but this may be reduced in some situations. It is unusual to use a longer design life.

- Can traffic growth be reliably predicted over a 10-15 year period?

- Is traffic growth expected to be very high?

- Are the vehicle types using the road expected to change?

- If prediction is difficult or traffic volume and vehicle types may change significantly, might it be more cost effective to design a road for current low volumes and reconstruct the road after a shorter design life? Will funds be available for this reconstruction?

Traffic: this assessment affects the design of the road

- What vehicles types are likely to use the road (Figure 1, Figure 3 & Figure 22)?

- What traffic volume is likely to use the road (Table 4, Figure 23 & Figure 24)?

- Are any vehicles likely to impose excessive tyre and wheel pressures?

- Is anything currently preventing traffic using the road?

- How are the vehicle types and traffic volume likely to change when the planned project improves the condition of the road?

- Will traffic currently using another road or river transport divert to this road?

- How are the vehicle types and traffic volume likely to change over the design life of the road as the economy improves? Are there any expected agricultural or other developments that may cause traffic to increase?

- If the road is currently impassable, how can we estimate the traffic that will use it, in terms of numbers and vehicle types, when it becomes passable? Can we use the traffic on the road leading to our neighbouring village of similar size to indicate what we will get?

- If the road is currently in poor condition in the wet season, can we use dry season traffic as an estimate of the traffic that will use the road?

- Is it preferred and practical to restrict heavy vehicles from using the road?

- What design vehicle should be used to design the road? What is its weight and width, when unloaded and when loaded or overloaded with cargo?

- Are the expected vehicle types and numbers too great for a project that we will be able to construct and maintain?

Figure 22 – Typical vehicle on many rural roads

Equivalent Daily Traffic

If traffic is flowing along the road, a traffic survey is carried out over a 2-3 day period at an appropriate time of the year and the count is split into a number of different categories. Each vehicle type is given an Equivalence Factor, depending on the level of benefits that the vehicle brings to a local economy and the impact is has on a road. Each average daily count is multiplied by the Equivalence Factor and the results added up. The result is the Equivalent Daily Traffic (EDT). Typical Equivalence Factors are given in Table 3. Factors can be changed or added for new vehicle types as appropriate. EDT can be used when deciding if the traffic will suit a low volume access road, designing the road width and prioritising one road against another.

Table 3 – Typical Equivalence Factors

| Vehicle type | Equivalence Factor | Vehicle type | Equivalence Factor |
| --- | --- | --- | --- |
| Pedestrian | 0.02 | Minibus | 1.5 |
| Bicycle | 0.05 | Tractor | 2.0 |
| Motorbike | 0.1 | Small truck (2-3 tonnes) | 2.5 |
| Draught animal | 0.2 | Medium truck (5-6 tonnes) | 5.0 |
| Car | 0.8 | Large truck (> 10 tonnes) | 8.0 |
| Pick-up | 1.0 | Large bus | 5.0 |

Table 4 – Suggested locations for carrying out traffic counts

| Description of road | Traffic count locations |
| --- | --- |
| Shorter than 10 km and does not pass through any villages | One location mid way along the road |
| Longer than 10 km | Two non-village * locations, one near each end For other locations, interpolate between these figures |
| Has a major junction | One non-village * location on either side of the junction |
| Passes through one or more villages | One village location and one non-village * location |
| Passes through villages of different size and level of activity | In the largest village and in the smallest village For other villages, interpolate between these figures |

* Non-village locations should be beyond the limits of normal village activity so that the count is not affected by short distance village journeys. ‘Village’ can refer to any site of increased pedestrian and non-motorised traffic.

Figure 23 – Typical traffic counting form for low volume rural roads (draft)

(this form groups similar vehicles into categories for easier subsequent analysis – Figure 24)

Figure 24 – Typical traffic analysis form for low volume rural roads (draft)

(this form analyses the counts from Figure 23 and guides the user through key decisions)

Access needs: this assessment determines whether Full or Basic Access is preferred

- Is the priority of road users on reliable and safe Basic Access or high speed and comfort for Full Access?

- Do road users and wider community understand how spot improvements are used to provide Basic Access?

- Will a road with spot improvements be acceptable to the community, road users, contractors, local officials and central government?

- Will those providing technical support be confident in selecting some sites for spot improvements and some to be left without improvement?

Duration: this assessment affects the design of the road and water crossing structures

- Is access required during the entire year or just during the dry season?

- If year round access is required, what is the longest acceptable period of road closure during and after heavy rainfall, for community health, agricultural production or other reasons?

- Can the communities cope adequately if year round access cannot be provided within the available funding?

Additional usage: this assessment affects the design of the road and water crossing structure

- Are there any other local needs that could be addressed by the road?

- Can any other function be performed by the road?

Construction and maintenance environment: this assessment affects the design and scale of the project

- Do commercial contractors have the necessary technical skill to construct and maintain the planned work?

- Do commercial contractors have the necessary resources (people, materials, tools, equipment) to construct and maintain the planned work?

- Is the community capable of constructing and maintaining the planned work, either as an informal group or a community contractor?

- Are any other organisations available to construct and maintain?

- What power source is more readily available, labour, animal or equipment?

- Will this technology be suitable for the work, including soil compaction and haulage and rock removal?

- What equipment is available locally: compactors, tractors and trailers?

- Is the available equipment appropriate for the work?

- What maintenance system, such as maintenance gangs or lengthworkers, will be in place before construction begins?

- How does the maintenance system specify work to be carried out and check that it is done properly?

- Who manages and takes responsibility for the maintenance system?

- Will supervision of labour operations be adequate?

- Can spot improvements be included in maintenance contracts?

- Is external technical support available if required?

- Will local government support the maintenance of the access road?

Network, vehicles and transport services: this assessment ensures that the planned work will suit the external network

- Will the access road connect onto the external network?

- What is the nature of the road that the planned work will connect to?

- Will the nature of the road match those in the external network?

- Will vehicles be able to travel from the access road onto the external network without problems?

- Will external transport services be able to use the access road to come to our village?

- Are there any other routes within the community – the rural access network – that the work should suit and connect with?

Climate: this assessment affects the design of the road and water crossing structures

- What is the annual rainfall in the area?

- Does the area suffer from erosion and flooding due to heavy rainfall/

- How long do rainstorms typically last for?

- How long is the wet season?

- How long is the dry season?

- What temperatures are reached?

- During the dry season, is it possible to find water supplies for maintenance work?

- Is it normally possible to carry out road repairs and maintenance during the wet season?

Terrain: this assessment affects the initial planning of the route and its alignment

- Is the terrain flat, rolling or mountainous? This is often determined by description or by calculating the number of contours the road crosses in an average kilometre.

- Is the terrain likely to give problems for the design? If so, could the route be realigned onto easier terrain?

- What sort of problems is the terrain likely to cause: steep gradients, tight curves, flooding, slippery soils, erosion in drains and water courses and so on?

Table 5 – Typical determination of terrain type

| Number of 5 metre contours per km * | Description | Terrain |
| --- | --- | --- |
| 0-10 | Level or gently rolling terrain with largely unrestricted horizontal and vertical alignment | Flat |
| 11-25 | Rolling terrain with low hills introducing moderate levels of rise and fall with some restrictions on vertical alignment | Rolling |
| >25 | Rugged, hilly or mountainous terrain with substantial restrictions on both horizontal and vertical alignment | Mountainous |

* assessed using a large scale map or accurate GPS

Community: this assessment determines the role that the community will carry out in the project

- What will the community be able to contribute to the project (labour, land, money, materials) and in what quantities?

- Will labour be available at the appropriate time during construction?

- Will all community members benefit from the project?

- Will any community members demand payment for labour that they provide?

- Will any community members feel pressured into making contributions?

- Will any community members be exploited in any way?

- Is the construction within the technical skill and capacity of the community?

- Is the maintenance within the technical skill and capacity of the community?

- Will all members of the community feel ownership of the access road and commitment to it?

- Will community committees and groups be able to manage and construct the work?

- Will the community cooperate with neighbouring communities on mutually beneficial infrastructure works?

- Do the community have good knowledge of local transport conditions in the area where the planned work is located?

Government and other institutions: this assessment affects the design of the road

- Does the community have local or national government support if it wants to block access to heavy trucks or use rain barriers to close the road during rainstorms?

- Does local or national government support self-help projects and the use of labour based methods?

- Does the government produce designs and standards appropriate to rural access roads?

- Is the government able to provide any of the following: technical advice, funding, equipment, testing facilities or long term maintenance?

- Are any NGOs in the area or other organisations, networks or websites able to provide support at any stage in the process?

Ownership: this assessment affects the design of the project

- Which party owns the road, community or local government?

- Does the owner support the work?

- Will land owners along the route agree to sell or contribute land?

Step 6– Alignment

It is important during the process to assess the overall alignment of the road. This assessment will vary depending on whether the project is to improve an existing route or construct a new route.

In most cases an access road is constructed along the alignment of an existing track or footpath. However, sometimes the alignment of a footpath may not suit a road, for example, if one section is very narrow, has a curve that is too tight for a vehicle to travel round or uses steps to climb a steep hill. It may be necessary to realign the road around such sites. Normally such realignments are over short distances. In some cases there is no existing route to follow and the alignment can be moved over large distances and chosen to minimise the likely construction difficulties. Surveying a new route in heavily forested land can be difficult as problem sites can be hard to see. It can also be difficult to predict where the problem sites will be before traffic starts to use the road.

Most roads have landmarks that must be reached or passed very close by. These include villages, junctions, important facilities, defined start and end points and so on. Sites that should be avoided include areas of steep terrain, sections climbing or traversing steep gradients, tight curves, swampy or flooding land, sites where the road may obstruct the natural drainage of the land, areas of weak, slippery or loose soil and wide or unstable lengths of a water course. In many cases alignments along or just below ridges are suitable for access roads as they are generally well drained and avoid poor soils.

It is useful to list and discuss the important landmarks and sites to avoid when planning the alignment. This step often involves considering alternative alignments and reaching a compromise between the preferred route and higher construction costs.

It is useful to plan and then plot the alignment on a large scale map, typically 1:50,000 scale.

Decisions regarding alignment can be seen as an important planning stage and can be made earlier than a detailed study of the gradients along a route and design of specific improvements.

Step 7 – Inventory

Steps 6 and 7 can be carried out during the same site visit. It is important to carry out these steps with someone from the community or with detailed knowledge of the area and the route.

The inventory is a survey of all the relevant permanent features along the road, those features which do not change or deteriorate over time. These features affect the design of the access road.

The relevant items in the following list should be assessed or recorded. They are normally recorded on an inventory map, in which distance along the route (measured with vehicle odometers or long tape measures) is marked in one direction and one row or column is used to record each different item. The inventory map should be drawn up to suit the local conditions. The same map can also be used during step 7 although it is recommended that the two sets of information are recorded separately.

- Route type – the nature of the route, formed road, unformed track, footpath and so on

- Gradient – the actual slope of the road at any point, often measured using an Abney level or a simple inclinometer, which indicates if a road can be constructed up a hill and if an improved surface is required to prevent slippage and erosion

- Curvature – the tightness of a horizontal or vertical curve which indicates if a vehicle will be able to safely use the road

- Local material sources – the location, possible cost, quality and approximate quantity of good soil, sand, gravel, small stones and large rocks, timber, clay, water and other available construction materials – all materials should be assessed against common standards, for example, the plasticity and grading of soil and gravel and the strength of rocks to ensure that they will be adequate when used in the work – the availability of water, required to improve compaction, during the dry season should be assessed

- Subgrade soils – the nature, the erodibility, the depth and the strength when wet and dry of the soils along the alignment and on slopes alongside the road – strength is often measured with a portable Dynamic Cone Penetrometer (DCP) but results must be carefully interpreted if the soil may become wetter than when it was measured – samples of soil should be taken from test pits so that its material properties can be measured (this may be necessary only on sections where there is clearly a problem with weak or erodible soils)

- Communities and other social and economic facilities – the sites where labour may be available and the sections of road that may require surfacing to eliminate dust and where pedestrian traffic is likely to be higher

- Agricultural areas – the areas where road drainage and run off should be carefully controlled

- Land ownership – the requirement for land to be donated or sold to the community for the road to be constructed

- Natural environment – the impacts that the road (traffic, road drainage, increased economic activity) and its construction (soil movement, spoil disposal, vegetation removal, borrow pits, etc) may have on the water, soil, slopes, natural drainage, vegetation, wildlife and farmland

- Water crossings – the sites where the road must cross streams and rivers must be well recorded and measured, often with a detailed survey of gradients and cross sections

- Rainfall catchments – the land, from which rainfall will flow through a water crossing structure, should be assessed in terms of area, gradient and typical ground vegetation, often supported with large scale maps

- Hydrology – the way in which the terrain and the rainfall combine at particular sites to cause erosion, flooding, lateral run-off, high flows of short duration in water courses and saturation and weakening of soils

Step 7 – Defect and accessibility survey

Steps 6 and 7 can be carried out during the same site visit. It is important to carry out these steps with someone from the community or with detailed knowledge of the route and its condition.

The defect and accessibility survey is a detailed survey of the current defects on the road and the way in which those defects affect accessibility. Due to the nature of deterioration, these defects and their impact are temporary and variable.

Step 7.1 – Uniform sections

It is recommended that the route is divided into sections which are reasonably uniform in nature. The purpose of doing this is so that a single improvement can be designed for each section. Suggested characteristics which should be uniform within a section are given in Table 6.

Table 6 – Suggested characteristics to define a uniform section

| Criteria | Description and reason |
| --- | --- |
| Gradient | Gradient affects the likelihood of erosion and slipperiness and the suitability of different surfaces. Therefore sections with different gradients should be designed separately. Gradients in the following ranges should be considered to be uniform: 0-1%; 2-5%; 6-10%; >10%. A short sag or crest can also be treated as a uniform section. |
| Road type | The current road type affects the additional work that is required to improve a road to meet a required design. Sections with different road type should be designed separately. |
| Pavement type | The pavement type affects the additional work that is required to improve a road to meet a required design. Sections with different pavement type should be designed separately. Probable pavements types include unsealed gravel, sealed gravel and concrete. |
| Width | The width of the surface on which vehicles are able to travel on affects the safety of the road and the improvements that may be required. |
| Village | The presence of larger numbers of people alongside the road affects the need for safety measures and the possible requirement for a dust-free bituminous or concrete surface. |
| Likelihood of flooding | The likelihood of flooding affects the passability of the road and the need for embankments and different surfaces. Sections with different flooding risk should be designed separately. Flooding with the following descriptions should be considered to be uniform: ‘never; ‘once in 3-5 years’; ‘every year’. |
| Overall condition in terms of defects and passability | Overall condition indicates soil strength and drainage problems and determines the importance of the improvements. Sections in different condition should be designed and prioritised separately. Overall condition with the following descriptions should be considered to be uniform: ‘passable year round; ‘passable dry season only; ‘impassable year round’. |
| Water course | A water course should be considered separately to a length of road as the required design is different. |

Some variation should be allowed for each characteristic. For example, a hill which varies in gradient from 5% to 8% should, in most cases, be treated as a single hill rather than a series of different gradients. Equally, a short length of good condition within a longer length of poor condition should have the same improvement as the longer length. For practical construction reasons, a uniform section should generally be no less than 100 metres long.

A site where a road crosses a water course is surveyed as a separate short section.

It is possible to divide the route into sections of constant length if the users are more familiar with that method, but this may result in defects being less clearly described.

The road may be divided into uniform sections in advance of the survey or as the survey progresses.

For each uniform section, two assessments are made. The first assessment is the defect and determines what work is required. The second assessment is the accessibility of the section and determines which sites are critical and which are not.

Step 7.2 – Defect assessment

For each uniform section, the defect should be described so that the most appropriate improvement can be easily selected. It is recommended that a table of defects and improvements is produced to guide the surveyor. The most likely defects can also be included on a survey form for the surveyor to tick if relevant. A typical set of defects and improvements is given in Table 7.

The objective of this process is to provide access. The objective is not to improve the road to a defined standard or to plan maintenance. Therefore all defects that affect accessibility such as a lost culvert, a slippery surface or even roots in the surface of a track should be included in the table, but defects such as a curve which is tighter than the standard minimum radius for a low volume road or long grass which should be cut during normal maintenance should not be included.

However, it should be noted that in some cases, improved and effective maintenance can provide access when it has been lost. Maintenance is described in summary in Step 11 of this chapter.

Since access should be safe, it is appropriate to also include safety concerns and improvements in the table.

The defects and improvements which should be included in the table will vary from place to place according to factors such as terrain, climate, local materials and so on, but those in Table 7 are typical for many roads. The table should be drawn up in consultation with engineers and technicians with experience of providing access in similar rural areas. The defects are grouped according to the type of the route. For some defects, more than one improvement may be available, either as alternatives or in combination. The choice depends on many factors, including the available funds.

The table could be extended to include defects which relate to compliance with standards, such as horizontal curvature or the thickness of a surface. This would be more appropriate for a low volume road design manual than for rural access guidelines.

Table 7 – Table of defects and improvements

| Defect | Improvement | Ref |
| --- | --- | --- |
| All routes |  |  |
| Absent water crossing structure | Water crossing structure | Sec. A |
| Bare soil, unstable slope | Slope protection | Sec. F |
| Safety concerns (see Table 8) | Safety measures | Sec. E |
| Drainage in poor condition | Reconstruct drainage | Sec. D |
| Surface run-off flowing onto the route | Interception drain | D9 |
| Site is not draining properly | Reconstruct drainage | Sec. D |
| Impassable site(s) of any description | Realignment | B1 |
| Erosion | Repair and prevent erosion | Sec. G |
| Anthill in the surface | Remove anthill | B10 |
| Side drains blocked by side accesses | Improved side accesses | D8 |
| Footpaths |  |  |
| Poor condition, unmaintainable | Formed footpath | B2 |
| Flooding, low lying, poor drainage | Raised footpath or boardwalk | B2 |
| Roots in the footpath surface | Remove roots | B9 |
| Steep hill | Zig-zags, steps, ladders, gravity ropeways | B2, A13 |
| Slippery surface | Improved footpath surface | C4 |
| Vehicle access is required but not possible | Track if soil can support traffic Formed road if soil is weak | B3 B4 |
| Longitudinal erosion | Drainage dips or bars | D2 |
| Tracks |  |  |
| Slippery or eroding | Stabilised or gravelled track Formed road | C5, C6 B4 |
| Steep hill | Formed road | B4 |
| Roots in the track surface | Remove roots | B9 |
| Longitudinal erosion | Drainage humps | D3 |
| Vegetation blocking access | Remove vegetation | B8 |
| Poor condition, unmaintainable, too narrow for vehicles to pass | Formed road Drainage | B4 Sec. D |
| Flooding, low lying, poor drainage | Formed road and embankment Submersible road | B4, B5 B6 |
| Large pothole | Fill pothole | B11 |
| Tight curve which vehicles are unable to pass | Widen curve | E10 |
| Track passes over surface rock | Construct a road on rock | B12 |
| Loose sand | Gravelled track Formed road | C6 B4 |
| Formed roads |  |  |
| Flooding, low lying, poor drainage | Embank road Submersible road Drainage | B5 B6 Sec. D |
| Uphill side drain is overtopping onto the road | Relief water crossing structure | Sec. A |
| Slippery, eroding or dusty surface | Improved surface | Sec. C |
| Poor condition, unmaintainable | Formed road and improved surface Drainage | B4, Sec. C Sec. D |
| Road passes over surface rock | Construct a road on rock | B12 |
| Steep hill | Zig-zags Improved surface Drainage, drain lining | B7 Sec. C Sec. D, D7 |

Table 8 – Table of possible safety concerns

| Risk of injury | Typical safety concerns |
| --- | --- |
| High risk | - Unstable slope above a village - Unprotected steep or high drop alongside the road - Slippery surface, particularly a hill - Motorised traffic near a village, school or place of work |
| Moderate risk | - Narrow road with risk of sliding off - Dust with risk to health and when vehicles pass - Poor visibility around curve - Tight curve with risk of leaving the road |
| Slight risk | - Poor visibility over a crest - Area next to the road used as a bus stop with risk of accidents - Area next to the road used by market traders with risk of accidents - Dangerous sites without warning signs |

Step 7.3 – Accessibility assessment

Defects can have differing effects on accessibility. Some block access to all users all year round; others block access for a limited period or expose road users to risk of injury. For each uniform section, the effect of the defect on accessibility should be described. The most appropriate method for doing this varies from place to place but three methods are suggested here. The first uses six criteria to determine if the road provides Basic Access or not, the second uses five levels of accessibility and the third defines a range of priority criteria. All three methods are based upon the perspective of a road user, often referred to as the design vehicle (see 4.2).

The method which is used is likely to affect the nature of the improved road in terms of duration, quality and safety of access. Each method can be adjusted to suit local requirements.

1. Basic Access (from work in Mozambique)

If the section meets all of the following criteria, it provides Basic Access. If a section fails any of the criteria, it does not provide Basic Access.

- The driver, the passengers or other road users are not at risk of injury

- The design vehicle is able to pass all year round, except for a period of up to 24 hours after rain

- As the design vehicle passes, it does not damage the road beyond normal wear and tear, even when it is raining

- The condition of the road is unlikely to deteriorate in the near future or even during the next rains

- As the design vehicle passes, the vehicle or its cargo are not damaged beyond normal wear and tear

- The design vehicle is not forced to slow down and travel slower than the design speed (typically defined as 10 km/h)

If a section does not provide Basic Access, it is referred to as a critical section. It is recommended that the criteria which caused the section to be critical should be separately recorded. This can be useful later in the process when prioritising critical sites for improvement.

2. Accessibility levels (from work by Rob Dingen and Jim Clarke with COWI Group on a Danida funded project in Uganda and with GOPA Consultants on an EC funded project in Liberia)

The accessibility level of each section is defined as follows for a design vehicle.

- Level 1:	Access is possible in all weather.

- Level 2:	Access is possible in all but the worse weather conditions i.e. access likely but not guaranteed i.e. flash floods, heavy peak run-off

- Level 3:	Access is possible large periods of time but lost in bad weather/high river water

- Level 4:	Access is lost for considerable periods in rainy season

- Level 5:	Access is blocked all weather

A section with Accessibility Level 2, 3, 4 or 5 is referred to as a critical section.

3. Priority criteria (from work in Lao PDR)

The priority criteria of each section is defined using the descriptions in Table 9. If more than one criteria apply, the criteria which is highest in the list is assigned.

Table 9 – Priority criteria

| Priority criteria | Explanation |
| --- | --- |
| 1 High risk of injury | Road users and other people close to the road are at high risk of injury. Typical sections are listed in Table 8. |
| 2 Impassable in dry season | Vehicles are unable to easily pass the section during the dry season |
| 3 Impassable in wet season | Vehicles are unable to easily pass the section during the rainy season, although closures up to 24 hours after rainfall are accepted |
| 4 Moderate risk of injury | Road users and other people close to the road are at moderate risk of injury. Typical sections are listed in Table 8. |
| 5 Condition is likely to deteriorate | Passing vehicles or rainfall are likely to cause significant deterioration of the road in the next year |
| 6 Unhealthy | The safety and health of road users and others is at risk, most commonly due to the dust from a gravel road |
| 7 Drainage does not meet standards | The drainage system does not meet the applicable standards |
| 8 Risk of erosion or landslip | The slopes alongside the road are liable to erode or slip |
| 9 Risk of serious environmental damage | The construction of the road or future usage by traffic is likely to cause serious environmental damage to the area of the road. |
| 10 Slight risk of injury | Road users and other people close to the road are at slight risk of injury. Typical sections are listed in Table 8. |

All sections for which a priority criteria is assigned may be described as critical, but the priority criteria can be used to prioritise sites later in this process.

As an alternative to these three methods, access can be defined more simply as whether all vehicles are able to pass all year round or not, although such a definition may be more open to misinterpretation than the more precise methods above.

Whichever method is used, sections can later be prioritised for improvement if funds are restricted. Sections which are improved while other sections are left unimproved are normally referred to as spot improvements.

***

The defect assessment and the accessibility assessment should be recorded on a survey form, in which distance, measured in a similar way to the inventory, is marked in one direction and the defects and accessibility of each section are recorded on consecutive rows or columns. If two different defects are identified for a section, both should be recorded. It may be decided to include space on the survey form so that the surveyor can suggest improvements during the survey. The survey form should be drawn up to suit the local conditions; an example is shown in Figure 25. The same form can also be used during Step 6 although it is recommended that the two sets of information – inventory and defects – are recorded separately. However, it is important that sufficient reference points are recorded on the survey form so that critical sites can be identified later.

On this form, the condition is recorded at regular intervals (typically 50 or 100 m) and locations where uniform sections start and finish are also recorded.

Figure 25 – Typical survey form for low volume rural roads (draft)

Step 8 – Design

If it is clear that only a small number of improvements can be constructed within the available budget, it may be reasonable to use the prioritisation methods described in 9.3 to select the most important sites and then to do the design.

However, in all other cases it is recommended that improvements are designed for all recorded defects and then prioritised later in the process to meet the available budget.

A defect and improvement table such as that given in Step 7 should be used to select the most appropriate improvement for each critical section. The defects are grouped according to the type of the route. If two defects have been recorded for a section, the most appropriate combination of improvements should be selected. For some defects, more than one improvement may be available, either as alternatives or in combination. The choice depends on many factors including local preference and the available funds.

The improvements should then be designed. All the information needed to complete the design is given in the Catalogue in Chapter 8. The defect and improvement table includes a reference to where each improvement can be found in the Catalogue. The design will also depend upon the various factors and specifically local material availability.

In some cases the design can be completed using the defect assessment but in some cases, where the design is more complicated, it may be necessary to return to the site and make more measurements, for example at water crossings.

Selected improvements and their details should be recorded in a way which will clearly identify what is to be constructed and where it should be constructed. This could be done in a list or on a strip map (Figure 26), whichever is more appropriate to the way in which the works will be constructed.

If it is decided that effective maintenance can rectify defects and provide access, this should be noted in the list or on the strip map.

Figure 26 – Typical strip map for low volume rural roads (draft)

Step 9 – Costing

Regardless of how the work will be funded and constructed, it is important to estimate the likely cost of the work, both for construction and during the design life of the work. If traffic is expected to rise rapidly and an upgrade is anticipated and planned, it may also be appropriate to also estimate the likely costs of this upgrade.

Cost estimates are important when comparing alternative improvements, such as a bridge and a drift or two different road surfacings, when seeking funds for a project, when deciding how it should be carried out and when managing the progress of a project against its budget.

There are three elements of this costing step: estimating construction costs and those related to the Environmental and Social Managment plan, estimating the costs during the design life and reducing the costs to meet a budget.

Step 9.1 – Construction costs

The largest proportion of the costs during the design life of infrastructure is normally the construction cost.

There are various ways to estimate the construction cost of infrastructure work. One simple way is to compare the work with similar work which has been recently completed nearby using similar methods and materials. This will give an approximate cost, but there are so many variables that the actual cost may be very different to this estimate.

The costing method that is preferred is through a Bill of Quantities (BoQ). Firstly all the immediate costs relating to an item of work are found by multiplying the estimated quantity of each input by the local unit cost for that input. Then project costs are added in and then multiplied by various overhead and commercial factors to derive a price that a contractor might charge. If a community carries out the work, the immediate costs, project costs and overheads should be applied, even if resources are contributed, but commercial factors such as profit, risk and tax do not apply.

The various costs are explained below. The following points become clear:

- Because of the possible variation in these costs, the total price of a project is likely to vary, depending on the location and remoteness, the choice of the organisation to construct the work and so on

- The cost of constructing infrastructure work is significantly higher than just the cost of the materials, labour and equipment

- The cost may vary, depending on whether construction uses equipment based, animal based, labour based or labour intensive methods

- The environmental and social management plan are an integral part of project costing

Primary resources: materials, labour and equipment

These are the resources that can be directly attributed to an item of work. They include the weight of cement, the volume of stones and the number of labourer-days necessary to construct a culvert. These primary resources are given for each item of work in the Catalogue in Chapter 8, in most cases assuming labour based methods are used. The quantities must be multiplied by the unit cost of each item. The unit costs should take into account the level of utilisation. For example, if the labourers are paid for the hour that it takes to transport them to their work site, this non-productive time must be attributed to the cost of the work activity.

In most cases, the primary resources in the Catalogue are appropriate for labour based construction supported by equipment. If appropriate, guidance should be provided on primary resources when labour is used intensively or supported by draught animal power.

Secondary resources: materials, labour and equipment

These are the resources which cannot be directly attributed to a work item. They include the general supply of fuel to the site, hand tools and the tractors used for transporting labourers, materials and equipment from the camp to the work sites. They also include the cost of skilled workers such as masons, who normally have long term contracts and who must be paid even if they don’t have work on a particular day. Secondary resource costs also include the cost of a tractor which is hired for the long term but which can often be used for only three hours on a given day. The objective is to ensure that all the costs which are required to complete the works are covered in the cost estimate. Contractors sometimes assume that secondary resources are a fixed percentage of the primary resources, but this percentage can vary depending upon the type of the work.

Transport

These are the costs to transport materials and equipment from their source to the site camp.

Insurance

Contractors and communities should pay insurance so that if any person employed on the site or member of the public is injured, they can receive compensation. This item is often left separate on the BoQ so that a client can check that the workers on the project and the public are properly protected.

Construction of the camp

A camp is normally constructed before the start of the works and, in most cases, removed at the end. Camps include offices, accommodation, first aid facilities, workshops and storerooms. This item is often left separate on the BoQ so that the client can easily check that sufficient funds are provided for the provision of a camp that is of good quality and suitable for those who will live there and use its facilities. Where work is constructed by a community group it may be possible to use community facilities as a site camp and not need to construct a new camp.

Operation of camp facilities

Many activities take place within the site camp. These include administration, equipment maintenance, storage of tools and materials, first aid, cleaning and cooking. This requires administrators, mechanics, storekeepers, nurses, cleaners and cooks to be paid and office materials, spare parts, food and other items to be bought.

Site management

These are the overall costs of managing the site, including the supervisors and the foremen. These are supervision costs that are not included in the unit costs of individual work items.

Land and Resettlement Costs

This is combined cost of any necessary land purchase with the additional costs of those compensatory measures which have been determined by the community and village planning committee.

Profit

All contractors must make profit in order to remain in business. Given that profit increases the tendered price of a contract, the contractors must strike a balance between the profit that they wish to make and the likelihood of increasing the price such that they do not win the contract. Profit normally varies between 5% and 15% of the total costs.

Indirect company costs / overheads

All companies carry costs that cannot be included in a specific contract. These include office operation costs, administration costs and financing costs due to borrowing money in order to buy materials and equipment and pay salaries before payment is received for the completion of work in the first month of the contract. Overheads normally vary between 30% and 60% of total the contract cost.

Risk

On many contracts there is a risk of not being able to comply with the work programme, for example due to heavy rains or the loss of access to the site. Therefore it is normal for contractors to add costs of around 2 to 10% of the total costs, depending on the contractor’s assessment of risk.

Contingency

It is not possible to predict all the costs that will occur on a construction site. Sometimes works are required in addition to those that were included in the BoQ. The client must pay for these works. Therefore it is common to add 10% to the total cost estimate as a contingency. The contingency is used only when additional work is required. It is not a bonus for the contractor after the work is finished. The additional costs that arise because the contractor is working inefficiently must be paid by the contractor.

Taxes

Commercial organisations must normally include tax in their invoices. This tax is normally included as the final item in a BoQ.

When contractors submit a BoQ as part of a proposal, they often increase the price of those activities for which they think that the quantities are going to increase beyond the estimate in the BoQ (for example if more defects are identified and the contractor is instructed to carry out more work) and reduce the price of other items in order to increase the likelihood of profit. Contractors also often increase the price of items that will be carried out at the start of the contract and reduce the price of other items. This is done in order to increase the contractor’s income at the start of the contract, and reduce the amount of interest paid on any loans.

Table 10 and Table 11 show, firstly, how the cost of one item of work is estimated and, secondly, how the other project costs are then included. In this example, the item of work is a single barrel culvert and the project, which lasts for three months, includes one single barrel culvert, one double barrel culvert, two drifts which are costed per metre length, some embankment and drainage works and 70 metres of gravelled track. Unit costs are given as example only. The significance of the various non-construction costs is clear from Table 11.

Table 10 – Estimate of the cost of a single culvert

| Resource | Unit | Quantity | Unit cost (example) | Total |
| --- | --- | --- | --- | --- |
| Primary resources |  |  |  |  |
| Cement | 50 kg | 21 | 190.000 | 3.990.000 |
| Sand * | m3 | 3 | 0 | 0 |
| Concrete stone | m3 | 4 | 800.000 | 3.200.000 |
| Masonry | m3 | 4 | 500.000 | 2.000.000 |
| Steel | kg | 42 | 50.000 | 2.100.000 |
| Labourers | person-day | 20 | 60.000 | 1.200.000 |
| Gang leaders | person-day | 2 | 100.000 | 200.000 |
| Masons | person-day | 3 | 100.000 | 300.000 |
| Tractor | equip-day | 2 | 1.200.000 | 2.400.000 |
| Trailer | equip-day | 2 | 300.000 | 600.000 |
| Water pump | equip-day | 10 | 50.000 | 500.000 |
| Water tank | equip-day | 10 | 300.000 | 3.000.000 |
| Cement mixer | equip-day | 10 | 300.000 | 3.000.000 |
| Roller | equip-day | 0 | 620.000 | 0 |
| Secondary resources |  |  |  |  |
| Fuel | Litre | 140 | 30.000 | 4.200.000 |
| Tools | Each | 2 | 250.000 | 500.000 |
| Transport of materials | Journey | 1 | 500.000 | 500.000 |
|  |  |  | Total | 27.690.000 |

* It is assumed that the sand is supplied free of charge by the community or that the contractor obtained the sand for free

Table 11 – Estimate of the total cost of a small rural access project

| Code | Item | Unit | Quantity | Unit cost (example) | Total |
| --- | --- | --- | --- | --- | --- |
| Preliminaries |  |  |  |  |  |
| 1.1 | Insurance | Month | 3 | 1.000.000 | 3.000.000 |
| 1.2 | Camp |  |  |  |  |
| 1.2.1 | Construction of the camp | Unit | 1 | 2.000.000 | 2.000.000 |
| 1.2.2 | Removal of the camp | Unit | 1 | 500.000 | 500.000 |
| 1.3 | Operation of the camp facilities: administrator, mechanic, storeroom, nurse, cleaner | Month | 3 | 7.500.000 | 22.500.000 |
| 1.4 | Site management |  |  |  |  |
| 1.4.1 | Supervisor | Pers-month | 3 | 9.000.000 | 27.000.000 |
| 1.4.2 | Foreman | Pers-month | 3 | 3.750.000 | 11.250.000 |
| 1.5 | Land purchase * | Unit | 1 | 0 | 0 |
| A. Cross drainage structures |  |  |  |  |  |
| A1 | Culvert 0.5 m2 | Barrel | 1 | 27.690.000 | 27.690.000 |
| A1 | Culvert 0.5 m2 | Barrel | 2 | 27.690.000 | 55.380.000 |
| A2 | Single drift | Metres | 10 | 4.107.000 | 41.070.000 |
| A2 | Single drift | Metres | 12 | 4.107.000 | 49.284.000 |
| B. Tracks, Roads and Drains |  |  |  |  |  |
| B3 | Drainage humps | Unit | 5* | 6.260.000 | 31.300.000 |
| B8 | Fill/embankment | 10 m3 | 28 | 2.685.000 | 75.180.000 |
| B16 | Clear side drain | 100 metres | 0.2 | 700.000 | 140.000 |
| C. Improved surfaces |  |  |  |  |  |
| C1 | Gravelled track | 100 metres | 0.7 | 3.250.000 | 2.275.000 |
|  |  |  |  | Sub-total | 348.569.000 |
|  | Profit (10%), Overhead (40%) and Risk (5%) |  |  |  | 191.712.950 |
|  |  |  |  | Sub-total | 540.281.950 |
|  |  |  | Contingency (10%) |  | 54.028.195 |
|  |  |  |  | Sub-total | 594.310.145 |
|  |  |  |  | Tax (17%) | 101.032.725 |
|  |  |  |  | Total | 695.342.870 |

* It is assumed that land purchase is not required for this project

Step 9.2 – Whole life asset costs

Some improvements have low construction costs but high maintenance costs; some improvements have high construction costs but low maintenance costs. This is often the case for alternative pavement and surfacing improvements, such as gravel and a bituminous surface.

Since it is important that funds are available for long term maintenance, it is necessary to base the decision between alternatives on the total costs over the design life of the planned infrastructure.

For infrastructure such as a gravel or sealed road where maintenance costs can be high, it is important to include maintenance costs, but for other infrastructure, such as a small water crossing structure, where the long term maintenance is difficult to predict and relatively low cost, it is normally sufficient to compare construction costs only.

Total costs over a design life are referred to as the whole life asset costs of the infrastructure. There are three elements to the whole life asset costs.

Construction costs

These have been explained above.

Maintenance costs

These should be estimated in a similar way to construction costs. In many cases typical and reasonably accurate maintenance costs can be obtained from local road authorities. Since maintenance happens in future years, it is necessary to reduce these costs in a process known as discounting. Depending on the growth rate (which is normally obtained from a local or central authority), the estimated maintenance costs in future years should be multiplied by the appropriate discount factor and then added to the construction cost.

Residual cost

At the end of its design life, some infrastructure is worn out and in need of complete replacement, but other infrastructure, such as road pavements, still have strength which can be used in the reconstruction works. Since the infrastructure will enable the future work to be constructed more cheaply, it is said to have residual value. This value should be estimated, often by estimating the savings that can be made in the reconstruction work, then discounted as for maintenance work, and then subtracted from the construction and maintenance cost total to give a total discounted cost for the infrastructure. For well maintained surfaced roads, the residual value of the pavement can be high.

In some cases, it may be decided to estimate whole life asset costs without discounting future costs and without including the residual cost but this decision must be made with an understanding of the inaccuracy that this simplification may bring.

Table 12 and Table 13 show, firstly, discount factors for a range of discount rates and, secondly, a calculation of the whole life asset costs for a kilometre each of gravel road and bituminous sealed road with an assumed discount rate of 10% and using a different currency to that used for the cost estimation above. It will be seen how low construction costs do not always indicate low whole life asset costs.

Table 12 – Discount factors

|  |  | Discount rate |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Design life |  | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 1 |  | 0.95 | 0.94 | 0.93 | 0.93 | 0.92 | 0.91 | 0.90 | 0.89 | 0.88 | 0.88 | 0.87 |
| 2 |  | 0.91 | 0.89 | 0.87 | 0.86 | 0.84 | 0.83 | 0.81 | 0.80 | 0.78 | 0.77 | 0.76 |
| 3 |  | 0.86 | 0.84 | 0.82 | 0.79 | 0.77 | 0.75 | 0.73 | 0.71 | 0.69 | 0.67 | 0.66 |
| 4 |  | 0.82 | 0.79 | 0.76 | 0.74 | 0.71 | 0.68 | 0.66 | 0.64 | 0.61 | 0.59 | 0.57 |
| 5 |  | 0.78 | 0.75 | 0.71 | 0.68 | 0.65 | 0.62 | 0.59 | 0.57 | 0.54 | 0.52 | 0.50 |
| 6 |  | 0.75 | 0.70 | 0.67 | 0.63 | 0.60 | 0.56 | 0.53 | 0.51 | 0.48 | 0.46 | 0.43 |
| 7 |  | 0.71 | 0.67 | 0.62 | 0.58 | 0.55 | 0.51 | 0.48 | 0.45 | 0.43 | 0.40 | 0.38 |
| 8 |  | 0.68 | 0.63 | 0.58 | 0.54 | 0.50 | 0.47 | 0.43 | 0.40 | 0.38 | 0.35 | 0.33 |
| 9 |  | 0.64 | 0.59 | 0.54 | 0.50 | 0.46 | 0.42 | 0.39 | 0.36 | 0.33 | 0.31 | 0.28 |
| 10 |  | 0.61 | 0.56 | 0.51 | 0.46 | 0.42 | 0.39 | 0.35 | 0.32 | 0.29 | 0.27 | 0.25 |
| 11 |  | 0.58 | 0.53 | 0.48 | 0.43 | 0.39 | 0.35 | 0.32 | 0.29 | 0.26 | 0.24 | 0.21 |
| 12 |  | 0.56 | 0.50 | 0.44 | 0.40 | 0.36 | 0.32 | 0.29 | 0.26 | 0.23 | 0.21 | 0.19 |
| 13 |  | 0.53 | 0.47 | 0.41 | 0.37 | 0.33 | 0.29 | 0.26 | 0.23 | 0.20 | 0.18 | 0.16 |
| 14 |  | 0.51 | 0.44 | 0.39 | 0.34 | 0.30 | 0.26 | 0.23 | 0.20 | 0.18 | 0.16 | 0.14 |
| 15 |  | 0.48 | 0.42 | 0.36 | 0.32 | 0.27 | 0.24 | 0.21 | 0.18 | 0.16 | 0.14 | 0.12 |

Table 13 – Whole life asset costs for a gravel road and a bituminous sealed road

| Gravelled road |  |  |  |  | Bituminous sealed road |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Activity | Discount factor | Current cost | Discounted cost | Year | Activity | Discount factor | Current cost | Discounted cost |
| 0 | Construction | 1 | 11,000 | 11,000 | 0 | Construction | 1 | 18,500 | 18,500 |
| 1 | Routine mt | 0.91 | 700 | 637 | 1 | Routine mt | 0.91 | 900 | 819 |
| 2 | Routine mt | 0.83 | 700 | 581 | 2 | Routine mt | 0.83 | 900 | 747 |
| 3 | Routine mt | 0.75 | 700 | 525 | 3 | Routine mt | 0.75 | 900 | 675 |
| 4 | Routine mt | 0.68 | 700 | 476 | 4 | Routine mt | 0.68 | 900 | 612 |
| 5 | Routine mt | 0.62 | 700 | 434 | 5 | Routine mt | 0.62 | 900 | 558 |
| 6 | Routine mt | 0.56 | 700 | 392 | 6 | Routine mt | 0.56 | 900 | 504 |
| 7 | Routine mt | 0.51 | 700 | 357 | 7 | Routine mt | 0.51 | 900 | 459 |
| 8 | Routine mt | 0.47 | 700 | 329 | 8 | Routine mt | 0.47 | 900 | 423 |
| 9 | Routine mt | 0.42 | 700 | 294 | 9 | Routine mt | 0.42 | 900 | 378 |
| 10 | Routine mt | 0.39 | 700 | 273 | 10 | Routine mt | 0.39 | 900 | 351 |
| 11 | Routine mt | 0.35 | 700 | 245 | 11 | Routine mt | 0.35 | 900 | 315 |
| 12 | Routine mt | 0.32 | 700 | 224 | 12 | Routine mt | 0.32 | 900 | 288 |
| 4 | Regravelling | 0.68 | 6,500 | 4,420 |  |  |  |  |  |
| 7 | Regravelling | 0.51 | 6,500 | 3,315 | 8 | Resealing | 0.47 | 4,000 | 1,880 |
| 10 | Regravelling | 0.39 | 6,500 | 2,535 |  |  |  |  |  |
| 12 | Residual value | 0.32 | 8,000 | 2,560 | 12 | Residual value | 0.32 | 16,000 | 5,120 |
|  |  |  | Total | 23,477 |  |  |  | Total | 21,389 |

Step 9.3 – Reducing costs

In many cases the estimated cost of a project will be more than the available budget, either just for construction or over the expected life of the road. It will be necessary to reduce the estimated cost. This can be attempted in a number of ways, in isolation or in combination. Not all of these methods are appropriate for all projects. Discussion will be required to decide which improvements will be constructed and which will be omitted. The community should be involved in all discussions and decisions concerning cost reduction.

Prioritising the critical sites along the route

- The accessibility assessment can be used to prioritise the sections for improvement. Whichever of the methods was used, the criteria or levels can identify those sections which most block access or endanger road users. These sections should be improved first, then the next criteria or level until the budget is reached. Clearly, the method which is used for the accessibility assessment will determine the order in which sections are prioritised and the nature of the improved road. For example, in areas with very high peak water course flows, it may be realistic to give low priority to crossings which are currently passable in the dry season but not in the wet season because the cost of providing wet season access can be very high. When more funds become available, more sections can be improved, these often being sections which become critical under the action of the traffic which has increased in response to the improved levels of access.

- If the route links a community or a main road with, for example, farmland and has no obvious end or if one end is more heavily used than the other, it may be reasonable to improve the route from the community or the dominant end until the costs meet the budget. It may also be necessary to define a point along the road, perhaps where the traffic becomes lower than a defined level, beyond which improvements will not be carried out until the first part of the road is completed or traffic increases significantly. The more critical sites (for example, very dangerous or impassable) should be considered first. If funds remain, the less critical sites (for example, less dangerous or likely to deteriorate) should then be considered. When more funds become available, more sections can be improved.

- If sections of road are left unimproved, it is recommended that low cost measures are undertaken to preserve the current condition. These measures include drainage humps and additional mitre drains and scour checks, as described in the Catalogue.

Redesigning improvements to critical sites

- Expensive improvements, such as bridges, may be omitted and other, lower cost improvements considered, such as vented drifts where access may be lost for a period of a few days after heavy rainfall.

- It may be possible to select improvements with higher construction costs but lower whole life asset costs, for example, a sealed road instead of a gravel road, as shown in the table above.

- It may be possible to reassess the use of local materials that were previously thought to be impractical since the cost of materials and their transport are often a large proportion of the total project cost. For example, concrete can be substituted by timber in the deck of a bridge or large stone in the surface of a drift. However, the quality of the work or the safety of those travelling should not be compromised when such changes are being made.

- The route could be realigned past a problem site and onto an easier alignment.

Other improvements

- If the community is undertaking more than one project, it may be necessary for them to prioritise one project over the others.

- It may be possible to increase the level of community contributions but this must not be done to the point of exploiting any members of the community.

Step 10:  Preparation of the Environmental and Social Management Plan (ESMP):

The preparation of the ESMP is very closely linked to the project time table. When designing the pla it should be broken down into each stage of the project and include specific guidelines and standards for each agent who participates in the project.  The ESMP should also include mitigation actions and requirements for each project impact, including social impacts and alternative mitigation options should any unforeseen changes occur during the life of the project. ESMPs also often include terms of reference for contractors to insure professionals have experience with environmental and social sensitivity issues. The plan should be included in any contracting or bidding documents and be a vital element in monitoring efforts and critiquing the success of the project.  This ensures that the environmental and social elements of the project are integrated into the project’s planning, design, budget, implementation and monitoring processes.

Step 11 – Construction

The main focus of this guideline is on the planning and design of rural access infrastructure. Detailed guidance on construction of the infrastructure should be obtained locally. However, some important issues relating to construction are covered here.

Technical quality

Construction is a technical process. If work is not completed to the required technical standard, it will be extremely difficult to maintain, will not last for long and much time, money and effort will have been wasted.

Those carrying out and managing site activities must be given the correct information. Drawings should be produced to show how the work should be constructed. Simple procedures for all site activities should be written and given or explained to all those carrying out that activity. The procedures should explain the important aspects of the activity.

Supervision is very important to ensure that the required quality is achieved. Even if a worker comes from the community that will benefit from the road, his or her personal objective is often to complete the work as quickly as possible with a low priority on quality. It is therefore preferred if the supervisor and the workers have different objectives. This is the main reason why it is often better to establish a project management team and a community contractor for the duration of the project and run the project as if the two parties had a commercial contract with each other. The supervisors should check all aspects of the work, including the quality of materials and the completion of each activity. Appropriate specifications and tests should be obtained and followed. An example of this, for soil and gravel compaction, is described below. The supervisors should have the authority to stop work if quality if poor. Supervisors should be trained in the use of specifications.

It is very important that the materials are of adequate quality. Many roads fail because poor quality materials are used. The three most important qualities of a material such as gravel are the grading of the different particle sizes, the plasticity of the fine particles and the resistance to crushing of the larger particles. Materials that do not meet the appropriate specification fail in various ways including weakening and particle breakdown.

A road pavement layer that has been well compacted will last much longer than if it is poorly compacted as it is stronger and more resistant to deformation and penetration by water. Soils can be compacted by various means, including construction and public traffic, hand rammers, vibrating plates, deadweight rollers (pulled by workers, animals or tractor), vibratory rollers (self powered pedestrian, self powered riding or tractor-towed) or through natural consolidation over time. The different methods are suitable for different situations. Hand rammers are useful for the restricted areas of fill behind a culvert but often give poor and variable results when used on open areas of road. Adequate compaction is normally defined by comparing the compacted density of the soil with a density measured with the same soil in a laboratory test but this is often difficult on a rural access site. This is referred to as an end-product specification. Adequate compaction can also be defined by specifying the number of passes that must be made over each part of the surface before moving on to the next area. This is referred to as a method or recipe specification, typically a defined number of passes with a defined roller over a defined layer thickness, and is easier for operators and supervisors to follow on site than an end-product specification. It is common to carry out a trial at the start of a project and for each new material in order to establish the method specification which will meet the end-product specification. Typically a 1 tonne pedestrian vibratory roller can achieve adequate compaction on 100-150 mm layers with 8-12 passes, but this will vary for different soil types. A third way of specifying adequate compaction is to compact until the soil does not compact any more with successive blows or passes, although this is successful only if the compaction equipment is sufficient.

It is important that soil and gravel are compacted at optimum moisture content where there is sufficient water in the material to lubricate the particles and allow them to be compacted into a dense matrix but not too much that the water fills the voids into which the particles should be packed. Optimum moisture content is assessed using a hand squeeze test where the material can be rolled into a ball which does not crumble when thrown and caught but does not emit water when squeezed. It is important to ensure that the entire layer thickness is at optimum moisture content, either by waiting for the water to soak in or by mixing it. It is also important to ensure that adequate quantities of water will be available, particularly if work is undertaken in the dry season.

Compaction is a time consuming activity. In order to minimise the need for compaction, the existing surface, which is often well consolidated after years of use and rainfall, should be disturbed as little as possible.

More detailed guidance on many aspects of achieving quality on rural access sites can be found in the ILO publications Guideline for Quality Assurance Procedures and Specifications for Labour-Based Road Works.

Management

A site must be well managed if it is to complete the work to the required quality and within the programme and budget. Management must address the following aspects of the work.

- Leadership

- Recruitment

- Staff management

- Technical works

- Funding and purchasing

- Contract management

- Administration

- Worker payment

Tools and equipment

A large variety of tools and equipment are used on rural access work sites. Even if most of the work is carried out by equipment, all sites require some activities to be carried out by labour. Typical tools and equipment are listed in Table 14.

Table 14 – Typical tools and equipment

| Surveying and setting out equipment | Tools | Plant |
| --- | --- | --- |
| Ranging rods | Wheelbarrow | Rock drill |
| Tape measure | Mattock | Pedestrian roller |
| GPS | Truck jack – removing rocks | Tractor |
| Camber and drain templates | Feather and wedges | Trailer |
| Straight edge | Pulled roller | Grader |
| Spirit level | Hand rammer | Vibrating plate compactor |
| String | Shovels and spades |  |
|  | Axes |  |
|  | Grass cutters |  |
|  | Rakes |  |
|  | Hammers |  |
|  | Brooms |  |
|  | Watering cans |  |
|  | Buckets |  |

Site safety

Because of the remoteness of the sites, the limited funding, the unregulated nature of the sites and the lack of knowledge of many of the workers, rural access construction sites are sometimes extremely dangerous places to work at and travel by.

It is important that all those working on a site are provided with safety clothing and equipment that is adequate and appropriate for the work being carried out and are also trained and obliged to use it. This includes boots, reflective jackets if near moving traffic, gloves, eye protection, harnesses and ropes, dust masks and hard hats.

Training should also be given to workers on the safe use of equipment and tools.

Falling from height is a common cause of injury on site. All raised work sites, for example for bridge construction, should have barriers to prevent falls.

At least one member of the work team should be given training in the use of first aid equipment and a first aid kit should be provided and kept up to date. The first aid kit should include triangular bandages to support arms, absorbent bandages, rubber gloves, lightweight stretcher, disinfectant, plasters, medical tape and scissors.

Members of the public should also be protected with a safe path around the site and clear warnings of any danger to them. A safe road should also be provided if traffic is using the road. Advance warning signs should be placed on either side of the site.

A set of clear site safety rules should be written, given or explained to all workers and published within the community.

Other potentially dangerous working situations include:

- Working under steep cut slopes or sites prone to landslide

- Manual rock breaking

- Working near traffic

- Working near water

Step 12 – Maintenance and operations

Although the main focus of this guideline is on the planning and design of rural access infrastructure, there are various aspects of maintenance and operations that must be considered during the planning stage and before work begins.

Access infrastructure is designed to provide access for its design life which is typically 10-15 years. It will achieve this objective only if maintenance is carried out sufficiently well and frequently to prevent or rectify all minor defects before they become major and require more costly rehabilitation.

Rural access infrastructure that is not maintained and does not last for its design life wastes time, money and effort and is likely to cause much upset in a community, particularly if the benefits of improved travel have been experienced and then lost.

Road access infrastructure should not be constructed if the maintenance is not reliable or cannot be assured. There are various aspects to this assurance.

- The maintenance must require techniques and skills that are already known or easily gained by local contractors or the community

- The necessary tools, equipment, materials and power source must be available and affordable

- The maintenance costs must be within the available long term budgets

- There must be a system for identifying, specifying and checking the required work

- The community, if it is to maintain the infrastructure, must understand the need for commitment to maintenance and accept this long term role, often through the establishment of a maintenance committee, group or team of lengthworkers

Detailed guidance on the maintenance of rural access infrastructure should be obtained locally but some important issues are covered here.

There are several categories of maintenance, as follows.

Routine maintenance

This includes:

- cutting vegetation for visibility and access

- clearing blockages and sediment from drains and water crossing structures

- repairing potholes

- repairing erosion and other minor damage

- preventing water accumulation on the road surface

- removing debris from the road

- removing small landslides

- planting vegetation on bare or eroded slopes

- maintaining the camber of an earth or gravel surface, often with a grader

- reporting any major damage

Routine maintenance is normally required more frequently than annually, a common regime being one cycle before the rains start, another cycle during the rains and a third cycle after the rains. It is often easier to plan the work cycle on a regular basis rather than wait until an inspection requires it to be done. Routine maintenance activities can normally be carried out by individual labourers with hand tools, although gravel grading to maintain the camber and surface condition requires a grader and means of power. In many cases, communities are expected to carry out routine maintenance, often with direct financial support from local government or under contract to a maintenance contractor. Routine maintenance can be paid for either by measuring the completed work or by paying a fixed amount if the road is maintained to a defined standard.

Periodic maintenance

This includes regravelling and resealing of bituminous surfaces. It is normally required every two to five years and in response to measured deterioration such as remaining gravel thickness. Periodic maintenance activities normally require equipment and materials. Periodic maintenance is normally carried out by a contractor and is paid for by measuring the completed work.

Emergency maintenance

This includes removing landslides and repairing damaged structures and unexpected washouts due to extremely heavy rainfall. These activities are carried out only when required. In most cases, the work should be done urgently. Emergency maintenance is normally carried out by a contractor or a directly employed maintenance team.

***

If the access road was improved with spot improvements and traffic levels increase in response to the improved level of access, it is likely that further sites will become critical. An efficient way to address this is to allow maintenance contracts to include spot improvements.

As with construction, maintenance must be carried out to an adequate standard and must be well supervised. Maintenance activity sheets should be written and given or explained to those carrying out the work. Training is required for those carrying out and supervising maintenance.

Whenever maintenance is carried out, safety measures must be implemented to adequately protect those carrying out the work.

Apart from maintenance, the operation of a rural access road may include the collection of fees and tolls and the use of rain barriers and restrictions on heavy vehicles.

# Chapter 8. Catalogue of improvements

This Catalogue includes the information which is required to design a wide range of improvements for critical sites and to estimate the cost of their construction.

National standards, designs and specifications appropriate for some or all of these improvements on low volume roads may be in force. If so, the national standards should be used, although the details in the Catalogue may provide supporting information and guidance. If an improvement is selected outside the national standards and which the rural access sector does not have experience in, for example a different type of surfacing, it is recommended that trials are carried out in order to assess its suitability and to gain experience in its design, construction and maintenance.

Each improvement is referenced in the defect and improvement table in Chapter 7. For each improvement the following information, as appropriate, is provided.

- Drawings and sketches

- Material specifications

- Required design and dimensioning calculations

- List of resources to allow its cost to be estimated – typically labour based, but also labour intensive where appropriate

- Specific site safety issues

- Additional relevant information relating to the task and the environment

- Typical cost ranges – very approximate, guidance only

The improvements and other guidance in the Catalogue are listed in Table 15.

Much of the variation in the design, construction and application of technical improvements around the world is for important technical reasons. Recommending an improvement from one region for direct use elsewhere may not be appropriate. It is therefore necessary to examine the variation very carefully in order to be able to make proper recommendations. Many of the improvements in this Catalogue have been taken from the Spot Improvement Manual for Basic Access currently in use in Mozambique. They were deemed suitable for Mozambique but may not be so elsewhere and have therefore been included in this guideline as suggestions to be used with due caution.

Table 15 – List of improvements described in the Catalogue

| Section A – Water crossing structures |  |
| --- | --- |
| Siting a water crossing structure | A1 |
| Sizing a water crossing structure | A2 |
| Structure selection | A3 |
| French drain | A4 |
| Cross drain | A5 |
| Stepping stones | A6 |
| Splash | A7 |
| Drift | A8 |
| Culvert | A9 |
| Vented drift | A10 |
| Footbridge | A11 |
| Trail suspension bridge | A12 |
| Gravity ropeway | A13 |
| Cable river crossing | A14 |
| Small bridge | A15 |
| Submersible bridge | A16 |
| Embanked crossing | A17 |
| High level bridge | A18 |
| Section B – Carriageway |  |
| Alignment of a route | B1 |
| Footpath | B2 |
| Track | B3 |
| Formed road | B4 |
| Embanked road | B5 |
| Submersible road | B6 |
| Zig-zags | B7 |
| Remove vegetation | B8 |
| Remove roots | B9 |
| Remove anthill | B10 |
| Fill pothole | B11 |
| Road on rock | B12 |
| Green road approach | B13 |
| Section C – Surfacings and pavement |  |
| Surfacing and pavement selection | C1 |
| Surfacing and pavement trialling | C2 |
| Road pavement | C3 |
| Footpath surfacing | C4 |
| Stabilised track | C5 |
| Gravelled track | C6 |
| Gravelled road | C7 |
| Dust palliatives | C8 |
| Soil stabilisation | C9 |
| Stabilised clay | C10 |
| Granular base / sub-base | C11 |
| Armoured gravel | C12 |
| Emulsion treated sand | C13 |
| Dry / Water Bound Macadam | C14 |
| Hand packed stone | C15 |
| Cobble stone | C16 |
| Dressed stone | C17 |
| Stone setts | C18 |
| Bricks | C19 |
| Concrete blocks | C20 |
| Geo-cells | C21 |
| Concrete | C22 |
| Plum concrete | C23 |
| Sand seal | C24 |
| Grit seal | C25 |
| Surface dressing / Chip seal | C26 |
| Cape seal | C27 |
| Otta seal | C28 |
| Penetration macadam | C29 |
| Shoulders | C30 |
| Section D – Drainage |  |
| Summary of a drainage system | D1 |
| Drainage dip or bar | D2 |
| Drainage hump | D3 |
| Side drain | D4 |
| Scour check | D5 |
| Mitre drain | D6 |
| Drain lining | D7 |
| Side access | D8 |
| Interception drain | D9 |
| Sub-surface drain | D10 |
| Section E – Safety measures |  |
| Speed bumps | E1 |
| Village entrance | E2 |
| Edge markers | E3 |
| Edge barriers | E4 |
| Passing places | E5 |
| Separate footpath/cyclepath | E6 |
| Dust free surface | E7 |
| Painted headwall | E8 |
| Warning sign | E9 |
| Widen curve | E10 |
| Remove crest | E11 |
| Off carriageway bus stops | E12 |
| Off carriageway trading areas | E13 |
| Section F – Slope protection |  |
| Summary of slope protection measures | F1 |
| Slope shape | F2 |
| Bio-engineering | F3 |
| Slope drainage | F4 |
| Retaining walls | F5 |
| Slope management and response | F6 |
| Earth and rock anchors | F7 |
| Section G – Erosion |  |
| Repair erosion | G1 |
| Prevent erosion | G2 |

Section A – Water crossing structures

This section includes guidance on where to site a water crossing structure, how to determine its required size and how to select the most appropriate type. This is followed by design guidance on a number of different water crossing structures, ranging from a French drain to bridges and cable supported crossings. Most structures carry water courses across or under a road; some structures, referred to as relief structures, carry excess flow from an uphill side drain to discharge.

Water crossing structures vary from place to place; sometimes for good reason, sometimes for no apparent reason. It has not yet been possible to assess the merits and suitability of each different design and to distinguish those variations that are merely local vernacular from those that are necessary due to local conditions.

A1. Siting a water crossing structure

It is important to site a water crossing structure so that it will be stable and likely to provide access for a long period. It may sometimes be necessary to realign the road leading to the structure away from a less suitable site, although the extent of the realignment should be minimised.

The following questions should be asked. They apply to all water crossing structures but are particularly relevant for structures over large streams and rivers.

- Is the crossing site on a curve in the water course? If so, the water course may erode the outside of the curve, move outwards and damage the structure. If the road crosses the water course at an angle of 90°, construction will be cheaper and will have a reduced risk of erosion and damage.

- Are there signs of erosion or sedimentation? If so, it is probable that these will get worse and damage or block the structure

- Is the water course in strong material? If so, there is less risk of erosion and undercutting.

- Is the water course straight at the point of crossing? If so, the span will be shorter and construction will be cheaper. There will also be less chance of the water course eroding.

- Does the water course flood or waterlog the surrounding land? If so, an embankment will also be needed across the area.

- Are there strong soils or rocks on both sides of the water course? If so, the foundations will be able to support the weight of the structure and the vehicles passing on the road.

- Is the water course in a deep valley? If so, the approaches can be very steep and at risk of erosion and a loss of Basic Access.

- Does the site allow the structure to have adequate clearance against flooding (unless it is designed to overtop)? If so, the need for earthwork to raise the structure will be reduced.

- Are materials such as sand and stones available at the site? If so, construction costs will be reduced.

- Does the community agree with the site? If not, there may be disputes during and after construction.

A2. Sizing a water crossing structure

(taken from the Spot Improvement Manual for Basic Access, Mozambique)

An important step in the design of a cross drainage structure is the estimate of the required structure size. Cross drainage structures must accommodate the normal flow in the water course during heavy rain. It is not necessary to design the structure for the highest water flow that may ever be expected because this can result in a very expensive design. Therefore the flow should be calculated such that the structure overtops during exceptional floods, with a return period of about 5 years for culverts and 15 years for bridges.

In addition, in some mountainous areas, peak flows can be extremely high. When funds are restricted, it is sometimes necessary to design structures which will be impassable for short periods after rainfall or even impassable during the entire wet season.

When structures are to be designed for minor roads, the two following methods can be used to estimate the flow in a water course.

1. Observational method

This method is suitable for large water courses with well defined channels. By visiting the site, the maximum level that the water is likely to reach once every 15 years can be estimated. The following sources of information can be used.

- Local residents normally know how high water can reach during high floods.

- Erosion on the channel sides and debris hanging from tree braches can indicate the maximum water level.

- For permanent water courses, assume that the channel is full when in flood.

| After determining the maximum water level, calculate the cross sectional area of the water course up to this level. For a U-shaped channel, the cross sectional area is given by: |  |  |  |
| --- | --- | --- | --- |
|  | A = 3 x L x P 4 |  |  |
| A = the cross sectional area, in square metres L = the width, in metres, of the surface of the water when in flood P = the depth, in metres, of the water at its deepest point when in flood |  |  |  |

The open area of the structure does not need to be equal to the cross sectional area of the water course in flood. The open area depends on the water speed. Use Table 16 to calculate the necessary open area. To determine the water speed during flood, throw a piece of paper into water and record the time that the paper takes to travel 20 metres along the water course. In the absence of flood, ie during the dry season, assume that the speed is 1 m/s.

Table 16 – Required open area for a water crossing structure (1)

| Velocity of water in flood | Open area of the structure = X % of the cross sectional area of the water course |
| --- | --- |
| High speed (≈ 2 m/s or more) | 90 |
| Low speed (≈ 1 m/s) | 50 |
| Very low speed | 20 |
| Too slow to measure, for example a swamp | 5 |

2. Rational method

For smaller water courses, it is often difficult to define the channel in which the maximum flow will be estimated. In this case, the required open area of the structure can be calculated from the maximum volume of water which is likely to flow during heavy rains. The volume of water depends on the area of land (the ‘catchment’) on which the rain falls and eventually flows through the structure, the nature of the terrain and the type of soil and vegetation in the area.

Use Table 17 to calculate the value of C. If a parameter is unknown, use the medium value.

Table 17 – Calculating C for a water catchment

| Land | C1 |  | Soil | C2 |  | Vegetation | C3 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Very flat | 0.10 |  | Sandy | 0.15 |  | Dense | 0.25 |
| Undulating (medium) | 0.14 |  | Medium | 0.21 |  | Medium | 0.35 |
| Mountainous | 0.20 |  | > 30% rocks or paved | 0.30 |  | None/light | 0.50 |
|  |  |  | C = C1 + C2 + C3 |  |  |  |  |

Estimate the area of the catchment, using a topographic map. These maps are normally available at central or Provincial Government offices. Road department officials can normally help to locate the site of the structure and calculate its catchment area on the map.

Use Table 18 to calculate the required cross sectional area for the structure using C and the catchment area. If the catchment area is flat and swampy and remains wet for more than a day after rain, the required open area can be halved.

Table 18 – Required open area for a water crossing structure (2)

| C | Catchment area (ha) 1 | Required open area (m2) 2,3,4 |
| --- | --- | --- |
| 0.50 | < 5 | 0.3 |
|  | 5-10 | 0.5 |
|  | 10-20 | 0.8 |
|  | 20-50 | 1.6 |
|  | 50-100 | 2.5 |
|  | 100-250 | 4.7 |
|  | 250-500 | 7.4 |
| 0.50 - 0.75 | < 5 | 0.5 |
|  | 5-10 | 0.8 |
|  | 10-20 | 1.2 |
|  | 20-50 | 2.3 |
|  | 50-100 | 3.6 |
|  | 100-250 | 6.8 |
|  | 250-500 | 10.6 |
| 0.75 - 1.00 | < 5 | 0.6 |
|  | 5-10 | 1.0 |
|  | 10-20 | 1.7 |
|  | 20-50 | 3.0 |
|  | 50-100 | 5.0 |
|  | 100-250 | 9.0 |
|  | 250-500 | 14.9 |

1. This method should not be used for catchments greater than 500 ha. An appropriate authority should be consulted for larger catchments.

2. This method assumes that a structure will overtop, on average, once every 15 years.

3. Structures can be designed to overtop, on average, once every 5 years by multiplying the required open area by 0.5.

4. Some structures, such as culverts, have a minimum practical size in order to allow maintenance, which may be greater than the figure specified in this Table.

A3. Structure selection

A wide variety of structure types can be constructed on low volume rural roads. The most appropriate type for a given situation depends on many factors including the available materials, size of the water course, the variability of the water flow, the nature of the site, the acceptability of water flowing over the surface during high flows, the vehicles that will use the road, whether the structure will carry a water course or just excess flow from the uphill side drain and the available funds.

A flowchart can be written which brings together these factors and helps the user select the most appropriate type, although in all cases, technical judgement and detailed site knowledge is also always required. An example flowchart, which does not yet include all structures from this Catalogue, is shown in Figure 27.

Alternatively, a table, as shown in Table 19, can be used to summarise the suitability of each structure type.

All flowcharts and tables should be drawn up specifically for the required location.

Figure 27 – Water crossing structure selection flowchart

(taken from the Spot Improvement Manual for Basic Access, Mozambique; references to structures have been amended to those sections in this Catalogue)

Table 19 – Water crossing structure selection table

| Ref | Name | Traffic |  |  | Required open area (m2) |  |  |  | Flow duration |  |  | Shape of water course |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Ped. | 2 wheels | 4 wheels | < 0.5 | 0.5-4 | 4-10 | > 10 | 3 hrs after rain | 3 days after rain | Cont’ | Incised & deep | Shallow |  |
| A4 | French drain |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A5 | Cross drain |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A6 | Stepping stones |  | ? |  |  |  |  |  |  |  |  |  |  |  |
| A7 | Splash |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A8 | Drift |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A9 | Culvert |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A10 | Vented drift |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A11 | Foot-bridge |  | ? |  |  |  |  |  |  |  |  |  |  |  |
| A12 | Trail suspension bridge |  | ? |  |  |  |  |  |  |  |  |  |  |  |
| A13 | Gravity ropeway |  | ? |  |  |  |  |  |  |  |  |  |  |  |
| A14 | Cable river crossing |  | ? |  |  |  |  |  |  |  |  |  |  |  |
| A15 | Small bridge |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A16 | Submersible bridge |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A17 | Embanked crossing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A18 | High level bridge |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Suitable

- Unsuitable

? – May be suitable, depends on vehicle size, etc

In addition to the water crossing structure, it is also necessary to consider the need for protection of the banks of the water course (important if the banks are likely to erode, undercut or move). For smaller structures, such as culverts, this is normally done by constructing inlet and outlet structures with wingwalls, headwalls, aprons, flow reducers (typically rocks partly embedded in the apron in order to reduce the speed of outflow water) and cut-off walls (a low concrete or masonry wall in the ground at the end of the apron).

A4. French drain

A French drain is a channel cut into the surface of the footpath or road, filled with coarse aggregate and covered with a layer of pavement or surfacing material. They are typically constructed at a spacing of 30-50 metres and are used to allow excess flow in the uphill side drain to discharge. They may also be suitable for very small intermittent water courses.

See the Footpaths and Tracks Manual (3.3.7) referenced in B2 for more details.

A5. Cross drain

A cross drain is a channel with a square or rectangular cross section which is formed across a footpath to carry small water flows. It should be no more than 500 mm wide so that pedestrians can easily stride across. It should be lined with flat stones on the base and the sides. If animals use the path, cross drains may not be suitable.

See the Footpaths and Tracks Manual (3.6.1) referenced in B2 for more details.

A6. Stepping stones

Stepping stones are a series of small platforms, spaced at approximately 500 mm from centre to centre, across wet ground or very shallow streams. The stones can be made from large rocks or sandbags filled with concrete.

See the Footpaths and Tracks Manual (3.6.3) referenced in B2 for more details.

A7. Splash

A splash is a type of low cost drift. It consists of a shallow channel which is protected against erosion and which passes across a track. Splashes are recommended for low and intermittent water volumes.

Figure 28 – Splash

The surface of the channel is protected by a material which is low cost and non-erodible, such as a layer of flat stones. Most low cost surfaces are porous and should not be used if the water flows for more than 3 hours after rain. A splash is suitable for small intermittent water courses across tracks.

When the water course is flowing, all the water should pass between the edges of the splash in order to not damage the surface of the track. Normally the maximum length (in the direction of the road) of a splash is 5 metres.

Splashes can also be used to reduce the flow in a side drain, in the same manner as a relief culvert.

Table 20 – Primary resources for a splash (each)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Stones | m3 | 3 |
| Labourers | Pers-day | 10 |
| Gang leader | Pers-day | 1 |

A8. Drift

A drift consists of a flat slab and two inclined approach ramps, over which water and vehicles pass. The drift carries water over the road.

Figure 29 – Drift

Drifts are suitable for shallow water courses with a gentle gradient and at sites where raising the road over the culvert would require the transport of large quantities of soil. They are also suitable when large items of debris, which could block a culvert, are expected in the water flow. Drifts are normally constructed on water courses that flow only during the rains. They can also be used on permanent water courses where the normal flow is small, where the water speed is low and normal depth is less than 200 mm. Relief drifts can also be used to carry excess flow in the uphill side drain to discharge. Posts should be fixed to indicate the edges of a drift and the water level when it is flowing. It is also possible to construct blocks along the sides of the drift to help pedestrians to pass when water is flowing. Stones should be placed in the water course to prevent erosion upstream and downstream of the drift. Cut off walls can also be used along both sides of the drift to prevent erosion.

Drifts should be constructed with a shape as close as possible to the shape of the existing water course. The slab should be at the same level as the bed of the water course. The extent of the drift is normally calculated using the Observational method described in A2. Drifts should cover the entire width of the water course when water is flowing. It is also possible to estimate the length and depth of the drift through the Rational method, providing the required open area between the approach ramps up to the level of the ends of the ramps. The ramps should extend at least 1 metre beyond the required high point. The cost of a drift is normally estimated per metre length.

The slab and the ramps should be durable and non-erodible. They can be made from hand placed stone or concrete. When concrete is used, it should be reinforced with steel mesh. Construction joints should be provided so that each slab is no more than 5 metres long. Cut off walls can be made of masonry or concrete.

Vehicles that pass through a drift can drop water on the road for a distance of around 50 metres from the drift. This can make the road surface slippery or suffer from erosion, especially if the road is steeper than 5% and if the water flows over the drift for more than 2 days after rain. In this case, the road should be gravelled or provided with an improved surface for 50 metres in each direction.

Table 21 – Primary resources for a drift (per metre length)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Cement | 50 kg | 2.5 |
| Sand | m3 | 0.3 |
| Concrete stone | m3 | 0.6 |
| Masonry | m3 | 0.6 |
| Steel | kg | 10 |
| Labourers | Pers-day | 10 |
| Gang leader | Pers-day | 1 |
| Masons | Pers-day | 0.5 |
| Tractor | Equip-day | 0.2 |
| Trailer | Equip-day | 0.2 |
| Water pump | Equip-day | 1 |
| Water tank | Equip-day | 1 |
| Cement mixer | Equip-day | 1 |
| Roller | Equip-day | 0 |

Figure 30 – Plan and longitudinal section of a typical masonry and concrete drift

Figure 31 – Cross sections of a typical masonry and concrete drift

A9. Culvert

A culvert consists of an inlet, one or more apertures and an outlet. Culverts carry water under the road. Normally they are constructed in narrow water courses but they can have many apertures in order to cross wide and shallow water courses.

Figure 32 – Culvert

Culverts also can be used away from water courses, to allow water to cross a road from a side drain where the volume of flow is too high. This type of culvert is called a relief culvert and should be located at the point where the high volume of water starts to cause erosion or the drain to overtop. Relief culverts should be used only when solutions such as drain clearing and opening a mitre drain are not possible.

Culverts can be constructed in various ways, depending on the materials and the available skills. Inlet and outlet structures are normally constructed with wet masonry. The barrel of the culvert can be constructed in various ways. Options include:

- Walls constructed in wet masonry with a slab of reinforced concrete. This type can have a height up to 1.5 metres and a width up to 2 metres

- Walls and arch constructed in wet masonry, using a variety of temporary supports

- Concrete tubes, constructed alongside the site using a collapsible mould or prefabricated off site

- A metal arch or tube

- Timber which is resistant to rotting

- Reinforced concrete boxes, referred to as box culverts

- Masonry walls with stone slabs (normally restricted to footpaths)

Culverts can be constructed using sacks filled with a mixture of sand and cement in areas where it is difficult to obtain stones or rocks.

Culverts should be designed to allow the normal flow in the water course during heavy rain, overtopping only during exceptional rains with a return period of 15 years. Therefore the most important aspect of culvert design is the open area through which the water flows. The required open area is calculated using the methods described in A2.

The minimum recommended size of a culvert opening is a tube of diameter 600 mm. This diameter allows a worker to enter the tube during maintenance to remove obstructions. A greater open area can be obtained by using larger tubes, several tubes side by side or different types of aperture. Larger apertures are more efficient in material usage but can require a deeper channel or more fill to carry the road over the culvert. The use of large diameter tubes can require special equipment to transport and lift them into place.

The invert of the culvert must be at the same level as the bed of the outlet channel. However, it is possible to lower the invert of the culvert and the bed of the outlet channel by 30 cm if the channel short, typically less than 20 metres long. If the construction of the culvert needs the road to be raised locally in order to provide sufficient cover between the road and the top of the culvert, it is recommended that a drift is constructed, rather than a culvert, in order to prevent humps in the road.

The inlets and outlets comprise an apron, a headwall and two wing walls. The inlet channels the water into the aperture and the outlet allows the water to spread across the full width of the outlet drain or water course. Stones are often partly embedded into the concrete apron of the outlet in order to slow down flows and reduce erosion. It is important to ensure that the wing walls of inlet and outlet are long enough to prevent erosion occurring as water runs off the road surface and behind the wing walls. Ideally wing walls should extend until the top surface is at ground level in order to eliminate the vertical end around which erosion often occurs.

When culverts are located on earth roads, it is recommended that a layer of gravel or other improved surface is placed over the culvert and for 20 metres on either side.

Small culverts suitable for footpaths are described in the Footpaths and Tracks Manual (3.6.2) referenced in B2.

Table 22 – Primary resources for a single opening culvert with slabs

(for each aperture with an open area of 0.5 m2)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Cement | 50 kg | 21 |
| Sand | m3 | 3 |
| Concrete stone | m3 | 4 |
| Masonry | m3 | 4 |
| Steel | kg | 42 |
| Labourers | Pers-day | 20 |
| Gang leader | Pers-day | 2 |
| Masons | Pers-day | 3 |
| Tractor | Equip-day | 2 |
| Trailer | Equip-day | 2 |
| Water pump | Equip-day | 10 |
| Water tank | Equip-day | 10 |
| Cement mixer | Equip-day | 10 |

Figure 33 – Plan and longitudinal section of a culvert with concrete slabs

Figure 34 – Cross sections of a culvert with concrete slabs

Figure 35 – Plan and longitudinal section of a concrete pipe culvert

Figure 36 – Cross sections of a concrete pipe culvert

Figure 37 – Plan, cross sections and details of a box culvert

A10. Vented drift

A vented drift is a combination of a culvert and a drift. It has apertures for the normal water flow. During heavy rains water can also flow over the slab and the two approach ramps that are constructed over the apertures.

Figure 38 – Vented drift

Vented drifts are suitable for carrying roads across water courses which have a base flow for most of the year and which have large flows for less than 3 days after heavy rains.

It may be appropriate to construct a higher level footbridge alongside a vented drift since walking across a structure in fast flowing water is dangerous.

Vented drifts can be designed using the Observational method described in A2. The apertures must allow normal flows to pass. The apertures and the slab overflow area must allow the water to flow to a depth of 20 cm during heavy rains.

Each ramp should extend, at a gradient no more than 10%, at least 1 metre beyond the highest water level observed during heavy rain. The size of the apertures should be obtained by observing the flow under normal conditions (but not during the dry season).

Vented drifts can also be designed using the Rational method, with the required open area equal to the area of the apertures plus the area above the slab up to a level at a point 1 metre before the end of the ramps.

The invert of the apertures should be at the same level as the outlet channel. Posts are fixed to indicate the edges of the structure and the water level so that vehicles can pass when water is flowing over the slab. It is also possible to construct blocks along the sides of the vented drift to help pedestrians to pass when water is flowing. Gravel or an improved surface should be placed on the road for 50 metres in each direction.

The lowest point of the slab, where the water flows during heavy rain, can be aligned either directly over the apertures, as shown in the drawings below, or to one side.

Vented drifts are constructed using similar methods and materials to drifts and culverts.

Table 23 – Primary resources for a vented drift

(per aperture and per metre of approach ramp)

| Resource | Unit | Quantity (per aperture) | Quantity (per metre of ramp) |
| --- | --- | --- | --- |
| Cement | 50 kg | 21 | 2.5 |
| Sand | m3 | 3 | 0.3 |
| Concrete stone | m3 | 4 | 0.6 |
| Masonry | m3 | 3 | 0.6 |
| Steel | kg | 42 | 10 |
| Labourers | Pers-day | 20 | 10 |
| Gang leader | Pers-day | 2 | 1 |
| Mason | Pers-day | 3 | 0.5 |
| Tractor | Equip-day | 2 | 0.2 |
| Trailer | Equip-day | 2 | 0.2 |
| Water tank | Equip-day | 10 | 1 |
| Cement mixer | Equip-day | 10 | 1 |

Figure 39 – Plan and longitudinal section of a vented drift

Figure 40 – Cross sections of a vented drift

A11. Footbridge

Footbridges are used to provide pedestrian, animal and two wheeled vehicle access across water courses. They can be constructed from bamboo, timber, sawn timber, steel, reinforced concrete and masonry.

Footbridges are described in more detail in:

- ‘Footbridges: A Manual for Construction at Community and District Level’ (http://www.ittransport.co.uk/index.php?page=publications#Footbridge_Manual,_2004,_DFID)

- Chapter 4 of ‘Footpaths and Tracks: A Field Manual for their Construction and Improvement’ (http://www.ittransport.co.uk/index.php?page=publications#Footpath%20Manual)

Small structures for crossing small water courses are described in section 3.6.2 of the Footpaths and Tracks manual.

A12. Trail suspension bridge

Trail suspension bridges, constructed using long steel cables, are used widely in Nepal to provide pedestrian, animal and two wheeled vehicle access across wide rivers in mountainous terrain. Maximum spans can be greater than 300 metres. They are constructed by a dedicated section in the Department of Local Infrastructure Development and Agricultural Roads.

More information on trail suspension bridges can be found at the following site:

http://www.nepaltrailbridges.org/index.htm

and in:

Guidelines for the Design and Construction of Suspension Footbridges, ILO/ASIST

A13. Gravity ropeway

A gravity ropeway is a system which is suitable for moving goods and people in extremely rugged terrain, often over water courses. It consists of a loop of wire rope which passes between a pulley at an upper station and a pulley at a lower station. Trolleys are clamped to the wire rope such that when is at the top, the other is at the bottom. In most cases the loaded trolley at the top causes the wire rope to move between the pulleys, lowering the loaded trolley and lifting the empty trolley. A flywheel and brake are used to control the speed of the wire rope. With intermediate pylons, gravity ropeways can cover large distances.

More information on gravity ropeways can be obtained from:

Practical Action Nepal

Nepal@practicalaction.org.np

info@practicalaction.org.np

www.practicalaction.org

A14. Cable river crossing

A cable river crossing consists of a wire rope tightly stretched across a river and from which a trolley hangs on a pulley. Goods and people travel across in the trolley by pulling on the wire rope. Although normally used in mountainous regions, cable river crossings can be used in any terrain. Cable river crossings are known as ‘tuins’ in Nepal, where the technology originated.

More information on cable river crossings can be obtained from:

Practical Action Nepal

Nepal@practicalaction.org.np

info@practicalaction.org.np

www.practicalaction.org

A15. Small bridge

Small bridges are used to carry roads over water courses which are too large for a normal culvert. They can be constructed from a variety of materials, including a log deck on log abutments, but a reinforced concrete deck on masonry abutments is common.

Figure 41 – Small masonry and concrete bridges

Small bridges should be designed to allow the normal flow in the water course during heavy rain, overtopping only during exceptional rains with a return period of 15 years. Therefore the most important aspect of small bridge design is the open area through which the water flows. The required open area is calculated using the methods described in A2.

Some form of edge indication or protection should be provided, ranging from small edge blocks to a complete parapet barrier.

As with culverts it is important to ensure that the wing walls are long enough to prevent erosion occurring as water runs off the road surface and behind the wing walls. Ideally wing walls should extend until the top surface is at ground level in order to eliminate the vertical end around which erosion often occurs.

A16. Submersible bridge

A submersible bridge functions as a vented drift with large apertures. It has apertures for the normal water flow. During heavy rains the water can also pass over the deck and the two approach ramps that are constructed over the apertures.

Figure 42 – Submersible bridge

Submersible bridges allow roads to cross water courses which have large flows for most of the year and very large flows lasting for up to a week during and after heavy rains.

Posts are fixed to indicate the width of the structure and the level of the water so that vehicles can pass when water is flowing over the deck. However, these posts should be few so that debris in the water flowing over the bridge is not trapped by the posts.

It may be appropriate to construct a higher level footbridge alongside a submersible bridge since walking across a structure in fast flowing water is dangerous.

Submersible bridges should be designed using the Observational method described in A2. The apertures must allow the normal flow of water to pass. The apertures and the area above the apertures up to a depth of 20 cm must be sufficient to allow the water to flow during heavy rains.

Each approach ramp should extend at least 2 metres beyond the highest water level observed during heavy rains. The level of the deck should be sufficiently high to allow the normal flow of water but must also be as low as possible to ensure that the structure is stable.

It is preferable that all the pillars are seated on a rock foundation. If the bridge is fixed on a rock foundation with steel dowels, it can be up to 2.5 metres high. If the bridge is not fixed with steel dowels, it can be up to 1.5 metres high. The upstream face of the pillars can be flared so that debris in the water can pass more easily over the deck of the bridge during heavy rains.

If it is not possible to provide sufficient open area with a submersible bridge of 1.5 or 2.5 metres height, it is necessary to construct a high level bridge (A18).

The design of submersible bridges should be approved by a competent authority before construction. The authority should inspect the structure every year and check that maintenance and repairs are being carried out as required.

Table 24 – Primary resources for a submersible ridge

(per aperture of 2 x 5 metres and per metre of approach ramp)

| Resource | Unit | Quantity (per aperture) | Quantity (per metre of ramp) |
| --- | --- | --- | --- |
| Cement | 50 kg | 88 | 2.5 |
| Sand | m3 | 9 | 0.3 |
| Concrete stone | m3 | 12 | 0.6 |
| Masonry | m3 | 16 | 0.6 |
| Steel | kg | 1,200 | 10 |
| Labourers | Pers-day | 60 | 10 |
| Gang leader | Pers-day | 10 | 1 |
| Masons | Pers-day | 20 | 0.5 |
| Tractor | Equip-day | 10 | 0.2 |
| Trailer | Equip-day | 10 | 0.2 |
| Water tank | Equip-day | 10 | 1 |
| Cement mixer | Equip-day | 10 | 1 |

Figure 43 – Longitudinal section of a submersible bridge

Figure 44 – Details of a submersible bridge (1)

Figure 45 – Details of a submersible bridge (2)

A17. Embanked crossing

An embanked crossing is a length of raised road which crosses a wide and shallow water course, an area where a water course floods during the rains or a flat area with poor drainage. An embanked crossing has a length of embankment and one or more cross drainage structures.

Figure 46 – Embanked crossing

Embankments can normally be constructed with soils that are found near to the road. The soil that is used should form a strong and stable layer when compacted. Top soil and loose sand should be avoided.

The road surface on the embankment must remain dry all year round. Therefore the height of the embankment depends on the water level in the area. The top of the embankment should be at least 50 cm above the highest water level. In flat areas with poor drainage, it can be sufficient to construct an embankment only 50 cm high. The soil in the embankment should be spread in layers 10-15 cm thick and well compacted. If the lower layers of the embankment will be permanently wet and the soil is acidic and anaerobic, logs laid perpendicular to the direction of the road can form a strong foundation to the embankment and take many years to rot. The gradient of the side slopes of the embankment depend upon the soil that is being used and the typical rainfall. The surface should be formed to give a camber. An improved surface should be provided in order to support the weight of the vehicles that pass along the road and to protect the surface of the road against erosion. Grass should be planted or allowed to grow on the sides of the embankment in order to protect the sides against erosion.

An embanked crossing normally needs structures to allow the water to flow. The required size of the apertures can be calculated using the Observational or Rational method described in A2. Structures should be constructed along the embankment at intervals of no more than 50 metres. The deepest part of the crossing should have the largest structure. Typically embanked crossings have a bridge along the natural alignment of the base flow water course and a series of culverts on either side of the bridge.

Some embanked crossings, for instance across an area where a water course floods over the land, are constructed with a short length of the embankment at a lower level. The short lengths of embankment act as a drift and can prevent large pieces of debris from blocking the openings in the embankment when the water course is flooding. The low lengths of embankment should be protected against erosion when the water flows over them.

Over time, erosion and other factors can make the embankment narrow, requiring vehicles to pass dangerously close to the edge (i.e. within 50 cm).

Table 25 – Primary resources for an embanked crossing

(per 10 m3 of material and without the cost of the necessary structures)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Soil | m3 | 10 |
| Labourers | Pers-day | 10 |
| Gang leader | Pers-day | 1 |
| Tractor | Equip-day | 0.5 |
| Trailer | Equip-day | 0.5 |
| Water pump | Equip-day | 0.5 |
| Water tank | Equip-day | 0.5 |
| Roller | Equip-day | 0.5 |

Figure 47 – Cross section of an embankment

A18. High level bridge

A high level bridge allows a road to cross a wide or deep water course without the water passing over the top of the deck, even during heavy rain. The design of high level bridges is beyond the scope of this Manual. A competent authority should be contacted for assistance if the road crosses this type of water course. Bailey-type bridges are often used at this type of site.

Figure 48 – High level bridge

Section B – Carriageway

B1. Alignment of a route

A road with a poor alignment is likely to cost much more to construct and maintain that one with a good alignment.

In general a road should connect required sites, pass through suitable sites and avoid unsuitable sites.

Sites which a road is required to connect or which are suitable for a road to pass through include:

- Villages

- Junctions with main roads

- Important facilities

- Defined start and end points

- Other important landmarks

- Sites with good drainage, such as well drained soil and ridge lines

- Stable water crossing sites

Sites which are unsuitable for a road to pass through include:

- Hills which are too steep for the traffic that will use the road

- Sharp crests

- Curves which are too tight for the traffic that will use the road

- Waterlogging

- Narrow route

- Area which is prone to landslides

- Area where road might disturb drainage patterns

- Sites with poor visibility

- Sites of poor soil

- Unstable water crossing sites

The following can help when determining the alignment of a road:

- Site visit

- Discussion with local community members

- Map, typically 1:50,000 scale

- GPS

B2. Footpath

Just as an unformed track can provide reliable access for motorised traffic over stable and well draining in situ soil in gentle terrain, so too can a basic footpath provide reliable access for pedestrians. A basic footpath is constructed by clearing vegetation from the intended route and constructing simple bridges over water courses.

However, in many cases the soil and the terrain are not suitable for a basic footpath. Waterlogged, muddy, steep, slippery, sandy, eroding or rocky sections and water courses across the footpath can cause problems for pedestrians and significantly reduce the level of access and safety.

It is possible to improve a basic footpath with a range of simple and low cost measures and thereby improve the level of rural access.

These measures include:

- removal of rocks

- forming a basic cross section

- improved surfaces

- side drains

- scour checks

- mitre drains

- interception drains

- water cut-offs (which remove water from the surface of the path)

- lined drains

- French drains (channels filled with large stones through which water flows)

- zig-zags and hair-pin bends

- steps

- rest areas

- retaining walls

- stepping stones

- boardwalks (a path raised onto a wooden platform across swampy ground)

- raised paths

- cross drains (narrow open channels across the path through which water flows and over which pedestrians can step)

- culverts

- drifts

- footbridges (see also A11)

Footpaths and Tracks: A Field Manual for their Construction and Improvement (http://www.ittransport.co.uk/index.php?page=publications#Footpath%20Manual) provides guidance on all the above measures, as well as guidance on organisation, planning and surveying, design, setting out, geometric standards, measurement of quantities construction and maintenance of footpaths.

In many ways footpaths are designed and constructed using the same principles as roads and an improved footpath is similar to a narrow formed road, although the imposed loading is often a lot lower and some improvements such as stepping stones and steps are not suitable for animals or wheeled vehicles.

B3. Track

If the traffic volume is low, the terrain is gentle and the in situ soil is stable and well draining, a track is a low cost way of providing reliable access for non-motorised and motorised vehicles.

Constructing a track involves the determination of an appropriate alignment (B1), grass cutting, bush clearing, stumping (all B8), levelling the soil surface and, where necessary, constructing a drainage system including drainage humps (D3) and drains (D4).

The surface of a track can be stabilised (C5) or gravelled (C6) if required.

Earth Roads by Jack Hindson gives good guidance on the design and construction of tracks.

Figure 49 – Track

Table 26 – Primary resources for the construction of a separate track (per kilometre)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 250 |
| Gang leader | Pers-day | 25 |

B4. Formed road

An unformed track (B3) can often provide reliable access when traffic is light, the terrain is gentle and the in situ soil is stable and well draining. However, when the conditions are steep, eroding, slippery, sandy, muddy, waterlogged or rocky, access becomes unreliable and unsafe and it is normally necessary to construct a formed road.

Most rural access around the world is provided by roads which are formed by excavating two side drains approximately 6 metres apart, spreading and compacting the soil between the drains into a triangular cross section with a central crown, constructing additional drainage measures and, if necessary, providing a surface layer of imported materials.

Within this basic description there is huge variety, from country to country and according to the conditions such as terrain, climate and so on as have been described earlier. In most cases, the detail of a formed road should match the national or regional standards in force.

Key features of a formed road include:

Reserve

Typically a strip 20-30 metres wide is seen as the extent of the road. Legally, the reserve should not be used for farming, accommodation or other activities but this is rarely complied with or enforced.

Design speed

Roads have a design speed which few road users are expected to exceed and which is used to determine the geometric standards of the road. Typical design speeds are 30-60 km/h. Design speeds are less in mountainous terrain because curves tend to be tighter than in flat terrain and less appropriate for higher speeds. When the objective of a road improvement project is the provision of access through the construction of spot improvements, the priority is on access rather than an intended speed and the design speed may be less significant.

Geometric standards

For most roads, limits are normally placed on the following aspects of the alignment of a road:

- Minimum radius of horizontal curvature so that vehicles can easily and safely travel along the road, although this is often relaxed for a series of hairpin bends climbing a hill

- Minimum radius of vertical curvature

- Minimum sight distance to allow vehicles to travel safely

- Maximum gradients, although this is often slightly relaxed for short hills

- Minimum gradient (not normally applied), in order to prevent flat sections of road flooding, stagnating and sedimenting

- Minimum height of the road surface above flood levels to prevent excessive softening of the pavement materials

It is preferred that horizontal and vertical curves are not combined, although this is often difficult to achieve.

A typical set of geometric standards for a rural road is given in Table 27 (taken from standards currently being adopted in Lao PDR):

Table 27 – Typical geometric standards for rural access roads

|  |  | Terrain |  |  |
| --- | --- | --- | --- | --- |
|  | Surface type | Flat | Rolling | Mountainous |
| Minimum radius of horizontal curvature (m) 1 | Earth/gravel | 125 | 75 | 50 |
|  | Sealed/concrete | 100 | 60 | 35 |
| Minimum radius of vertical curvature (m) | Earth/gravel | 1500 (crest) 400 (sag) | 1000 (crest) 250 (sag) | 500 (crest) 150 (sag) |
|  | Sealed/concrete | 1000 (crest) 400 (sag) | 500 (crest) 250 (sag) | 300 (crest) 150 (sag) |
| Minimum sight distance (m) | Earth/gravel | 150 | 100 | 75 |
|  | Sealed/concrete | 100 | 75 | 50 |
| Maximum gradient 2 | Earth/gravel | 6% | 6% | 6% |
|  | Sealed/concrete | 6% | 8% | 10% |
| Minimum gradient | All | 1% | 1% | 1% |
| Height above ground or flood water (mm) | All | 750 | 750 | 750 |

1 can reduce to 5 metres when in a series of hairpin bends

2 can increase to 15% for hills less than 100 metres long

Cross section: widths and camber

The width of a road, including carriageway and shoulders, should be adequate for the vehicle types using the road and the numbers of vehicles, in the present and over the expected life span of the road. Typically widths for normal traffic are a 3.5 metre carriageway and shoulders of 0.5 to 1 metre, but carriageway width may reduce to 2 metres if no vehicles wider than 2 wheelers or farm tractors may use the road. Passing places, typically 20 metres long, can be used to allow vehicles to pass safely – if so, they must be sufficiently frequent that vehicles do not need to reverse. Carriageways are often widened by 0.5-1.5 metres on tight curves. Carriageways and shoulders are often widened when pedestrian and non-motorised traffic is high to provide additional safety. Typical cambers are 6% for earth and gravel surfaces (reducing to 4% for clayey material) and 2-3% for sealed and concrete surfaces. Around curves with a radius less than 50 (tbc) metres, it is common for the highest point of the carriageway to move to the outer shoulder so that the entire carriageway cross is super-elevated and falls inwards, although this can sometimes result in excessive lateral erosion of earth and gravel surfaces.

Transverse profile

Most rural roads cross flat land and, due to the way in which the road is formed from material excavated from the side drains, are typically 300 mm above the level of the surrounding land. However, roads may also be in cuttings, embanked above flood levels or across side long ground. The design of the road is affected by the transverse profile.

In a cutting both side drains must run to the lower end of the cutting for the subsequent disposal of large volumes of water.

The sides of an embanked road are normally formed at a gradient which is unlikely to erode and are protected with local plant species. Surface drains can be used but it is normally better to allow surface water to discharge uniformly down the sides. Embankments formed from expansive clays are often made wider and shallower than normal in order to keep the clay as dry as possible and therefore less prone to deformation and surface damage.

Across side long ground, the downhill side drain can be omitted and in some cases, the uphill side drain can also be omitted and the entire road given a downhill cross fall, although this may cause safety concerns, particularly if the surface is slippery. Across steep ground it is often necessary to construct a retaining wall on the downhill side of the road. Common practice is to use cemented masonry for walls up to 3.5 metres high and gabions for walls higher than 3.5 metres. The road can be constructed by either cutting partially into the hillside and benching and compacting this material in thin layers to support the outer portion of the road or by cutting further and forming the road fully on a cut surface. The former is a more efficient use of material and prevents the need for spoil disposal but has an increased risk of slope failure of the compacted material.

Surfacing

In many cases, formed roads are surfaced with an improved surface, as described in Section C. Surfaces can be extended onto the shoulders of a road to reduce surface abrasion and damage from water infiltration.

B5. Embanked road

An embanked road is often required to cross a low lying or poorly drained area which floods. In most cases it is necessary to provide drainage structures to allow the area to drain. An embanked road is described in more detail in A17.

B6. Submersible road

An alternative Improvement to embanking a road so that it is above flood level is to construct it at a lower level and accept that it will be under water and impassable during a known period of the year.

The advantage of a submersible road is that construction is cheaper, fewer water crossing structures are required, and boats are not obstructed during the wet season.

More detail on submersible roads can be obtained from the Third Rural Infrastructure Development Project in Bangladesh

B7. Zig-zags

When a road must climb up the face of a steep hillside, it is normally necessary to construct a series of hairpin bends. The gradient of the road between the bends depends upon the geometric standards in force, but it is recommended that the gradient is reduced to less than 6% approaching and around each bend in order to make it safer for vehicles to travel around each bend.

The additional space required for the bends often requires substantial earthworks and retaining walls to be constructed.

B8. Remove vegetation

It may be necessary to clear an area of vegetation in the following circumstances:

- A track is to be widened to improve visibility and to allow other road users to travel and pass other vehicles more safely

- To provide access when vegetation has become extremely thick

- A new track is to be constructed to separate the vulnerable road users from the motorised vehicles

- A track or a road is to be realigned to avoid a series of critical sites

- Pedestrians find it difficult to walk through sites with thick vegetation

- A drain is blocked with vegetation and water is flowing onto the surface of the road

Figure 50 – Track with heavy vegetation

The required activity depends on the type of vegetation to be cleared.

- Grass cutting involves the cutting of grass and light vegetation to a height of 10 cm. It does not involve removal of the roots, since they reinforce the soil and help it resist erosion.

- Bush clearing involves the total removal of vegetation with woody trunks up to a diameter of 30 cm. Where the roots are on the road they should be completely removed since they can regrow and damage vehicle tyres.

- Stumping involves the removal of trees with a main trunk diameter of more than 30 cm. The stump must be totally removed since it can regrow and damage vehicle tyres.

For a track it is recommended that a 3 metre width is cleared on either side of the track and for a road it is recommended that a 2 metre width is cleared beyond each side drain.

Table 28 – Primary resources for grass cutting (per 100 m2)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 1 |
| Gang leader | Pers-day | 0.1 |

Table 29 – Primary resources for bush clearing (per 100 m2)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 5 |
| Gang leader | Pers-day | 0.5 |

Table 30 – Primary resources for stumping trees (each)

| Resource | Unit | Quantity (dia 30-70 cm) | Quantity (dia over 70 cm) |
| --- | --- | --- | --- |
| Labourers | Pers-day | 5 | 10 |
| Gang leader | Pers-day | 0.5 | 1 |

B9. Remove roots

Roots protruding from the surface of a track or road can damage bicycle tyres and injure cyclists. They can also damage the tyres of motorised vehicles. The removal of all roots that protrude any distance above the surface or are visible at the surface is a low cost improvement which can greatly benefit road users.

Figure 51 – Roots in the surface of a track

Dig around the roots and cut them to a depth of 15 cm below the surface. Fill the hole with strong material, water and compact.

Table 31 – Primary resources for the removal of roots

(per square metre of removed material)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 1 |
| Gang leader | Pers-day | 0.2 |
| Roller | Equip-day | 0.2 |
| Water tank | Equip-day | 0.2 |

B10. Remove anthill

Anthills can occur along the line of a road or track. They can cause a series of problems such as:

- Blocked drains and diversion of water onto the road surface

- Slippery surface which is dangerous and which can prevent access

- Collapses and holes in the road

Figure 52 – Track obstructed by an anthill

When these problems arise, it is necessary to remove the anthill and restore the shape of the road or track. This is achieved by digging the anthill to a depth of 30 cm across its entire area, then refilling with soil to the original level, watering and compacting. If available, measures should be taken to kill the anthill so that it does not regrow in the road or track.

Table 32 – Primary resources for the removal of anthill (per m3)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 2 |
| Gang leader | Pers-day | 0.2 |
| Roller | Equip-day | 0.2 |
| Water tank | Equip-day | 0.2 |

B11. Fill pothole

Potholes are a common reason for a loss of access in flat terrain. These occur in low areas where water accumulates and weakens the soil. When vehicles pass through these areas, they displace the weak soil, gradually creating a wide and deep pothole.

In order to provide access and ensure that it lasts for the following years, it is first necessary to improve the drainage to reduce the amount of water that accumulates in the low area. This is done by constructing drainage humps (D3) on the track, mitre drains (D6), interception drains (D9) to intercept water flowing over the surrounding land, and other drains where it is possible to drain the water away from the area. If these measures do not succeed, it may be necessary to form a road (B4) and construct an improved surface (Section C) across the area where the potholes form. It may also be necessary to raise the level of the road using an embankment (B5).

After the drainage has been improved, the original shape of the road or track can be restored. This is done in the following way. The pothole should be cleared of water and loose or soft soil down to strong material. Good soil should be placed in layers of 10-15 cm thick, watered and compacted

If the above improvements are too expensive, it may be preferable to realign the track or road around the flat area (B1).

Table 33 – Primary resources for pothole filling (per m3 of pothole)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 1 |
| Gang leader | Pers-day | 0.1 |
| Roller | Equip-day | 0.1 |
| Water tank | Equip-day | 0.1 |

B12. Road on rock

Sometimes the alignment of the track or road crosses reasonably level surface rock. In some cases the surface rock is very smooth and can provide safe and reliable access. However, in some cases the rocky surface is rough and passage can be dangerous or damage the vehicle.

The first solution is to remove the rock. If the rock is broken or weak, it can be easily removed in small pieces. If the rock is of less than 0.5 metre diameter, it can be removed by hand or buried under the track or the road. However, if the rock is extensive (rocky outcrop), the best solution is to construct the road over the rock.

|  | Construct a masonry wall about 150 mm high along each side of the road. Good soil should be placed in layers 100-150 mm thick between the walls, watered and compacted. The walls contain the soil and prevent its erosion or displacement. The soil provides a smoother surface over the rough rock. |
| --- | --- |

Figure 53 – Road constructed across a rock surface

B13. Green road approach

Unlike the conventional approach to road construction, where the work is completed in a single operation and as quickly as possible, normally within a single dry season, the green road approach, developed over several years in Nepal, takes 2-3 years and passes through several stages. Typically an alignment is opened with a track approximately 1.5 metres wide along which narrow vehicles can travel. A year later, the track is widened to around 3.5 metres. A year later, it is widened to 5 metres and other works such as retaining walls, an improved surface and a completed drainage system.

The gradual nature of the work has advantages including a reduced risk of erosion and landslides, time to confirm that the alignment is appropriate, time to focus attention on sites which may prove to be problematic, opportunity for land ownership issues to emerge before large amounts of money have been spent and the opportunity for traffic and monsoon to consolidate well the opened running surface.

In many respects it is similar to the method proposed above whereby spot improvements are constructed on an annual basis as funds become progressively available and increasing traffic levels cause previously stable sections to become critical and in need of improvement.

The green road approach is recommended in mountainous terrain where rapidly cut alignments are liable to suffer from erosion and landslides and where the time pressure to complete is less.

More information on the green road approach can be obtained from DRSP, Nepal.

Section C – Surfacings and pavement

This section includes guidance on a variety of improved pavements and surfaces which are suitable for rural access tracks and roads. Surfaces for footpaths are described in the Footpaths and Tracks Manual referenced in B2.

Guidance on selecting the most suitable surfacing and pavement for a particular situation is given in C1. The main decision is normally between unbound surfaces (earth and gravel) and bound surfaces (bituminous, concrete, bricks, etc). After this decision has been made, key factors when deciding between different surfaces are:

- Availability of necessary materials

- Availability of necessary construction and maintenance capacity

Extending an improved surface onto the shoulders can reduce surface abrasion and damage from water infiltration.

It is important that the construction of the shoulders suits the pavement and surface of the road. Shoulders are described in C30.

Improved surfacings and pavements are currently being trialled on many projects around the world. Each initiative is also trying to produce local and generic guidance on the suitability, design and performance of its own surfacings and pavements. It will be some time before all this work can be collated into a consensus document. In the meantime, and probably even after this document is produced, it is recommended that local solutions are based upon locally available skills and materials and that trials are carried out early in a project.

C1. Surfacing and pavement selection

Most surfacings fall into one of four categories:

- Unbound, such as earth or gravel

- Bituminous bound, such as a chip seal

- Cement bound, such as concrete

- Modular, such as bricks or concrete blocks

The selection of the most suitable surfacing and pavement for a particular situation depends on the factors listed below. Most of these factors are, understandably, repetitions of the task and environment factors introduced earlier.

- Available construction materials

- Climate

- Hydrology, above and below ground

- Terrain

- Gradient

- Subgrade condition

- Traffic

- Construction and maintenance regime

Earth is generally suitable as a surfacing, ie an improved surfacing is not required, under the following conditions:

- Traffic is low and subgrade CBR is more than 15%

Gravel is generally suitable for the following conditions:

- Sufficient quantities are available locally for construction and maintenance

- Rainfall is less than 2,000 mm per year on gradients less than 4%

- Rainfall is less than 1,000 mm per year on gradients less than 6%

- Traffic is low or medium, depending on other conditions

- Road does not flood

- Gravel source is within 10 km

If earth and gravel are unsuitable, a table such as Table 34 can be used as well as an assessment of the whole life asset costs of each alternative. If the required materials for a particular alternative are not locally available, it is likely that its costs will be excessive and the surfacing or pavement will not be feasible.

Table 34 – Surfacing and pavement selection table

| Ref | Name | Footpaths | Tracks | Roads | Steep hills | Flooding risk | Heavy traffic | Cost | Very erosion resistant |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C4 | Footpath surfacing |  |  |  |  |  |  |  |  |
| C5 | Stabilised track |  |  |  |  |  |  |  |  |
| C6 | Gravelled track |  |  |  |  |  |  |  |  |
| C7 | Gravelled road |  |  |  |  |  |  |  |  |
| C8 | Dust palliatives |  |  |  |  |  |  |  |  |
| C9 | Soil stabilisation |  |  |  |  |  |  |  |  |
| C10 | Stabilised clay |  |  |  |  |  |  |  |  |
| C11 | Granular base / sub-base |  |  |  |  |  |  |  |  |
| C12 | Armoured gravel |  |  |  |  |  |  |  |  |
| C13 | Emulsion treated sand |  |  |  |  |  |  |  |  |
| C14 | Dry / Water Bound Macadam |  |  |  |  |  |  |  |  |
| C15 | Hand packed stone |  |  |  |  |  |  |  |  |
| C16 | Cobble stone |  |  |  |  |  |  |  |  |
| C17 | Dressed stone |  |  |  |  |  |  |  |  |
| C18 | Stone setts |  |  |  |  |  |  |  |  |
| C19 | Bricks |  |  |  |  |  |  |  |  |
| C20 | Concrete blocks |  |  |  |  |  |  |  |  |
| C21 | Geo-cells |  |  |  |  |  |  |  |  |
| C22 | Concrete |  |  |  |  |  |  |  |  |
| C23 | Plum concrete |  |  |  |  |  |  |  |  |
| C24 | Sand seal |  |  |  |  |  |  |  |  |
| C25 | Grit seal |  |  |  |  |  |  |  |  |
| C26 | Surface dressing / Chip seal |  |  |  |  |  |  |  |  |
| C27 | Cape seal |  |  |  |  |  |  |  |  |
| C28 | Otta seal |  |  |  |  |  |  |  |  |
| C29 | Penetration macadam |  |  |  |  |  |  |  |  |

A table in this format is proposed as a means of selecting the most suitable surfacing and pavement for a particular situation. Completing this table adequately requires collation and analysis of a large number of research and implementation projects and is beyond the scope of this current assignment. However, it indicates the way in which surfacings and pavements might be selected.

C2. Surfacing and pavement trialling

Although there is reasonable guidance on surfacing and pavement selection, it is very difficult to predict exactly how each will work in specific conditions and environments. It is recommended that in most cases, the most likely selections, on the basis of the required skills, materials and so on, are trialled during construction and the first one or two years of use in order to determine which should be used for future access road improvements in the area. Construction should be monitored in order to see which are easiest and cheapest to construct to the required quality and use should be monitored in order to assess rates of deterioration and the cost and ease of maintenance.

C3. Road pavement

In simplified road design the surfacing layer is thin, provides traction and, in most cases, prevents water entering the lower layers of the road while the pavement provides the strength to support the weight of the vehicles.

However, many of the materials in this section are thick and provide some strength to the road. Therefore there is often an unclear distinction between surfacing and pavement.

Nevertheless, it is important that the lower layers of a road pavement are strong enough to prevent damage to the road and loss of the investment. Various materials in this section (C11-14) are used as lower layers and should be covered with a suitable surfacing, typically a bituminous seal.

C4. Footpath surfacing

Footpaths can be surfaced in a number of ways, including gravel, hand packed stones and dressed stones. These are described in the Footpaths and Tracks Manual (section 3.2) referenced in B2.

C5. Stabilised track

This improved surface is a low cost improvement for a track that has a surface of slippery clay.

Coarse sand is obtained locally and spread over the track in a layer 2 cm thick when the surface is wet. The vehicles that use the track gradually press the sand into the clay. It is necessary to monitor the surface for the first months, especially when it is wet. If the surface continues to be slippery it may be necessary to spread the sand which remains loose onto the areas with no loose sand, or to spread another 2 cm layer of new sand.

This improvement should be combined with other activities to prevent water coming onto the surface. These can include drainage humps (D3) if the track is inclined and other drains if it is possible to drain water away from the site.

Table 35 – Primary resources for a stabilised track

(per 100 metres and with a source of sand within 2 kilometres)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Sand | m3 | 8 |
| Labourers | Pers-day | 10 |
| Gang leader | Pers-day | 2 |
| Tractor | Equip-day | 1 |
| Trailer | Equip-day | 1 |

C6. Gravelled track

This improved surface is a low cost improvement for a track prone to erosion, where the track passes through loose sand or has a surface of slippery clay. This improvement is not suitable in an area of mud that deforms when wet.

A layer of gravel is placed on the surface of the track. The gravel should have a minimum thickness of 10 cm and extend 50 cm beyond each wheel track. The gravel should be watered and then compacted using a heavy roller or a truck.

It is important that the gravel is of good quality. The user should refer to C7 for guidance on the assessment of gravel quality.

Erosion channels and other damage to the surface of the track should be repaired before the gravel is placed.

When this improvement is used to prevent erosion or to reduce slipperiness, it should be combined with other activities to prevent water coming onto the surface. These can include drainage humps (D3) if the track is inclined and other drains if it is possible to drain water away from the site.

Table 36 – Primary resources for a gravelled track

(per 100 metres and with a gravel pit within 2 kilometres)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Gravel | m3 | 42 |
| Labourers | Pers-day | 80 |
| Gang leader | Pers-day | 8 |
| Tractor | Equip-day | 4 |
| Trailer | Equip-day | 4 |
| Roller | Equip-day | 1 |
| Water tank | Equip-day | 1 |

Figure 54 – Gravelled track

C7. Gravelled road

The most common surfacing used for low volume rural roads is gravel: a graded aggregate with a maximum particle size of approximately 25 mm which can form a strong and stable matrix, adequate particle strength and sufficient plasticity to bind the particles together when dry but not to be too slippery when wet. A layer of gravel, normally extracted locally, is placed and compacted on the road surface in order to improve the strength, traction and erosion resistance of the in situ soil. The gravel is placed on the formation with a camber of around 5% in order to ensure that rainfall is shed from the surface.

Gravel has the following advantages as a surfacing:

- Readily available in many areas

- Easy to excavate, place and compact

- Reasonable life span in gentle terrain, mild climates and with traffic levels typically less than 50 motorised vehicles per day

but has the following disadvantages:

- Deteriorates rapidly if not well maintained

- Dust can be harmful in populated areas

- Sources are rapidly diminishing and costs are rising

- Can erode rapidly on steep slopes, under heavy rainfall or under heavy traffic

The application of gravel should therefore be carefully considered so that it is used on appropriate sections of road but not on inappropriate sections.

Gravel is normally placed and compacted in layers of 100-150 mm on well compacted subgrade. Normal compaction equipment is unable to compact layers that are thicker than this. Before compaction the gravel should be at optimum moisture content (typically checked using a hand squeeze test in which the material can be rolled into a ball which does not crumble when thrown and caught but does not emit water when squeezed) and well mixed.

The thickness of the gravel layer depends on the level of traffic and the terrain. If there are more than 20 vehicles per day or if the gradient is more than 4%, a layer of 15 cm is recommended. If not, a layer of 12 cm is sufficient.

Table 37 – Primary resources for gravelling

(per 100 metres with a thickness of 12 cm and with a gravel pit within 2 kilometres)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Gravel | m3 | 54 |
| Labourers | Pers-day | 100 |
| Gang leader | Pers-day | 10 |
| Tractor | Equip-day | 5 |
| Trailer | Equip-day | 5 |
| Roller | Equip-day | 1 |
| Water tank | Equip-day | 1 |

Digging, hauling, spreading, watering and compacting gravel is an expensive operation, even if the gravel pit is close to the site. A good quality gravel surface can last more than ten years before needing to be regravelled if well maintained, but poor quality gravel can last less than 2 years. It is better to spend more money now to find good quality gravel than to use poor quality gravel that will last for only a short time.

It is necessary to test a sample of gravel before opening a gravel pit in order to ensure that it is of good quality. The main qualities of gravel that should be assessed are its grading and its plasticity.  Strength can also be assessed. Below are given three different ways of specifying and assessing gravel. Each is more suitable to different levels of testing capacity.

To obtain a sample of gravel, remove all the soil on the surface until clean gravel is visible. Take a sample of gravel and keep it in a clean and dry bag or other container. For most of the tests described here, a sample of 1 kilogramme is sufficient. Samples should be taken from the gravel pit every 20 metres or so. The limits of the good gravel should be marked clearly on the ground so that poor quality gravel is not used on the road.

Test A: Detailed gravel test

The grading, plasticity and strength of the gravel can be assessed against standards recognised by the ILO in the Guideline for Quality Assurance Procedures and Specifications for Labour-Based Road Works, and as given in Table 38.

Table 38 – Specifications for gravel surface material

|  |  | Approval | Conditional approval | Rejection |
| --- | --- | --- | --- | --- |
| Grading |  |  |  |  |
| Reject Index (%) 1 |  | < 10 | 10-15 6 | > 15 |
| Grading Modulus 2 |  | 1.0-1.9 | < 1.0 7 2.0-2.5 8 | < 1.0 > 2.5 |
| Maximum particle size (mm) |  | 25 | 40 9 | > 40 |
| Plasticity |  |  |  |  |
| Plasticity Index | Wet regions | 10-15 | 5-9 10 16-20 11 | < 5 > 20 |
|  | Dry regions | 10-20 | 20-27 12 | < 10 > 27 |
| Plasticity Product 3 | Wet regions | 280-800 | < 280 10 | > 800 |
|  | Dry regions | 280-1000 | < 280 10 | > 1000 |
| Strength 4 |  |  |  |  |
| CBR 5 | Wet regions | 20 | 15 13 | < 15 |
|  | Dry regions | 15 | 10 14 | < 10 |

- Reject Index is the percentage by mass greater than 25 mm

- Grading Modulus is calculated using the equation below

- Plasticity Product is calculated using the equation below

- Strength should be tested if traffic > 50 vehicles per day and material is not well graded, Plasticity Index > 20 or more than 50% of vehicles are heavy

- CBR should be tested at 95% of maximum dry density using the modified AASHTO test and after soaking for 4 days

- Suitable if traffic < 20 vehicles per day or better material is unavailable

- Suitable if Plasticity Index is less than 20 in wet regions or less than 25 in dry regions

- Suitable if traffic < 20 vehicles per day, the Plasticity Index > 15 and the Plasticity Product > 280

- Suitable if traffic < 20 vehicles per day, speeds < 40 km/h and better material is unavailable

- Suitable if % passing 0.075 mm sieve > 20%, % passing 5 mm sieve > 50%, maximum size < 10 mm, Grading Modulus < 1.9 and traffic < 50 vehicles per day

- Suitable if traffic < 20 vehicles per day or % passing 0.075 mm < 30% and the region is dry

- Suitable if the material is well graded and maximum size < 20 mm

- Suitable if traffic < 20 vehicles per day, better material is unavailable or the road is an access road

- Suitable if traffic < 20 vehicles per day, better material is unavailable and road is not prone to flooding

Grading Modulus =

(300 - % passing 2.36 mm sieve - % passing 0.425 mm - % passing 0.075 mm)/100

Plasticity Product =

Plasticity Index x % passing 0.075 mm sieve

Test B. Detailed gravel test

This test compares the grading and the plasticity of the gravel with national specifications. If the gravel meets the specifications, it can be assumed that it will be sufficiently strong when compacted. Carry out a sieve analysis and determine the Grading Coefficient.

Grading Coefficient =

[(% passing 26.5 mm sieve – % passing 2 mm sieve) x (% passing 4.75 mm sieve)] / 100

Sieve the gravel with a 0.425 mm sieve and carry out a linear shrinkage test. Determine the Shrinkage Product.

Shrinkage Product =

Linear Shrinkage x % passing 0.425 mm sieve

For each sample, mark a point on the chart in Figure 55. The gravel should be used only if the point is within area A.

Figure 55 – Chart for detailed gravel test

(from Page-Greene, P (2007).  Improved material specifications for unsealed roads. Quarterly Journal of Engineering Geology, 40, pp 175-179. Geological Society of London)

Test C. Simple gravel tests

There are four simple gravel tests.

Test C1: Visual test

(from Technical Manual on Community Based Rural Road Construction and Maintenance, Practical Action South Asia Programme)

Take a dry sample of the material and crumble it in one’s hands. There should be a significant proportion by volume (about half) of particles larger than 2 mm in diameter. Try to crumble the large particles in one’s hands or by tapping lightly with a hammer. If the lumps disintegrate completely into sand sized particles, it will not be suitable for gravelling as the same disintegration will occur under traffic.

Take a hand full of damp sample and mould it into a ball to check for the presence of cohesive fine material. If cohesive fines are present, the material will stick together when gently placed on a flat surface. Silts and clays will also stain the hands.

Test C2: Settlement test

Obtain a cylindrical glass jar at least 30 cm tall and with a diameter of at least 10 cm. Half fill it with soil. Then fill the jar with water up to three quarters full. Add a small spoonfull of salt. Shake the jar well until all the contents are mixed. Place the jar on a flat surface and wait until all the soil has settled and the water is clear. This can take up to 3 hours. The soil will settle in layers with the large particles at the bottom and the small ones at the top. It should be possible to identify three main layers: a coarse layer (stones), a sand layer and a fine layer. The coarse layer contains particles larger than 2 mm. The sand layer contains particles smaller than 2 mm but which are visible to the naked eye. The fine layer contains particles that are too small to be seen by the naked eye.

Measure the height of the coarse layer. Call this height C. Measure the height of the sand layer. Call this height S. Measure the height of the fine layer. Call this height F. Finally measure the total height of all the layers. Call this height T. Calculate the following.

The soil passes the test if the proportions of all three particle types are within the limits in Table 39.

Table 39 – Gravel specifications for the settlement test

| Layer | Calculate | Limits (%) |
| --- | --- | --- |
| Coarse | C x 100 T | 40-60 |
| Sand | S x 100 T | 30-50 |
| Fine | F x 100 T | 10-20 |

If the soil contains some very large particles, it is possible that it will not settle in separate layers and it will therefore be difficult to calculate the percentages. In this case it is necessary to make a visual assessment of the percentages and check that they are approximately within the given limits.

Test C3: Vibration test

(from Technical Manual on Community Based Rural Road Construction and Maintenance, Practical Action South Asia Programme)

Place a dry sample on a board or piece of stiff card. Hold the card at a slope and tap lightly with a pencil or stick. The finer material will move up the slope or remain in place, the coarser material will move down the slope.

If there are many different sizes between the largest and the smallest, the sample is well graded and will compact well. If only a few sizes can be seen, it is single sized or poorly graded and will not compact well.

Test C4: Drying test

After the settlement test leave the soil in the jar until it is almost dry. Remove a sample of the fine material from the top of the jar and place it in a small open box. Leave the soil to dry completely. If it breaks into hard pieces, the material is clay and the soil passes the test. If it turns into powder when touched, the material is silt and does not pass the test.

C8. Dust palliatives

Dust palliatives are materials which can be mixed into gravel or spread on the surface in order to reduce the quantity of dust generated from the surface. A wide number of dust palliatives are available, including commercial compounds and agricultural by-products.

C9. Soil stabilisation

Soil stabilisation involves the mixing of cement, lime, bitumen or other materials into soil in order to improve its capacity for compaction, its strength and its durability. Cement is typically included at 2-4 % by weight for lower pavement layers and 4-8% by weight for upper layers.

C10. Stabilised clay

In some areas, especially river flood plains, the only available materials for road construction are river clay and sand. The clay can be formed into an embankment in order to raise the road above the flood level and when dry it is sufficiently strong to carry heavy vehicles. However, when wet the material becomes weak and slippery.

In order to provide a durable surface which is able to support traffic in all weathers, the clay can be stabilised by mixing sand into the surface. The proportion of sand varies according to the characteristics of the clay and the sand. The ideal proportion can be found by testing in a laboratory. Alternatively, trial sections can be constructed using 20%, 30% and 40% of sand and monitored during a rainy season to determine the optimal proportion.

The stabilised surface is constructed in the following way:

- Spread the desired layer of sand on top of the clay

- Use an agricultural rotavator or a large plough to mix the sand to the required depth in the clay (normally 150 mm)

- Compact the surface using a roller

Table 40 – Primary resources for mechanically stabilising clay (per 100 m3)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Sand | m3 | 2 |
| Labourers | Pers-day | 2.5 |
| Gang leader | Pers-day | 0.25 |
| Tractor | Equip-day | 0.25 |
| Trailer | Equip-day | 0.25 |
| Agricultural rotavator | Equip-day | 0.25 |

C11. Granular base / sub-base

Gravel is most commonly used as a wearing course on low volume access roads but it can also be used as a base or sub-base below many of the other surfacings in this section.

However, when the gravel is used as a base under a surface, such as a thin bituminous seal, which cracks when deformed, it is essential that the gravel is of high strength (CBR of 50-80%, depending on traffic level) and deformations are minimised.

C12. Armoured gravel

When gravel is used as a wearing course, minor deformation has no consequence beyond a need to increase the frequency of regravelling and other maintenance. Therefore, in many cases, gravel with a soaked CBR of around 20% can be used, as shown in C7.

However, when the gravel is used as a base under a surface, such as a thin bituminous seal, which cracks when deformed, it is essential that the gravel is of high strength (CBR of 50-80%, depending on traffic level) and deformations are minimised.

If high strength gravel is not available, a solution is to compact a layer, typically 75 mm thick, of good quality aggregate onto medium strength gravel (CBR of 25-50%). In effect, this layer of aggregate, referred to as armouring, improves the effective strength of the gravel.

C13. Emulsion treated sand

Bitumen emulsion is mixed into a road surface of loose sand to a depth typically of 75 mm, shaped and compacted. When the mixture dries, it hardens and forms a stable base layer. The base should be sealed with a bituminous seal to provide traction for vehicles and to improve its durability.

Emulsion treated sand is suitable for sandy areas where there is no natural gravel or stone for the construction of a road base. The disadvantages of emulsion treated sand are:

- The transport to site of bitumen emulsion, which contains a high proportion of water, can be expensive.

- Specialised equipment is required to mix the emulsion and the sand on the road surface.

Guidance on the design, cost estimate and construction of emulsion treated sand should be obtained from the local road authority.

C14. Dry / Water Bound Macadam

Dry or water bound macadam consists of a compacted layer of coarse aggregate or broken clay bricks into which fine aggregate is filled using vibratory compactors (dry bound) or flowing water (wet bound).

Dry or water bound macadam normally acts as a base layer and is typically covered with a bituminous seal.

C15. Hand packed stone

Handpacked stone refers to a variety of stone surfacings which are constructed by hand and which normally entail the placement of large stones onto a base (often with a thin layer of sand to allow the stones to be bedded to a uniform level) and then the use of progressively smaller stones to fill the gaps and wedge the larger stones in place. The large stones may be found or quarried.

C16. Cobble stone

The following description from DRSP, Nepal is typical for cobble stone.

This pavement was constructed at high gradient area (10% to 15%) across a design width of 3.00m over a stretch of 110 m.

The sub grade is well compacted to desired camber and gradient. Granular material (sub-base) is compacted for thickness of 12 cm and 5 cm thick loose granular material is laid over it as a bedding material for the cobble stones. River cobble, average 8 cm thick are placed in position and the voids are sealed by granular materials mixed with clay, sand and water.

The performance of the pavement to date has been observed to be satisfactory. However, regular maintenance of the pavement would be necessary, especially for the fact that the river cobble dot not possess the angularity that would be required for strengthened bonding and has the potential to be moved by the vehicle wheel action.

20 cm thick stone edges are laid for a width of 50cm over loose granular material are provided on both sides of the pavement. The edge stones that confines the pavement material adds a total width of 1m to the pavement.

C17. Dressed stone

Dressed stone is a layer of large stones, cut into approximate rectangles, laid onto a thin layer of sand on a compacted granular base. The voids between the large stones are filled with fine aggregate. The surface can then be sealed with a mixture of sand, clay and water.

The following description from DRSP, Nepal is typical for dressed stone.

It is specially designed for marshy, waterlogged area (across the paddy fields) or at the places where surface and sub-surface water are of major concern. This pavement was constructed at mild gradient area (<1%) for stretch of about 90m.

The sub grade is prepared according to the desired cross fall and gradient, well compacted and geo-textile fabric is laid. The geo-textile layer forms a separation layer between the granular material above and the subgrade surface, ensuring that the granular material do not infiltrate into the sub-grade allowing only the water to infiltrate through it. 15 cm thick granular material (sub-base) is then compacted over the geo-textile over which 5 cm thick loose bedding (granular) material is positioned. 15 cm thick dressed stones are then pitched as wearing surface and voids were filled with river spalls and sealed with the mixture of sand, clay and water.

C18. Stone setts

Stone setts are similar to dressed stones but are normally cubic or higher than they are wide.

C19. Bricks

Clay is widely available in many countries and frequently used for making burnt bricks. These bricks can be used to make road pavements and surfacings. They can be laid in either one or two layers in a square or diagonal pattern onto 5 cm of sand or cement mortar. Brick surfaces can be covered with a thin bituminous surfacing and should be laid between edge constraints such as kerb stones. The joints between bricks can be filled with fine aggregate or cement mortar. It is necessary to ensure that the bricks are adequately strong to not break under traffic.

C20. Concrete blocks

Concrete block surfacing is similar to brick surfacing, except that larger concrete blocks are used instead of clay bricks. The blocks can be rectangular, square or hexagonal.

C21. Geo-cells

Improved surfaces can provide a durable surface if the soil suffers from erosion or from a lack of traction. Geo Cells can also improve a weak surface such as loose sand or mud.

Geo Cells comprise a grid of plastic strips stretched across the surface of the road which is then filled with a cement-sand mix. The cement-sand hardens and creates a pavement of interlocking blocks. These blocks form a road base which is flexible but also stable. The block pavement can be sealed with a bituminous seal to improve its durability. A thickness of 75 mm is normally sufficient on loose sand.

|  | Geo Cells can be installed without the need of specialised equipment, apart from a light pedestrian roller. They are appropriate in remote areas where there are few labourers with technical skills. The plastic grid must be transported to the site but cement is widely available. |
| --- | --- |

Figure 56 – A Geo-cell surface

Table 41 – Primary resources for the construction of Geo Cells

(per 100 x 4.5 m with a thickness of 75 mm)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Sand | m3 | 42 |
| Cement 8% | 50 kg | 61 |
| Hyson Cells 300/210x0075 | m2 | 500 |
| Labourers | Pers-day | 200 |
| Gang leader | Pers-day | 16 |
| Tractor | Equip-day | 4 |
| Trailer | Equip-day | 4 |
| Roller | Equip-day | 4 |
| Water tank | Equip-day | 4 |
| Cement mixer | Equip-day | 4 |

C22. Concrete

A concrete road surface consists of a layer, typically 150 mm thick, of concrete laid onto a strong base. Concrete for low volume access roads does not normally need to be reinforced.

The following description from DRSP, Nepal is typical for a concrete road.

This pavement was constructed at high gradient area (13% to 16%) across 3 metre width over 135 metre length.

Over the sound prepared compacted sub grade surface, 15 cm thick concrete (M10, 1:3:6) was laid and compacted. Two types of wearing courses of M20, 1:1.5:3 and M15, 1:2:4 each 5 cm thick are tried separately over the 15 cm thick concrete (M10 concrete). 20 cm thick and 30 cm wide stone edging over loose granular material are provided on both sides of the pavement. 20 cm thick and 50 cm wide shoulders of compacted granular material are also provided on both sides beyond the stone edging. Bitumen joints are provided at interval of about 12 metres.

C23. Plum concrete

The following description from DRSP, Nepal is typical for plum concrete.

This pavement was constructed at high gradient area (12% to 15.5%) across a design width of 3 metres over 100 metres length. First of all subgrade is well compacted above which 5 cm of thick lean concrete (1:3:6) is placed and compacted. After allowing the 5 cm lean concrete to cure approx 5 cm M20/20 loose concrete is laid and 12-13 cm thick aggregate/stone are laid with the spacing of 5 cm. The gaps are filled with M20/20 concrete and compacted to a total depth of 15 cm.

20 cm thick and 30 cm wide stone edging over loose granular material are provided on both sides of the pavement providing the extra 1 metre width. 20 cm thick and approximate 50 cm wide shoulders are constructed of compacted granular material. Bitumen joints (mixture: 80 kg bitumen, 1 kg cement, 0.25 m3 sand) are provided at interval of about 30 metres.

C24. Sand seal

A sand seal is a thin layer of bitumen, sprayed or poured, onto which fine aggregate, typically up to 2 mm diameter, is spread and rolled. A sand seal can be applied to a high strength granular base or to other improved surfaces to reduce the rate of water penetration. It may be necessary to apply a prime coat to the base material before the sand seal is constructed.

A sand seal is suitable when traffic levels are typically less than 50 motorised vehicles per day. Applying a second sand seal can significantly increase the life span of a sand seal.

A sand seal can be constructed using labour based methods.

C25. Grit seal

A grit seal is similar to a sand seal but with aggregate typically up to 6 mm diameter. A grit seal is more durable than a sand seal.

C26. Surface dressing / Chip seal

A chip seal is a thin layer of bitumen, sprayed or poured, onto which a layer of single sized stones is spread and rolled.

A road can be provided with a single chip seal, where the stones are typically 10-20 mm, or a double chip seal which has a first chip seal with stones of 10-20 mm and a second chip seal with stones of 5-10 mm. A double chip seal lasts longer than a single chip seal.

C27. Cape seal

A Cape seal is a single chip seal onto which a slurry is spread.

C28. Otta seal

An Otta seal is a thin layer of bitumen, sprayed or poured, onto which a layer of graded aggregate is spread. Compaction should be carried out by rubber tyred rollers, trucks or normal traffic so that the bitumen moves up through the aggregate, a process that can take several weeks. As a result an Otta seal is not suitable for roads with very low traffic levels.

As with a chip seal, a road can be provided with a single or a double Otta seal.

C29. Penetration macadam

Penetration macadam consists of a layer of coarse aggregate, for example a layer of 40 mm stone followed by 28 mm stone and 14 mm stone, which is then compacted before being covered with bitumen, typically as an emulsion, in order to fill the gaps between the stones. It is a very durable surfacing.

C30. Shoulders

Shoulders are an important and integral part of the road structure. They provide lateral support to the pavement and carry occasional traffic when vehicles pass. In most cases they also allow water that has entered the pavement to drain into the side drains.

Ideally the pavement structure should be extended into the shoulders, but this can be expensive. If so, the shoulders should be constructed using a material which, when compacted, can carry slow moving vehicles, typically with a soaked CBR of at least 25%.

A shoulder constructed in this way, for example with gravel, can support the pavement and carry occasional traffic. It is still necessary to ensure that water in the pavement can drain away. There are three ways in which water can drain. The third option is the least preferable.

- If the sub-base and subgrade are permeable, water can drain vertically and it is not necessary for the shoulders to be permeable

- If the sub-base and subgrade are impermeable, the lower layer of the shoulder should be permeable and allow water to drain laterally

- If it is not possible to construct the shoulder with a permeable layer, shoulder drains should be constructed from a well draining granular material at 5 metre spacings through the shoulders. The grips should be 300 mm wide and 100 mm thick and at the correct level to allow water to drain.

The top surface of the shoulders should be resistant to ravelling under occasional traffic and all surfaces of the shoulders should be resistant to erosion.

The outer surface can be protected by spreading organic soil and allowing grass to grow. Protection against ravelling and erosion is generally easier if the shoulder material is plastic than if it is non-plastic.

Section D – Drainage

D1. Summary of a drainage system

There are many elements of a drainage system.

- the surface material which prevents rainwater entering the pavement

- the camber of the cross section and the shoulder which carry water off the riding surface

- drainage dips, bars or humps which are used to remove water from the flat, uncambered surface of a footpath or track

- the raised surface level (which can be deliberately embanked) to increase the height above water standing alongside the road (often referred to as ‘freeboard’) to prevent materials weakening

- the shoulders which allow water in the pavement to drain away laterally

- the side drains which carry water towards a point of disposal

- the lining of a drain which prevents erosion

- sub-surface drains which carry groundwater into the side drains

- scour checks in the side drains to prevent erosion

- diagonal mitre drains which carry water from the side drains onto the surrounding land

- interception drains which prevent surface run-off reaching and damaging the road

- sub-surface drains which carry water in a channel filled with coarse material

- water crossing structures

A number of these elements are described in this section. Others, such as water crossing structures, are described in section A.

D2. Drainage dip or bar

The level of an unformed path is often slightly lower than the level of the surrounding land. When it rains, water accumulates on the surface of the path. Since an unformed path does not have any camber, this water is not shed onto the surrounding land. If the path is on a longitudinal gradient, this water will flow along the path and in most cases will erode the surface. Towards the end of a long slope, large quantities of water can accumulate and cause major damage.

Drainage dips and bars function in a similar manner to drainage humps (D3) on unformed tracks. Drainage dips are small diagonal channels cut into the surface of the path while drainage bars are ridges, formed from logs or stones, laid diagonally across the path. In both cases, water is directed off the surface of the path and into a mitre drain leading away from the path.

It is recommended that drainage humps are constructed on all paths that are sufficiently inclined that it is possible for water to flow longitudinally and cause erosion on the surface.

See the Footpaths and Tracks Manual (3.3.6) referenced in B2 for more details.

D3. Drainage hump

The level of a track is often slightly lower than the level of the surrounding land. When it rains, water accumulates on the surface of the track. Since a track does not have any camber, this water is not shed onto the surrounding land. If the track is on a longitudinal gradient, this water will flow along the track and in most cases will erode the surface. Towards the end of a long slope, large quantities of water can accumulate and cause major damage.

In order to prevent this erosion occurring, it is necessary to ensure that the water does not accumulate and that it does not flow along the surface. One low cost improvement is to construct drainage humps along the inclined track. A drainage hump is a ridge constructed diagonally across the surface of the track that diverts water to the side of the track, together with a mitre drain that carries the water from there onto the surrounding land.

Figure 57 – Drainage hump

It is recommended that drainage humps are constructed on all tracks that are sufficiently inclined that it is possible for water to flow longitudinally and cause erosion on the surface.

By removing water from the surface of a track, drainage humps can prevent the accumulation of water that causes large potholes to form at the low points on the track.

Drainage humps should be constructed at a spacing according to Table 42, although this can be reduced if longitudinal erosion continues to occur. In order to estimate the gradient of the track, look horizontally to a point on the surface of the track and then divide your own height by the distance to the observed point and multiply by 100.

Table 42 – Spacing of drainage humps

| Gradient of track (%) | Spacing of drainage humps (m) |  |
| --- | --- | --- |
|  | Clay | Sand |
| < 2 | 100 | 50 |
| 2-4 | 60 | 30 |
| 4-6 | 40 | * |
| 6-8 | 25 | * |
| > 8 | * | * |

* The track should be improved to a road

If the drainage humps do not stabilise a track against erosion, it may be necessary to realign the track or to improve the track to a road with an improved surface.

Table 43 – Primary resources for a diversion hump with a mitre drain of 10 metres

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 30 |
| Gang leader | Pers-day | 3 |
| Water pump | Equip-day | 3 |
| Water tank | Equip-day | 3 |
| Roller | Equip-day | 3 |

Figure 58 – Drainage hump

D4. Side drain

Side drains are normally constructed at the same time as the structure of the road. They collect the water which flows from the surface of the road and carry the water for disposal in mitre drains or water courses.

Side drains are prone to erosion. This can be prevented by constructing scour checks (D5) or drain lining (D7). The volume of water in the side drain can be reduced by excavating mitre drains (D6).

D5. Scour check

Scour checks reduce the speed of water in the side drain, resulting in less erosion. In general they can be made from local materials, including timber, bamboo, large stones, masonry and concrete. Rigid scour checks should not be made from masonry or concrete in loose soils as minor settlement will cause the scour check to crack and fail.

|  | It is important that the top of the scour check has the correct shape so that water is directed along the centre of the side drain. If not, water will tend to pass around the side of the scour check and erode the side of the road. |
| --- | --- |

Figure 59 – Scour checks

Scour checks should be provided at a sufficient spacing to keep the water below that which will cause erosion. The spacing depends upon the type of soil and the gradient of the side drain. Table xx should be used as an initial guide. However, if erosion continues to occur or if the soil is very erodible, the spacing should be reduced and if the soil is resistant to erosion to spacing can be increased. To estimate the gradient, look horizontally to a point on the surface of the track and then divide your own height by the distance to the observed point and multiply by 100. Mitre drains should also be dug at sites where erosion is a problem.

If erosion is excessive and cannot be prevented by scour checks, it may be necessary to construct a drain lining (D7).

Table 44 – Spacing of scour checks

| Gradient of side drain (%) | Spacing of scour checks (m) |
| --- | --- |
| < 2 | Not necessary |
| 2-5 | 15 |
| 5-8 | 8 |
| 8-10 | 5 |
| > 10 | 3 |

Table 45 – Primary resources for scour checks (each)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 0.5 |
| Gang leader | Pers-day | 0.1 |

Figure 60 – Elevation of a scour check

D6. Mitre drain

Side drains overtop or erode if the volume of water is high. If the drain overtops, water can damage the surface of the road. Whenever the road is inclined and if the gradient of the terrain permits it, a mitre drain should be provided. A mitre drain diverts water away from the road.

Figure 61 – Mitre drain

A mitre drain should turn away from the side drain at an angle of 45º. The side drain should be blocked where the mitre drain starts to ensure that all the water in the side drain enters the mitre drain. The mitre drain should have a gradient of around 2% that reduces to 0% at the exit so that the water leaves at very low speed. The base of the mitre drain should be at least 0.5 metres wide and the sides should have a maximum slope of 45º. The excavated soil should be spread far from the mitre drain so that it is not washed back into the same drain when it rains. Allow grass to grow on the sides of the drain to prevent erosion.

Mitre drains should be provided at a spacing according to Table xx, although this can be reduced if overtopping or erosion becomes critical. To estimate the gradient, look horizontally to a point on the surface of the road and then divide your own height by the distance to the observed point and multiply by 100.

Table 46 – Spacing of mitre drains

| Gradient of side drain (%) | Spacing of mitre drains (m) |
| --- | --- |
| < 2 | 100 |
| 2-5 | 60 |
| 5-8 | 40 |
| 8-10 | 20 |
| > 10 | 10 |

If the volume of water is large and it is not possible to provide mitre drains due to the gradient of the land, it might be necessary to construct a relief water crossing structure (Section A) in order to carry the water to the other side of the road.

Table 47 – Primary resources for a mitre drain (per 100 metres)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 20 |
| Gang leader | Pers-day | 2 |

D7. Drain lining

The sides and the base of the side drains can be protected against erosion by lining the drain with a material which is resistant to erosion. This can include dry stone pitching, masonry, bricks, etc.

Figure 62 – Drain lining

At sites where drain lining is provided, it is important to ensure that the water running off the road can enter the side drain unimpeded by the edge of the drain. If the flow of water into the side drain is blocked, the water will tend to erode the soil between the road and the side drain, eventually undermining the side drain.

Drain linings are most successful on roads with a non-erodible surface.

Table 48 – Primary resources for lining a drain with masonry (per m2)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Cement | 50 kg | 0.22 |
| Sand | m3 | 0.04 |
| Masonry | m3 | 0.16 |
| Labourers | Pers-day | 1.0 |
| Mason | Pers-day | 0.2 |

D8. Side access

Side drains can become blocked with soil that is washed onto the road by water from a side access. Sometimes people living alongside the road fill the side drain with soil in order to provide access to their property from the road. The blockage makes the side drain overtop and the water cross or flow along the road. This results in erosion.

To prevent this happening:

- Clear the side drain

- Construct an interception drain (D9) that will divert the water away from the road and towards a culvert

- Construct a side access structure

- Instruct the local residents about the improvement and about maintenance of their own private accesses

Figure 63 – Side access from a road to a village or property

Side access structures are normally constructed by local residents, using their own materials. If there are available funds, the structures can be constructed in concrete or in masonry according to standard culvert designs (normally aprons and wing walls are not required). Otherwise local materials can be used, such as timber.

Table 49 – Primary resources for a timber side access structure for pedestrians (each)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 2 |
| Timber poles (Length: 250 cm Dia: 10 cm) | Each | 12 |
| Timber poles (Length: 120 cm Dia: 5 cm) | Each | 40 |

D9. Interception drain

The drainage system of a road or track is designed to remove water that falls on the surface of the road or track and to prevent water flowing across the ground from reaching the road or track. An interception drain is part of the drainage system. Its objective is to intercept the water before it reaches the road and divert it, either onto the surrounding land or into a water course.

Interception drains should have a gradient around 2%, but if the drain ends on land instead of in a water course, the gradient should be reduced to 0% so that the water emerges at low speed. The base of the interception drain should be at least 0.5 metres wide and the sides should have a maximum slope of 45º. The excavated soil should be spread far away from the drain so that it is not washed back into the drain when it rains. Allow grass to grow on the sides of the drain to prevent erosion.

Table 50 – Primary resources for an interception drain (per 100 metres)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 20 |
| Gang leader | Pers-day | 2 |

D10. Sub-surface drain

Sub-surface drains are channels, typically 500 x 500 mm in cross section, cut across a road, filled with coarse aggregate and covered with pavement or surface material. They perform an identical function to the French drains described in A4.

Section E – Safety measures

The current focus of rural infrastructure is to provide reliable access. However, if the benefits of reliable access are to be shared by all members of the rural communities, it is important that the access is safe. This is particularly important when access improvements cause a rapid increase in the numbers of vehicles using a road and the speeds at which they travel.

This section includes a number of road safety measures which are appropriate to rural access roads.

It is noted that some of these safety measures are required in response to the increased speeds of the vehicles using the road. Since the objective of rural access projects is to provide safe and reliable access, it may often be necessary to implement measures to reduce speeds.

E1. Speed bumps

Speed bumps are ridges across the road which are constructed in order to encourage drivers to slow down to speeds of around 10 km/h. They should be sufficiently raised and short to be uncomfortable at higher speeds but not enough to damage the vehicle or harm those in the vehicle. They should be durable, not prone to deterioration into a more abrupt profile and well signposted.

E2. Village entrance

Village entrance refers to a number of measures which are used to indicate the start of a section of road where large numbers of vulnerable road users are likely to be present. These measures can include a narrowed section of road, signs, speed limits, arches across the road, a lifting barrier and the start of a series of speed bumps.

E3. Edge markers

Edge markers are a low cost method of indicating the edge of a road to road users. They are unlikely to physically prevent a vehicle leaving the road. The edge markers pictured in 5.13 are made by part-burying an oil drum in the shoulder of the road, filling it with rocks and concrete and painting it white. They can also be made of reinforced concrete or masonry. All edge markers should be painted white.

E4. Edge barriers

Edge barriers indicate the edge of the road and physically prevent vehicles leaving the road. Edge barriers can be formed from a variety of materials, including timber posts, gabions, masonry and reinforced concrete. Tests should be carried out to ensure that the chosen edge barrier design is capable of stopping the vehicles that are likely to use the road.

E5. Passing places

Although traffic levels on most rural access roads are very low, it is necessary for a road to allow vehicles to pass one another. This is normally done by constructing wide shoulders on which vehicles can travel, but to reduce costs further, shoulders can be reduced in width and passing places constructed. The spacing of passing places depends on the terrain and the forward visibility along the road but in all cases it must be possible for vehicles to use a passing place in front and not have to reverse.

Passing places should be approximately 20 metres long and should be wide enough that two large vehicles can remain on the widened carriageway and pass with at least 0.5 metres between them. Signs should also be placed 50-100 metres in advance of each passing place.

E6. Separate footpath/cyclepath

When large numbers of motorised vehicles and vulnerable road users such as pedestrians and cyclists, use a road, the number of potential conflicts can be reduced by constructing a separate footpath or cyclepath alongside the road. This may be part way down the slope of a road embankment, along the base of a widened side drain or beyond the side drain.

Guidance on footpaths is given in B2.

E7. Dust free surface

Earth and gravel road surfaces can generate large amounts of dust when dry. This dust can have a significant impact on the health of those living alongside the road and on the safety of those passing and overtaking other vehicles.

The preferred improvement is to construct an improved surface (Section C) on the road, in many cases using the gravel as a base.

E8. Painted headwall

The headwalls of a culvert can be difficult to see at night, particularly if the alignment of the road is unclear and headlights are not being used. Collision with a headwall can cause considerable injury and damage.

The preferred improvement is to paint the headwalls white so that they are more visible at night. Warning signs are also recommended.

E9. Warning sign

Many accidents occur simply because the driver is unprepared for the condition or nature of the road ahead. Due to the way in which the alignment and design of low volume roads generally follows the terrain, sudden curves, gradients and so on are more common on low volume roads than on larger roads.

It is recommended that warning signs are provided in advance of the following sites:

- Tight curve

- Steep hill – ascent and descent

- Sites of poor visibility

- Water crossing structure

- Village entrance

- School

- Public transport stops

- Junction

- Steep drop on one side of the road

Signs should meet national standards in terms of size, colour, layout, graphics and language.

In some places, the face of the sign should be punctured to reduce its theft value.

E10. Widen curve

Low volume roads are normally about 3-4 metres wide so that one vehicle can travel easily along the carriageway. However, passing vehicles normally need to use the shoulders of the road and they must be moving slowly in order to do so. In order to be able to slow down sufficiently, vehicles must have good visibility ahead. Tight curves are a cause of poor visibility.

It is not normally possible to improve the sight distance around a curve. Widening a curve by up to 1.5 metres allows vehicles to pass in safety even if they have not been able to slow down sufficiently. Widening a curve also helps large and long vehicles to travel round a tight curve more easily. Warning signs are also recommended.

E11. Remove crest

Low volume roads are normally about 3-4 metres wide so that one vehicle can travel easily along the carriageway. However, passing vehicles normally need to use the shoulders of the road and they must be moving slowly in order to do so. In order to be able to slow down sufficiently, vehicles must have good visibility ahead. Sharp crests are a cause of poor visibility.

Wherever possible, sharp crests should be removed and visibility increased. In case vehicles are unable to slow down sufficiently, the road should be widened by up to 1.5 metres at the crest. Warning signs are also recommended.

E12. Off carriageway bus stops

Sites where public transport vehicles habitually set down and take on passengers provide opportunity for accidents between motorised vehicles and pedestrians. This opportunity can be minimised by providing an off-carriageway embarking area at these sites. The area should be sufficiently large that there is no encroachment onto the road.

E13. Off carriageway trading areas

Sites where market traders habitually set up stalls alongside a road provide opportunity for accidents between motorised vehicles and pedestrians. This opportunity can be minimised by providing an off-carriageway market area at these sites. The area should be sufficiently large that there is no encroachment onto the road.

Section F – Slope protection

Rural access roads in mountainous areas are very vulnerable to the effects of unstable slopes, from either closure from landslides above the road or loss of road from landslides below. Although it is rarely possible to prevent all landslides along a road, much can be done to reduce their likelihood or to strengthen a slope after it has slipped.

However, the subject is extremely extensive and it has not been possible within this assignment to produce an adequate summary of the available guidance.

Further, summarising the subject into a single section of this guideline would omit a great deal of useful information.

Finally, because slope protection guidance is specific to the local geology, climate and biology, most guidance is written specifically for a country or a region. Producing a generic guideline to slope protection may lose most of the local detail.

Nevertheless, there are some common elements of slope protection. These are listed below.

- Summary of the reasons for unstable slopes

- Slope analysis, ground investigation, boreholes, test pits

- Reshaping a slope, earthmoving

- Bio-engineering – grass lines, brush layering, shrubs and trees

- Stone pitching

- Retaining walls – timber, masonry, gabions, reinforced concrete, crib

- Revetments

- Shotcreting

- Geotextiles

- Toe weighting

- Slope drainage

- Road drainage

- Earth and rock anchors, soil reinforcement

- Realignment

- Barriers

- Slope management and response, maintenance

For more information, the reader is referred to specific slope protection documents.

Section G – Erosion

G1. Repair erosion

Erosion can often cause Basic Access to be lost, whether the water is flowing along the surface of the road or track, or it is flowing in the side drain and moves laterally towards the road. The first requirement is to improve the drainage system to prevent erosion. Various ways of achieving this are described in G2.

After the drainage has been improved, the erosion can be repaired. The eroded area should be cleared down to firm material. Soil should then be placed in layers 10-15 cm, watered and compacted.

Table 51 – Primary resources for the repair of erosion

(per m3 of erosion)

| Resource | Unit | Quantity |
| --- | --- | --- |
| Labourers | Pers-day | 1 |
| Gang leader | Pers-day | 0.1 |
| Roller | Equip-day | 0.1 |
| Water tank | Equip-day | 0.1 |

G2. Prevent erosion

Although this section does not offer a specific improvement to an identified defect, it contains general guidance on the prevention of erosion and should be read before carrying out any spot improvements.

Erosion is a key problem in most countries. Erosion has the following impacts.

- Top soil is lost and soil fertility is reduced

- Drains and water courses can become blocked with sediment

- Drains overtop and water runs along the surface of the road

- Erosion damages the surface of the road or track, causing a loss of access

- Erosion reduces the level of the road or track, thus attracting more water from the surrounding land and causing more erosion and weakening of the surface

The damage caused by erosion, although small at first, can increase rapidly. The prevention of erosion is much cheaper than the repair of damage caused by erosion. When access is important and funds are limited, it is particularly important to prevent erosion before it occurs and also to carry out prevention measures immediately after any erosion damage has been repaired.

The main cause of erosion is the water that accumulates and then flows towards a road or track. Inclined roads and tracks are especially vulnerable to erosion. Erosion can therefore be prevented by stopping water from flowing to the road and by stopping water from accumulating on the road.

Erosion damage caused by water flowing can be prevented in the following ways.

- If the water is flowing onto the road from the surrounding land, dig an interception drain (D9) to intercept and divert the water onto the surrounding land or into a water course.

- If the water is flowing along an inclined track, construct drainage humps (D3) to divert the water from the track onto the surrounding land. However, if the track is steep, it might be necessary to improve the track to a formed road (B4) and provide an improved surface (Section C).

- If the water is flowing along an inclined road, reconstruct the formation to a camber of 5% in order to shed the water into the side drains. It might also be necessary to provide an improved surface (Section C) if the surface is weak or the road is steep.

- If the water is causing erosion in the side drain or is making it overtop, reduce the volume of water by constructing mitre drains (D6) to divert the water onto the surrounding land, or relief culverts  to carry the water to the opposite side of the road. Reduce the water speed by constructing scour checks (D5) in the side drain. Reduce erosion by lining the drains (D7).

- If the water is flowing from a side drain towards the road surface, check that the side drains are clear (D4).

- Areas of bare soil are vulnerable to erosion. All surfaces, including the side slopes of an embankment, should be protected using various bio-engineering techniques (F3).

- Provide drains only where they are necessary to collect water from the road or from the surrounding land. When a road passes across side-long ground, do not provide drains on the downhill side.

The prevention of erosion is the most important consideration in the design and construction of spot improvements.

The World Bank has an Indigenous Peoples policy which provides guidance on best practices related to indigenous communities and ethnic groups.

The World Bank has an Involuntary Resettlement policy and Involuntary Resettlement handbook which detail best practices related to resettlement and compensation standards.

The World Bank has an Environmental Assessment Policy and an Environmental Assessment Sourcebook, both of which provide details, processes and standards for screening and implementing and environmental assessment.